# Flow-Otomatis — Master Plan V1.1 (reconstructed text)

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

SOFTWARE FACTORY V2 | STEP 12

FLOW-OTOMATIS

MASTER PLAN V1.1

IMPLEMENTATION READY • SMART CREDIT PLANNER • END-TO-END • MULTI-ACCOUNT

CONDITIONAL

Penyempurnaan terukur dari MASTER PLAN V1.0 menjadi paket rencana yang bisa ditugaskan per wave

kepada SOL, tanpa mengulang STEP 00–11.

STATUS SAAT DISERAHKAN DRAFT UNTUK REVIEW / BELUM DISAHKAN sebagai otoritas repo. Tidak ada

perubahan GitHub, coding, login otomatis, atau konsumsi kredit dalam penyusunan dokumen.

KENDALI DOKUMEN                                           NILAI

Versi                                                     1.1 — Implementation Ready, draft per 8 Oktober 2026 WIB

Repo target                                               https://github.com/inoriko920-dev/Flow-Otomatis

Baseline main                                             e560684e04ed3a5fad40bb00a91823de68ca5431

STEP 12 — Integrations & External Services; live masih

Tahap saat audit

BLOCKED

30 komposisi final lama +

Otoritas UI

docs/ui/IMPLEMENTATION_OVERRIDES.md

MASTER_PLAN_FLOW_OTOMATIS_END_TO_END_SMART_C

Induk wajib baca

REDIT_MULTI_AKUN_2026-10-08.docx (V1.0)

End-to-end scene → video diunduh; akun bekerja paralel

Keputusan pengguna

HANYA jika diizinkan Google

Perencanaan saja; dokumen rencana bukan persetujuan

Jenis pekerjaan

Generate

Dibaca bersama: AGENTS.md, PROJECT_STATE.md, TASKS.md, ADR REGISTER, source-of-truth STEP 00–07, referensi UI final,

handoff dan kode HEAD aktual.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE    |   8 OKT 2026   |   Hal. 1

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

Peta isi dan cara memakai V1.1

Dokumen ini bersifat mandiri sebagai instruksi eksekusi terinci, namun tidak menghapus V1.0; aturan yang

tidak direvisi tetap berlaku. Buka panel Navigation/Heading Microsoft Word untuk menavigasi bab dan kartu

kerja.

BAB                                     SUBSTANSI                                  HASIL

Otoritas, target produk, baseline,

00–02                                                                              Batas proyek disepakati

perubahan V1→V1.1

Policy, end-to-end,

03–05                                                                              Go/no-go jelas

arsitektur/ownership

Schema kredit global, planner,

06–09                                                                              Kontrak teknis siap ditinjau

concurrency, Flow live

10                                      UI Coverage Matrix dan STOP gate           Tidak redesign UI lama

11                                      Matriks tes dan acceptance                 Bukti PASS terukur

17 wave E12-00 s.d. E12-16 dengan

12                                                                                 Paket siap dibagikan SOL

task card

Gate, keputusan pending, handoff,

13–15                                                                              Lanjutan lintas chat aman

demo/release

Data DTO/SQL konseptual, risiko,

Lampiran                                                                           Implementasi tidak perlu menebak

referensi, prompt SOL

        Semua persyaratan live harus dibuktikan pada akun dan UI resmi terkini; tarif resmi adalah snapshot,

bukan jaminan.

        Setiap wave dieksekusi hanya setelah DoR dan UI/policy gate terkait PASS.

        Label pernyataan: VERIFIED-CODE (dibaca di HEAD), CI-REPORTED (dari GitHub), PROPOSED (arsitektur

target), BLOCKED (belum aman), USER-APPROVED (pilihan produk).

        Tidak boleh menyimpulkan persetujuan Google hanya dari keberhasilan login atau dari kemampuan

teknis mengendalikan browser.

# 00. Otoritas dan keputusan produk yang dikunci

Tujuan final USER-APPROVED: satu proyek/episode di-scan → validasi scene & aset → hitung harga per

model/durasi/output → cek kapasitas akun → Freeze Plan + persetujuan → pengiriman per scene → pemantauan

hasil → unduh media → manifest/hasil terurut. Akun jamak boleh dipakai bersamaan hanya apabila kebijakan

Google yang berlaku secara jelas mengizinkan pola operasi tersebut.

        UI tetap Bahasa Indonesia, putih-biru, Windows 11 x64 portable multi-file ZIP; 30 desain lama harus tetap

menjadi baseline. Penambahan UI hanya lewat prompt→STOP→gambar final→review→satu DOCX UI

addendum.

        Paket impor valid berupa manifest schema v1.0 + gambar approved/prompt; Audio/SRT Target Duration

authoritative, pilihan Flow 4/6/8/10 detik selalu ≥ Target; scene >10 detik perlu split upstream.

        Model produk frozen: Omni Flash 1.1, 720p, 16:9; perlu pencocokan model canonical di UI resmi, tidak

diam-diam mengganti ke model lebih murah/berbeda.

        Satu scene pada satu waktu tidak boleh memiliki dua submit aktif. Post-submit outcome UNKNOWN tidak

boleh diulang otomatis.

        Generate dan Download adalah lifecycle terpisah; manifest tidak boleh mengaku file tersedia kalau media

gagal diverifikasi.

        Dilarang auto-login, penyelesaian CAPTCHA/MFA otomatis, stealth, pengambilan cookie/token, rotating

akun untuk menghindari limit, atau endpoint tidak terdokumentasi.

        Wajib berhenti jika input wajib rusak/tidak terbaca; termasuk MP4/SRT bila suatu kontrak upstream kelak

mewajibkannya.

KETENTUAN IZIN LIVE Desain otomatis penuh adalah TARGET bersyarat. Jika akses/otomasi browser atau multi-

akun tidak diizinkan, implementasi berhenti di mode planner lokal dan/atau panduan eksekusi manual yang

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE       |   8 OKT 2026   |   Hal. 2

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

mematuhi layanan; jangan mengganti tujuan diam-diam.

# 01. Baseline repo yang diperiksa ulang

Baseline HEAD main dan pohon kode cocok dengan audit V1.0: e560684e04ed3a5fad40bb00a91823de68ca5431.

Terdapat 254 node tree (file dan direktori) pada inspeksi ulang. Laporan sebelumnya di TASKS menunjukkan

PR #22 berhasil digabung, 233 pytest dan 30/30 UI PASS di CI; angka tersebut adalah CI-REPORTED, BUKAN uji

ulang V1.1 atau uji live.

SUBSISTEM                                   STATUS SAAT INSPEKSI                          BUKTI/PEMILIK CANONICAL

EpisodeImportService;

Impor/scene & durasi                        Ada dan wired; manifest v1.0                  ScenePlanningService;

contracts/package/import_manifest.py

SqliteWorkspaceRepository;

Proyek/persistensi                          Ada; SQLite per proyek

ProjectLibraryService

Serial, provider-neutral; belum wired ke      LocalGenerationQueueService.run_until_

Antrean Generate

UI produksi                                   idle(); bootstrap/main.py

RUNNING atau ATTENTION menghalangi            SqliteGenerationJobRepository.claim_ne

Lease/fencing lama

claim episode lain                            xt(); _SCHEMA_VERSION=2

Normal Chrome dengan CDP pasca-login;

system_chrome_cdp.py; google_sessions;

Login manual                                bukti READY setelah restart belum

restart_gated_generation.py

PASSED di repo

Flow Generate                               Kontrak submit_one saja; no live selector     google_flow_generation.py

Kontrak download_one saja; no live

Flow Download                                                                             google_flow_download.py

selector

LocalResultsService;

Hasil & ekspor                              Ada; atomik, recovery bug diperbaiki

result_manifest_writer.py; PR #19–22

Perlu modul baru setelah

Credit/allocator                            Belum ada kemampuan global

ADR/ownership

Perlu redesign klaim/pemilik/ledger &

Multi-profile parallel                      Belum tersedia

browser actors

Catatan audit delta: PROJECT_STATE.md bagian atas masih menampilkan riwayat CI 90 test untuk gate auth; TASKS/README

dan laporan setelahnya mencatat 233 test untuk bug Hasil. E12-00 wajib memakai bukti teranyar per commit, tanpa

menghapus sejarah dan tanpa menafsirkan 233 tes sebagai bukti Flow live.

# 02. Perubahan penting V1.0 → V1.1

KODE                                        TEMUAN V1                                     KEPUTUSAN V1.1 / OWNER REVIEW

USULAN: satu global orchestration DB

Reservation per-proyek belum menjamin

menjadi sumber tunggal claim + account

DELTA-01                                    saldo tidak dobel dipakai oleh dua

reservation; project DB menjadi

proyek

projection/idempotent sync. ADR wajib.

Tambah 90 task card terperinci serta

DELTA-02                                    17 wave belum cukup atomik untuk SOL          matriks 60 test ID dan gate rinci; satu

wave per giliran.

Pisahkan review policy dan eligibility

Ketidakpastian izin UI automation/multi-

DELTA-03                                                                                  tiap akun dari bukti teknis browser;

account

hard-stop independen.

Perjelas output_count, result-card

DELTA-04                                    Penanganan 1 request → N output               identity, debit per generation, multi-take

manifest.

Coverage matrix P0/P1: states, error,

UI tambahan belum punya coverage

DELTA-05                                                                                  approval, conflict, screen mapping; STOP

final

gate.

Outbox/projection idempotent, repair

Crash antara global commit dan project

DELTA-06                                                                                  pada startup, jangan dua DB commit

update

independen.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE        |    8 OKT 2026   |   Hal. 3

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

KODE                                   TEMUAN V1                                      KEPUTUSAN V1.1 / OWNER REVIEW

Key result identity harus di-scope

DELTA-07                               Cross-account remote result attribution        provider/profile/project/scene/attempt;

hentikan cross-account mismatch.

Pertahankan ZIP/manifest existing;

Pilihan akses MP4/SRT langsung belum

DELTA-08                                                                              impor MP4/SRT langsung adalah future

final

scope setelah keputusan terpisah.

# 03. Kebijakan Google & gate kelayakan

Referensi resmi yang dibaca 8 Oktober 2026: Google Flow Help (kredit) menginformasikan 720p Omni Flash

4/6/8/10 = 7/10/12/15 kredit PER GENERASI, bukan selalu per request; contoh 1 request menghasilkan 2 video.

Pusat bantuan akses Flow di sisi lain memuat syarat berlangganan untuk sebagian pengalaman model;

kepastian entitlement akun nyata harus berasal dari UI/ketentuan terkini, bukan asumsi 50 kredit. Ketentuan

Google melarang penyalahgunaan, bypass, dan akses otomatis yang melanggar instruksi mesin; informasi yang

saya tinjau tidak memberi otorisasi afirmatif untuk bot UI multi-akun.

GATE                                   BUKTI WAJIB                                    BILA BELUM JELAS

Terms khusus Flow + ToS + Kebijakan AI;

BLOCK live browsing mutating; planner

POL-01                                 jenis otomasi yang dituju; review

lokal diperbolehkan

tanggal/URL

Hak pakai model, region, umur/akun,

UNSUPPORTED/UNKNOWN; jangan

POL-02                                 data pengguna, trial/subscription per

berpindah model diam-diam

profile

Konfirmasi pengguna atas akun

POL-03                                 milik/berizin; bukan pool untuk                Multi-account disabled

mengelak kuota

Izin eksplisit untuk aksi Generate dan

POL-04                                                                                Zero provider mutation

batas kredit pilot

Antarmuka resmi yang memang

Gunakan langkah manual dan jangan

POL-05                                 mengizinkan integrasi/automation; tidak

bangun workaround stealth

endpoint tak terdokumentasi

Aturan rate/concurrency yang sah dan

POL-06                                                                                Concurrency 1 / manual sampai terbukti

observed profile cap

SUMBER YANG PERLU DIBACA ULANG SEBELUM LIVE https://support.google.com/flow/answer/16526234?hl=en

; https://support.google.com/flow/answer/16353333?hl=en ; https://policies.google.com/terms ;

https://policies.google.com/terms/generative-ai/use-policy. Harga, izin, dan kelayakan dapat berubah. Simpan URL,

waktu cek, dan potongan bukti tanpa data rahasia.

# 04. Alur produk end-to-end dan kontrak kualitas

# 1.   P0 Intake: pilih paket ZIP/folder/manifest; validasi struktur, gambar, prompt, Scene ID, fingerprint dan

durasi. Tolak seluruh langkah mutating jika kontrak wajib gagal.

# 2.   P1 Scan: hasil immutable SceneScanReport; show READY/INVALID; per-Scene alasan; source timestamp

boleh NULL, tidak dibuat-buat.

# 3.   P2 Setup: profil opt-in, check login/Flow capability/credit dengan provenance+TTL; status UNKNOWN

bukan saldo 50.

# 4.   P3 Quote: tarif per durasi x output count; versi immutable; jika UI official berbeda, freeze quote baru dan

minta approval.

# 5.   P4 Plan: allocator deterministik, urutan scene, mode hemat/seimbang/manual;

WAIT_CREDIT/UNSUPPORTED harus eksplisit.

# 6.   P5 Freeze+approve: checksum input, snapshot biaya, accounts, maksimal kredit, output_count, scope run;

approval melekat tepat satu PlanRevision.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE           |   8 OKT 2026   |   Hal. 4

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# 7.        P6 Dispatch: revalidate just-in-time; claim+reservation ACID global; worker 1 per profil; sebelum submit

set PRE_SUBMIT; post-submit tidak auto-retry.

# 8.        P7 Observe: remote result ID hanya dianggap stable jika terverifikasi, mapping akun/proyek/scene/attempt

tidak ambigu; result not-ready tidak download.

# 9.        P8 Download: ambil ke temp unik, verifikasi media, publish no-clobber, persist result; failure jangan

mengubah file sukses.

# 10. P9 Handoff: manifest sorted, hasil COMPLETE/PARTIAL dibedakan, checksum dan biaya

observed/estimated dipisah; restart reconcile dulu.

# 05. Arsitektur, modul & batas kepemilikan

KEPUTUSAN DESAIN UTAMA (USULAN UNTUK ADR) Gunakan global orchestrator DB sebagai otoritas atomic

scheduler/account reservations untuk SEMUA proyek lokal. Proyek lama tetap disimpan di SQLite per proyek.

Status generation/download lama dijaga sebagai proyeksi kompatibel; jangan menjadikan dua DB independen

sebagai otoritas transaksi tunggal.

PySide6 UI (views, signals, dialogs; Indonesian)

| approved commands/read-model DTOs

Application (scan, quote, planner, scheduler, results, credit)

| pure domain + ports

Domain (durations, cost, eligibility, transitions, invariants)

/       |          \

Global orchestration DB         Project SQLite     Account Browser Worker

assignment/reservation legacy projection profile-affine CDP ONLY

outbox/ledger            source metadata     authorized Flow UI only

|

Filesystem output + manifest

MODUL/OWNER                                      PERUBAHAN DIIZINKAN                          DIHINDARI

Gunakan model durasi v1 existing;            Breaking import manifest 1.0 tanpa

domain/scene/*; contracts/package/*

perluasan hanya versioned                    adapter

application/services/                            Façade serial lama dapat dipertahankan      Menggandakan business logic baru di Qt

local_generation_queue.py                        untuk legacy/fixture                         atau per worker

Port v2 extension sebagai interface          Mengubah signature lama secara

application/ports/generation_jobs.py

terpisah/adapter kompatibel                  destruktif

infrastructure/persistence/                      Migrasi dengan backfill bukti dan            Menambah thread tanpa mengubah

sqlite_generation_job_repository.py              projection                                   episode-wide blocking

Global DB actor/reservation ledger           Cross-project writable DB tanpa single

infrastructure/persistence/<new>.py

setelah ADR                                  source of truth

Hanya owner thread; typed evidence no        Playwright di Qt, login otomatis, selector

workers/browser/*

secrets                                      tebakan

Menyelundupkan scheduler langsung ke

bootstrap/main.py                                Komposisi services baru setelah gate

MainWindow tanpa port

Approved dialogs/status via application      Mengubah 30-state frozen tanpa

presentation/*

DTO                                          referensi

         Satu aplikasi Windows boleh memiliki lebih dari satu proses: default buat single-writer global lock dengan

pesan instance kedua, atau buktikan multi-process SQLite locking sebelum mendukung dua writer.

         All browser/session operations profile-affine: satu owner thread/profil; Qt hanya command/results; tidak

memindahkan Page/Context di thread Qt.

         Pisahkan ketat: Gemini API keys/konsumsi token tidak sama dengan Flow credits; Agent tidak boleh

menjalankan Generate tanpa action + approval nyata.

         Jaga PathService canonical: LocalAppData/Flow-Otomatis/Settings untuk global metadata DB, Projects

untuk workspace, Sessions untuk browser-data privat.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE             |   8 OKT 2026   |   Hal. 5

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# 06. Model data kredit global & migrasi tanpa kehilangan riwayat

06.1 Peran database

DB                                          OTORITAS                                           KEWAJIBAN

Akun non-secret, credit snapshot, tariff           Satu BEGIN IMMEDIATE untuk

settings/orchestration.sqlite3 (USULAN)     version, plan, assignment, attempt,                reserve+claim; key unik; writer lock;

reservation, ledger, event/outbox                  migration versioned

Manifest/scene workspace dan histori               Projection dari global events; hasil lama

Projects/<episode>/workspace.db

Generate/Download lama                             tidak boleh hilang/ditimpa

Chrome profile rahasia (di luar                    Manual login, permission-aware; tidak

Sessions/<profile>

GitHub/ZIP/manifest)                               dibaca sebagai data aplikasi umum

No-clobber, SHA256, ukuran/durasi/type,

Project output folder                       Media tervalidasi dan handoff manifest

ownership scope

06.2 Tabel baru yang dianjurkan (konseptual, belum DDL final)

TABEL                                       PRIMARY/UNIQUE / FIELD UTAMA                       ATURAN

profile_id UUID, display_label, enabled,

profiles                                                                                       No credentials; alias redacted, owner opt-in

policy_verdict, created_at

observation_id, profile_id, model, status,

capability_observations                                                                        append-only proof; provider UI/source

evidence_digest, observed_at, expires_at

snapshot_id, profile_id, balance nullable,

Saldo MANUAL tidak membuka auto-submit

credit_snapshots                            provenance, confidence, observed_at,

strict

expires_at

price_version, canonical_model, resolution,        immutable; provider UI overrides require

tariff_catalogs

duration, output_count, per_gen_cost               new quote

plan_id/revision, episode_id, input_digest,

project_plans                                                                                  freeze approval exactly revision

quote_id, objective, approval_digest

assignment_id, plan_revision, scene_id,

assignments                                                                                    unique active scene per project

profile_id, quoted_cost, status

attempt_id, assignment_id, owner_token,

attempts                                                                                       unique active safe submit; fencing token

submit_boundary, state, remote_result_id

reservation_id, attempt_id UNIQUE,

reservations                                                                                   atomic with claim; UNKNOWN submit holds

profile_id, amount, status, expire_policy

event_id UUID, idempotency_key UNIQUE,

credit_ledger                                                                                  append-only; no double debit

account, amount, event_type, evidence_hash

event_id, sequence, aggregate_id,                  transactionally append with global

outbox_events

payload_digest, projected_at, retries              mutations

provider+profile+remote_result+attempt

project_result_links                                                                           no cross-account attribution

uniqueness scope

06.3 Transaction invariants I01–I12

        I01 — Unique live attempt per (episode_id, scene_id, output_slot) for a plan revision; no duplicate provider

submit.

        I02 — Available(account) = max(fresh_observed_balance - SUM(active local reservations) - safety_hold, 0).

Nilai ini estimasi kapasitas untuk dispatch, bukan saldo Google final.

        I03 — All reservations across ALL projects for a profile are written in ONE global authoritative DB

transaction.

        I04 — Owner token/generation lease fencing: old workers cannot mark/charge/release jobs after losing

ownership.

        I05 — If boundary SUBMIT_STARTED and remote outcome unknown, reservation stays

HELD_PENDING_RECONCILIATION.

        I06 — CONFIRMED spent requires provider evidence; SAFE_FAILURE without evidence of no charge stays

UNKNOWN.

        I07 — No provider action on policy=UNKNOWN, model unsupported, auth-not-ready, price stale, invalid

input or insufficient usable credit.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE               |   8 OKT 2026   |   Hal. 6

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

      I08 — Commit global claim+reservation+outbox atomically; projector to per-project DB is repeatable with

idempotency key.

      I09 — Provider remote result id is scoped to verified profile + flow project + attempt; absent stable ID =

AMBIGUOUS.

      I10 — After manual plan change only untouched QUEUED work can be moved; revision and new approval

required.

      I11 — No verified output path may be overwritten, even on delayed failures or collisions.

      I12 — Missing or corrupt legacy data must fail read-only and never cause destructive auto-recovery.

06.4 Migrasi dan recovery

      Preflight: backup DB/manifest + hash; inspect v2 known, unknown/newer schema opens read-only or

STOP.

      Migration add-only: buat global DB schema_version=1, backfill hanya recorded historical jobs non-secret;

ledger saldo awal UNKNOWN (tidak memalsukan).

      Satu owner orchestrator; migration in transaction; jika gagal rollback tidak menyentuh project DB lama.

      Jika perlu projection job state baru, buat upcaster/adapter ke legacy enum; jangan overwrite

GENERATED/DOWNLOADED.

      Crash injection: setelah global commit tetapi sebelum project projection, outbox replay harus aman (at-

least-once delivery, idempotent apply).

      Rollback release: binary lama boleh membaca proyek lama hanya jika ada compatibility proof; backup

disimpan di lokasi user dengan rotasi dan checksum; jangan menyatakan rollback schema otomatis

mungkin tanpa uji.

# 07. Smart Credit Planner—kontrak algoritma dan contoh

07.1 Cost catalog dan quote

FLOW DURASI 720P                         BIAYA / OUTPUT                               ATURAN

4 detik                                  7 kredit                                     Target s: 0 < s ≤ 4

6 detik                                  10 kredit                                    4<s≤6

8 detik                                  12 kredit                                    6<s≤8

10 detik                                 15 kredit                                    8 < s ≤ 10

>10 detik                                BLOKIR                                       Split scene upstream; no Generate

quote(scene) = official_price(canonical_model, 720p, chosen_duration, account_entitlement)

× request_output_count

observed_usable(profile) = max(observed_balance - globally_reserved - safety_hold, 0)

project_total_estimate = Σ quote(scene) [scene VALID dan dipilih]

credit_after_real = NEW OBSERVED FLOW CREDIT (NOT arithmetic estimate!)

Contoh V1.0: 12 scene, saldo SIMULASI 50 per akun, total 124 kredit (A=41; B=44; C=39), sisa simulasi 26 dari

150. Ini bukan bukti akun tersebut mempunyai 50 atau entitlement yang benar.

07.2 Planner deterministik

# 11. Input FrozenScan + TariffQuoteVersion + opt-in account snapshot + policy verdict + output_count +

concurrency caps.

# 12. Exclude accounts: login not READY after restart, credit STALE/MANUAL_ONLY/UNKNOWN, model

unsupported, policy UNKNOWN, browser busy.

# 13. Sort scene by descending cost; secondary target_source_time ascending (NULL last); scene_id lexicographic.

# 14. Tentukan objective: HEMAT_AKUN, SEIMBANG atau OTOMATIS_PINTAR (default seimbang dengan tie-

break stabil); bounded improvement setelah greedy.

# 15. Allocate capacity secara in-memory, TIDAK membuat ledger reservation provider saat preview.

# 16. Expose assignment + explainability/rejected candidates + WAIT_CREDIT per scene; stable result for

identical canonical input.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE           |   8 OKT 2026     |   Hal. 7

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# 17. Freeze PlanRevision checksum; pre-submit revalidate changed input, price, credit, capability, policy; any

change invalidate approval.

# 18. Only untouched QUEUED can replan after explicit revised approval; no silent moving of

SUBMIT_STARTED/AMBIGUOUS.

Performa: benchmark 10/60/100/500 scene; jangan menjanjikan optimal global. Sebuah deterministic greedy +

bounded local swap lebih mudah diaudit daripada solver acak tanpa bukti.

# 08. Scheduler paralel, state machine, dan stop semantics

LEVEL                                 STATUS KUNCI                            PENYEBAB STOP / RECOVERY

DRAFT / PLAN_READY / RUNNING /

Completed hanya jika semua selected

Project                               PAUSED / WAIT_CREDIT / ATTENTION /

scene mempunyai hasil yang diwajibkan

PARTIAL / COMPLETED

UNKNOWN / LOGIN_REQUIRED /

READY_CHECKED /                         Account blocked scoped; profil lain boleh

Account

FLOW_UNAVAILABLE / CREDIT_LOW /         lanjut hanya jika policy/independent safe

BUSY / RATE_LIMITED / SUSPENDED

QUEUED / RESERVED / CLAIMED /

PRE_SUBMIT / SUBMIT_UNCERTAIN /

Generate                                                                      No blind retry; reconcile read-only

ACCEPTED / GENERATING /

GENERATED / ATTENTION

NOT_READY / QUEUED / DOWNLOADING        Download separately; partial file no final

Download

/ DOWNLOADED / FAILED / ATTENTION       claim

UNVERIFIED / OBSERVED /

strict dispatch requires fresh observed

Credit                                RESERVED_LOCAL / RECONCILING /

balance

CONFLICT

      Per-profile actor hanya menangani satu operasi browser mutating pada satu waktu; concurrency total ≤

jumlah aktor yang sah dan batas provider yang terverifikasi.

      Panggilan mutating harus mencatat attempt+token sebelum browser action; timeout setelah klik dapat

berarti ACCEPTED, bukan FAILED.

      Lease expiry pre-submit boleh return QUEUED hanya bila terbukti tidak melewati boundary; post-submit

tetap ATTENTION sampai rekonsiliasi sah.

      Pause: hentikan claim baru, jangan memutus mutasi yang sudah dikirim; Stop: cancel pekerjaan non-

mutating/queued, tahan post-submit uncertain; Close app: persist & recover safe.

      Download worker terpisah dari Generate; download retry yang hanya membaca result stable dan tidak

menimbulkan charge dapat diizinkan dengan batas dan laporan jelas.

      Berikan warning bila Windows sleep/network drop/browser lock; no rate-limit bypass; account cooldown

sesuai pesan Flow.

# 09. Driver Google Flow (rencana LIVE bersyarat)

09.1 Satu scene pilot yang diperbolehkan setelah gate

# 19. Manual login selesai di normal Chrome; owner menutup login Chrome; session READINESS divalidasi

setelah restart aplikasi.

# 20. Cek model/option/resolusi/kredit dan identitas project Flow melalui interface resmi; bukti tanpa data

rahasia.

# 21. Map scene image SHA/prompt hash, duration, output_count, approved price; re-check sebelum submit.

# 22. Lakukan satu submit persis, tanpa auto retry; interpret ACCEPTED hanya bila remote result reference

stabil.

# 23. Amati status bukan hanya keberadaan kartu visual; 2 output harus punya 2 take/result IDs/biaya

ditetapkan per gen.

# 24. Setelah generated, unduh hasil yang dipilih ke unik .part, cek media signature+duration/size/SHA, atomic

no-clobber, persisted result.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE   |   8 OKT 2026   |   Hal. 8

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

09.2 Kondisi blocking driver

KONDISI                                       RESPONSE                                        TIDAK BOLEH

STOP, VERSION_MISMATCH, screenshot

UI berubah/selector tidak unik                                                                Klik posisi x-y tebakan

sanitized

Akun salah/project remote berubah             ACCOUNT_PROJECT_MISMATCH                        Menaruh hasil pada scene lain

Kredit UI tidak teramati                      CREDIT_UNKNOWN                                  Memakai angka 50 manual sebagai fakta

Klik Generate timeout                         SUBMIT_UNCERTAIN                                Klik Generate kedua kali

CAPTCHA/MFA/unusual activity                  HANDOFF_MANUAL/PAUSED                           Bypass/rate-limit evasion

Result card muncul tanpa ID stabil            ATTENTION                                       Tandai GENERATED/DOWNLOADED

Membuat selector live hanya karena

ToS izin automation unresolved                POLICY_BLOCKED

teknis memungkinkan

# 10. UI Coverage Matrix — harus diproses sebelum coding UI baru

Semua layar existing tetap 30-state reference. UI berikut ialah addendum usulan yang harus melalui:

inventory→prompt UI→WAJIB STOP→generate gambar→review/revisi pengguna →satu DOCX UI final →masuk

repo setelah izin GitHub diberikan. Tidak boleh menganggap daftar ini sebagai UI yang sudah disetujui.

ID                         TAMPILAN                   STATES MINIMUM               P                            ATURAN

ready/invalid/wait                                        Sisip pada workspace

UIX-01                     Ringkasan Scan & Kredit                                 P0

credit/tariff unknown                                     existing; 30 lama tetap

Modal/drawer, jangan

accounts, assignment,

UIX-02                     Dialog Smart Credit Plan                                P0                           tambah sidebar

estimate, unmatched

permanen

balance

Status sebenarnya,

UIX-03                     Rincian Kredit per Akun    observed/TTL/reserved/s      P0

bukan label Online statis

ource

max

User approval no hidden

UIX-04                     Freeze Plan & Approval     budget/output_count/revi     P0

Generate

sion/diff

account worker, scene                                     Per-account, actionable

UIX-05                     Live Run Monitor                                        P0

progress, PAUSE                                           status; no fake progress

submit uncertain, credit                                  Recovery via

UIX-06                     Conflict/Reconciliation                                 P0

conflict, lost session                                    banner/temporary route

subset safe and locked                                    Tidak pindah

UIX-07                     Replan/Partial Project                                  P1

scenes                                                    running/ambiguous

quote stale, policy                                       Start disabled until

UIX-08                     Tariff/Policy Changed                                   P0

revoked, entitlement                                      reapproval

result per scene,                                         Reuse Hasil; no

Download/Handoff

UIX-09                                                checksum,                    P1                           Download button when

report

partial/complete                                          not generated

        Prompt UI hanya untuk bagian tambahan, referensi 30 lama tetap; kesalahan label resolusi pada artefak

lama dikoreksi menjadi 720p sebagaimana overrides.

        UI P0 wajib state idle/ready/loading/error/stale/blocked/permission denied/partial; setiap tombol harus

punya command application-layer dan tes UI.

        UIX-06 Recovery Center bukan menu permanen sidebar; UIX-09 output adalah video, bukan PNG.

        Tidak membuka coding UI hanya karena pemilik mengetik “lanjutkan”; perlu approval gambar final

eksplisit dan DOCX addendum referensi UI.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE                 |   8 OKT 2026   |   Hal. 9

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# 11. Acceptance & test matrix lintas wave

Tes T01–T45 di V1.0 tetap berlaku; V1.1 menetapkan wave kepemilikan serta menambahkan X01–X15 khusus

lintas proyek/policy. Semua tes fake/fixture tidak membutuhkan login ataupun biaya Google. Live pilot diberi

label LIVE hanya bila benar-benar dijalankan dengan persetujuan.

ID                         PERILAKU WAJIB                      WAVE                               BUKTI

Mapping 4/6/8/10, invalid,

T01–T04                                                        E12-03/05                          UNIT/CONTRACT

selected<Target, asset missing

Quote 124/50 simulasi, 2

T05–T10                    outputs, tarif berubah,             E12-03/04/05                       UNIT/INTEGRATION

unknown, kurang kredit

Claim race, last credit, account

T11–T17                    safe, post-submit ambiguous,        E12-04/11/14                       SQLITE/FAULT

crash

Auth expired, browser lock,

T18–T23                    entitlement, unreadable credit,     E12-07/08/14                       FIXTURE+LIVE READ

outside activity, refresh

Remote ID stable, not-ready, bad

T24–T28                                                        E12-09/10                          PROVIDER FIXTURE

download, collision, late failure

Corrupt legacy, migration, stale

T29–T34                    prompt, replan, moving              E12-04/05/11/14                    SQLITE/CONTRACT

running, cross-account result

ID                         PERILAKU WAJIB                      WAVE                               BUKTI

UI DOM drift, rate limit, Qt

T35–T39                    responsive, restart during          E12-07/09/15                       UI/FAULT/BUILD

RUNNING, portable path

30 UI, policy, consent, multi-

T40–T45                                                        E12-02/06/12/15                    UI/SECURITY/OUTPUT

output, time zone, sorted final

Two local projects race for same

X01                        last 15 credits: exactly one        E12-04/11                          CONCURRENT SQLITE

reserve/claim

Attempt actor lost lease cannot

X02                        mutate or free new owner            E12-04/11                          FENCING

reservation

Outbox global committed,

X03                        projection interrupted, restart     E12-04/14                          CRASH INJECTION

replay exactly once

Two app instances/write locks:

X04                                                            E12-04/15                          PROCESS/LOCK

only supported writer allowed

ID                         PERILAKU WAJIB                      WAVE                               BUKTI

Unknown policy/entitlement

X05                        never dispatch even with            E12-05/07                          SECURITY

manual balance=999

Quote approval revision

X06                        mismatch or changed                 E12-03/05                          DOMAIN

output_count blocks Start

Cross-profile remote result ID

X07                        reused does not attach wrong        E12-10/11                          CONTRACT

scene

Redaction:

logs/screenshots/manifest/backu

X08                                                            E12-07/15                          SECURITY

p contain no cookie/token/email

secret

Model UI access conflicts with

X09                                                            E12-07/08                          CAPABILITY

help entitlement: fail-closed

No invented credit regeneration

X10                        at midnight WIB; time zones         E12-04/07                          CLOCK

correct

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE              |   8 OKT 2026   |   Hal. 10

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

ID                         PERILAKU WAJIB                       WAVE                            BUKTI

Unsupported filesystem

X11                        hardlink: fail safely; no old file   E12-10/15                       FS

clobber

User tries auto-reassign

X12                        SUBMIT_UNCERTAIN to second           E12-11/14                       DOMAIN

account: rejected

Partial project displayed

X13                        PARTIAL; never assert all            E12-06/10/15                    UI+MANIFEST

outputs complete

One request returns two output

X14                        cards; exact two take links and      E12-03/09/10                    CONTRACT

cost

Policy changes during active

X15                        plan: zero new submits; safe         E12-07/13/14                    INTEGRATION

work remains auditable

# 12. Kartu implementasi E12-00 s.d. E12-16

Setiap wave di bawah memiliki satu sasaran, dependency gate, artefak dan task cards. File/fungsi

implementasi final ditetapkan melalui pencarian canonical owner pada HEAD ketika wave mulai; nama modul

baru bersifat usulan. Perubahan setiap wave harus di branch terfokus, tes sesuai task ID, laporan PASS/FAIL

dan rollback yang aman. Tampilan UI baru tetap tunduk pada STOP gate.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE            |   8 OKT 2026   |    Hal. 11

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# E12-00 — Baseline & governance

OWNER / ROLE                              GATE                                      OUTPUT PASS

NO CODING; baseline repeatable,

ASTRA/Repo governance                     G0, G2                                    master approved, policy review

started.

# E12-00-T01 | Verifikasi HEAD tree, PR, CI source SHA; catat tanggal WIB

Kerjakan: Baca AGENTS, TASKS, PROJECT_STATE, ADR register dan handoff; tulis audit diff terhadap e560684e; cek source

code bukan README saja.

Deliverable: Baseline SHA, memo DELTA, matrix sumber bukti.

Acceptance: Perbedaan baseline dijelaskan; tidak ada file repo tersentuh.

Stop/rollback: Gagal identifikasi branch/SHA → STOP.

# E12-00-T02 | Inventaris canonical owners dan test relevan

Kerjakan: Baca ports, modules, callers, migration, tests; cari duplikasi sebelum usul file baru.

Deliverable: Module Ownership Map / conflict list.

Acceptance: Setiap modul punya owner; target changes traceable.

Stop/rollback: Jika module owner konflik → ASTRA ADR.

# E12-00-T03 | Peta legal/policy dan sumber harga

Kerjakan: Catat terms, page version, screenshot sanitized + date; bedakan harga/entitlement/akses otomasi.

Deliverable: Policy Review Register POL-01..06.

Acceptance: Policy live UNKNOWN direkam BLOCKED; tidak dinyatakan PASS tanpa dasar.

Stop/rollback: No experimental mutation.

# E12-00-T04 | Tentukan batas scope dan handoff product

Kerjakan: Kunci ZIP/manifest existing; MP4/SRT direct future scope; daftar non-goals dan model frozen.

Deliverable: Scope Baseline Matrix.

Acceptance: Pengguna tidak diminta teknis berulang; ambigu relevan dicatat.

Stop/rollback: Stop bila perubahan tujuan produk.

# E12-00-T05 | Siapkan paket docs authority V1.1

Kerjakan: Cocokkan dengan V1.0, UI old, semua DOCX planning; minta persetujuan sebelum push GitHub.

Deliverable: Master DOCX approved + prompt TXT + status.

Acceptance: Dokumen lengkap di repo hanya setelah izin mutasi diberikan.

Stop/rollback: Tidak coding/commit dalam tahap review ini.

Gate akhir E12-00

     Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan

hasil P/F.

     Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum

lulus.

     Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap

perencanaan saat ini tetap baca-saja.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE         |   8 OKT 2026   |   Hal. 12

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# E12-01 — ADR arsitektur lintas modul

OWNER / ROLE                             GATE                                       OUTPUT PASS

Tidak ada breaking schema tanpa

ASTRA/Architecture                       G0, G3                                     migration; keputusan global DB

disahkan.

# E12-01-T01 | ADR global DB orchestration sebagai authority

Kerjakan: Bandingkan alternatif (project DB per-account, ATTACH, global authority+outbox); pilih berdasar atomicity dan

backward compatibility.

Deliverable: ADR-020 proposed, sequence diagram.

Acceptance: Alasan, tradeoff, lock/consistency terbukti dengan skenario X01/X03.

Stop/rollback: Jika keputusan belum sah → STOP schema.

# E12-01-T02 | Kunci identitas akun & keterpisahan sesi

Kerjakan: Profile ID opaque; label aman; rights/opt-in; remote context identity; zero secrets.

Deliverable: AccountRegistryContract.

Acceptance: Identity collision/mismatch typed error.

Stop/rollback: No cookie/token metadata.

# E12-01-T03 | Rinci schema, port version, migrasi/backfill

Kerjakan: Specify unique constraints, outbox, idempotency, owner token; compatibility v2 job/manifest v1.

Deliverable: DDL sketch + migration up/down policy.

Acceptance: Rollback/resume testable; unknown version read-only.

Stop/rollback: No destructive rewrite.

# E12-01-T04 | Tetapkan state machine & retry rules

Kerjakan: Generate vs Download; pre/post submit; unknown spend; attempt mapping; crash matrix.

Deliverable: Transition Table/ADR.

Acceptance: Tidak ada transisi yang menyebabkan duplicate submit.

Stop/rollback: AMBIGUOUS always stops.

# E12-01-T05 | Keputusan concurrency & process isolation

Kerjakan: 1 Browser Worker per profil; global scheduler single writer; multiple app instance policy.

Deliverable: Actor/lease ownership diagram.

Acceptance: No cross-thread Playwright; race X02/X04.

Stop/rollback: Unknown safety → concurrency 1.

# E12-01-T06 | Review arsitektur dan signoff

Kerjakan: ASTRA review lintas modul, policy, security, UI, perf; freeze design input ke SOL.

Deliverable: Approved ADR pack & DoR.

Acceptance: Semua P0 open decisions terselesaikan sebelum E12-03/04.

Stop/rollback: Bila risiko unresolved, wave affected BLOCKED.

Gate akhir E12-01

     Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan

hasil P/F.

     Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum

lulus.

     Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap

perencanaan saat ini tetap baca-saja.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE          |   8 OKT 2026   |   Hal. 13

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# E12-02 — UI addendum — WAJIB STOP

OWNER / ROLE                              GATE                                      OUTPUT PASS

Semua gambar P0 final pengguna

ASTRA/UI                                  G4                                        setujui; satu DOCX addendum

disahkan.

# E12-02-T01 | Buat Coverage Matrix UIX-01..09

Kerjakan: Map base screen to extension, 30 frozen, state loading/empty/error/partial, copy Bahasa Indonesia.

Deliverable: UI Coverage Matrix spreadsheet-in-doc.

Acceptance: Tidak ada layar P0 tanpa prompt/gambar.

Stop/rollback: No UI code.

# E12-02-T02 | Tulis prompt spesifik per state

Kerjakan: Layout whitelist, components, modal size, error copy, icon semantics, 720p, video output.

Deliverable: Prompt UI pack versioned.

Acceptance: Prompt tidak menimpa original shell/layout.

Stop/rollback: No image approval inferred.

# E12-02-T03 | STOP setelah prompt disiapkan

Kerjakan: Ajukan prompt ke pengguna dan hentikan.

Deliverable: Prompt-only STOP evidence.

Acceptance: Tidak ada generate gambar otomatis sebagai akibat “lanjutkan” biasa.

Stop/rollback: Tunggu instruksi gambar eksplisit.

# E12-02-T04 | Generate/review/revisi seluruh referensi baru

Kerjakan: Setiap image ID, prompt ID+revision, state, interaction; user final signoff.

Deliverable: Approved UI PNG references.

Acceptance: P0/P1 visual review tertulis.

Stop/rollback: Reject ambiguous labels.

# E12-02-T05 | Satukan seluruh UI final ke DOCX addendum

Kerjakan: Embed final PNG, prompts, interaction, UI_FREEZE_MANIFEST, checksum/reference IDs.

Deliverable: 1 DOCX UI addendum final.

Acceptance: Semua file siap repo sebelum coding UI; repo tidak disentuh tanpa izin.

Stop/rollback: Jika gambar kurang, UI gate FAIL.

Gate akhir E12-02

     Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan

hasil P/F.

     Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum

lulus.

     Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap

perencanaan saat ini tetap baca-saja.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE         |   8 OKT 2026   |   Hal. 14

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# E12-03 — Tariff catalog & Quote Engine offline

OWNER / ROLE                             GATE                                     OUTPUT PASS

Deterministic pricing; immutable

SOL/Domain                               G0, G2, ADR

quotes; 0 calls provider.

# E12-03-T01 | PriceCatalog canonical + versioned fixture

Kerjakan: Buat domain immutable model/res/duration/output; source URL/verified date/TTL; support unknown.

Deliverable: TariffCatalog model + contract tests.

Acceptance: 720p 4/6/8/10 7/10/12/15 fixture; never assume permanent.

Stop/rollback: Reject unknown model.

# E12-03-T02 | Canonical Omni Flash product mapping

Kerjakan: Pisahkan repo display "Omni Flash 1.1" dan official "Gemini Omni Flash" via verified product mapping.

Deliverable: ModelCapability DTO.

Acceptance: Mismatched alias unresolved blocks live.

Stop/rollback: No silent switch.

# E12-03-T03 | Quote per generation vs per request

Kerjakan: Include output_count and UI options; computation Decimal/integer; no negative.

Deliverable: QuoteEngine + tests.

Acceptance: T05/T06, X14 accurate for 1 and 2 outputs.

Stop/rollback: Never quote default output if unverified.

# E12-03-T04 | Price invalidation and frozen revision

Kerjakan: TTL/quote_id/catalog revision/approval hash; UI actual cost > local snapshot blocks.

Deliverable: TariffQuote versioned snapshot.

Acceptance: T07 and X06.

Stop/rollback: No stale Start.

# E12-03-T05 | Mock/fake provider and stress quotes

Kerjakan: 10/60/100/500 scenes; deterministic; fuzz numeric/NaN; error codes.

Deliverable: Unit/contract/perf evidence.

Acceptance: Ruff/mypy/architecture/tests PASS.

Stop/rollback: No browser mutation.

Gate akhir E12-03

     Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan

hasil P/F.

     Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum

lulus.

     Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap

perencanaan saat ini tetap baca-saja.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE       |   8 OKT 2026   |   Hal. 15

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# E12-04 — Global credit ledger, snapshots & migrations

OWNER / ROLE                                GATE                                  OUTPUT PASS

Global cross-project reservation

SOL/Infrastructure                          G3, E12-01                            atomic, migration reversible or safe-

stop.

# E12-04-T01 | Global schema/version bootstrap

Kerjakan: Create global DB under Settings with v1 migrations; backup before DDL; schema guard.

Deliverable: GlobalOrchestrationRepository.

Acceptance: X04/safe unknown version.

Stop/rollback: No drop/overwrite legacy.

# E12-04-T02 | CreditSnapshot with evidence and expiry

Kerjakan: Store observed/user manual/unknown distinct, TTL, source digest, entitlement, model support.

Deliverable: CreditObservationPort DTO.

Acceptance: Manual 999 never equals VERIFIED.

Stop/rollback: No fake refresh.

# E12-04-T03 | Single transaction claim/reserve/outbox

Kerjakan: BEGIN IMMEDIATE, unique active scene/profile reservation and fencing; global per-profile availability.

Deliverable: ReserveAndClaimTransaction.

Acceptance: T11/T12/X01 race PASS.

Stop/rollback: Rollback on any failure.

# E12-04-T04 | Append-only ledger & idempotency

Kerjakan: event/idempotency unique, provider proof digest, expected vs confirmed separate; reserve pending unknown.

Deliverable: CreditLedgerWriter/Reader.

Acceptance: Replay cannot double-count.

Stop/rollback: No balance math as fact.

# E12-04-T05 | Outbox project projection

Kerjakan: Event replay to project SQLite, idempotent apply/confirmed results preservation; startup repair.

Deliverable: ProjectionService.

Acceptance: X03 forced mid-projection crash PASS.

Stop/rollback: No dual independent commits.

# E12-04-T06 | Legacy project migration/restore

Kerjakan: Golden DBs: empty, old v2, corrupted, running/attention, complete downloads.

Deliverable: Migration report + fixtures.

Acceptance: T29/T30 + checksum byte-preserve.

Stop/rollback: On unknown schema open readonly.

Gate akhir E12-04

      Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan

hasil P/F.

      Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum

lulus.

      Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap

perencanaan saat ini tetap baca-saja.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE    |   8 OKT 2026   |   Hal. 16

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# E12-05 — Smart Credit Planner offline

OWNER / ROLE                              GATE                                     OUTPUT PASS

Accurate deterministic allocation;

SOL/Domain+Application                    E12-03/04

Freeze Plan; no provider mutation.

# E12-05-T01 | Build immutable ScanPlanInput

Kerjakan: Canonical scene IDs, target, digest, selected duration, readiness, source timestamp.

Deliverable: ScanPlanInput DTO.

Acceptance: T01–04/31.

Stop/rollback: Reject changed image/prompt.

# E12-05-T02 | Eligible profile filtering

Kerjakan: Only opted-in, policy signed, ready model/credit, no stale; explain exclusion.

Deliverable: CandidateSelectionService.

Acceptance: T08/T09/X05.

Stop/rollback: No optimistic 50.

# E12-05-T03 | Greedy allocation & stable tie-break

Kerjakan: Cost DESC, time ASC, scene ASC; min accounts/balanced, bounded swaps.

Deliverable: SmartCreditPlanner.

Acceptance: Same inputs same hash, no overallocation.

Stop/rollback: No unbounded search.

# E12-05-T04 | Manual-assisted reassign & revisions

Kerjakan: Revalidate accounts, capacity and unclaimed only; diff costs/revision.

Deliverable: ReplanService.

Acceptance: T32/T33/X12.

Stop/rollback: Reject SUBMIT_STARTED.

# E12-05-T05 | Freeze+explicit approval contract

Kerjakan: Bind source fingerprint, account list, maximal credits, number outputs, tariff version.

Deliverable: PlanApproval object.

Acceptance: No START until approval current.

Stop/rollback: No silent user assent.

# E12-05-T06 | Mixed duration fake soak

Kerjakan: Simulate 12 scene total 124, 60 scene partial, 2 projects same account, unknown credits.

Deliverable: Golden fixture set.

Acceptance: T05/T10/X01.

Stop/rollback: 0 provider calls.

Gate akhir E12-05

     Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan

hasil P/F.

     Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum

lulus.

     Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap

perencanaan saat ini tetap baca-saja.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE         |   8 OKT 2026   |   Hal. 17

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# E12-06 — UI Credit Planner extension

OWNER / ROLE                             GATE                                    OUTPUT PASS

Approved UI implemented with active

SOL/Presentation                         G4, E12-05

services and no 30-UI regressions.

# E12-06-T01 | Implement only approved UIX modal/views

Kerjakan: Use Qt model/view and application DTO; no infra import.

Deliverable: UIX-01–04 Qt widgets.

Acceptance: Source screenshot vs approved UI.

Stop/rollback: No redesign shell.

# E12-06-T02 | Truthful status/source/balance display

Kerjakan: Observed at WIB and stale/manual badges; explain blocked buttons.

Deliverable: Credit Details binding.

Acceptance: T08/T21, error states.

Stop/rollback: Never static “Online” status.

# E12-06-T03 | Approval/replan interaction

Kerjakan: Freeze version, costs/account assignments, consent; disable START when stale.

Deliverable: Review/approval command route.

Acceptance: T42, X06.

Stop/rollback: No implicit Generate.

# E12-06-T04 | Progress/partial/recovery navigation

Kerjakan: UIX-05–09 as approved; async signals, keyboard focus and accessible hints.

Deliverable: Run Monitor/Recovery extension.

Acceptance: T37, X13.

Stop/rollback: Recovery not permanent sidebar.

# E12-06-T05 | Visual/UI regression

Kerjakan: 30/30 legacy + P0/P1 new screenshots; CI screenshot diff; inspect manual warnings.

Deliverable: UI Evidence Artifact.

Acceptance: Diff threshold approved, no label overflow.

Stop/rollback: If UI gate FAIL rollback extension.

Gate akhir E12-06

      Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan

hasil P/F.

      Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum

lulus.

      Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap

perencanaan saat ini tetap baca-saja.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE      |   8 OKT 2026   |   Hal. 18

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# E12-07 — Account capabilities & credit probe READ-ONLY

OWNER / ROLE                              GATE                                      OUTPUT PASS

Eligibility/price/credit observation

SOL/Browser+Application                   POL-01 review

evidence; ZERO submit.

# E12-07-T01 | Observe official account model access

Kerjakan: Use authorized existing session/preflight; no reverse-engineered endpoint; scoped account identity.

Deliverable: CapabilityObservation DTO.

Acceptance: T20/X09 unknown blocks.

Stop/rollback: No privileged request.

# E12-07-T02 | Read actual credit with provenance

Kerjakan: Provider official UI if supported; capture balance, source and observed time.

Deliverable: ReadOnlyCreditProbePort.

Acceptance: T21/T22/X10; UNKNOWN when absent.

Stop/rollback: No 50 assumption.

# E12-07-T03 | Probe TTL and quote reconciliation

Kerjakan: Stale UI changes invalidated; explicit refresh action; account logout status.

Deliverable: CreditReconciliationService.

Acceptance: T07/T18/T23.

Stop/rollback: No auto recharge.

# E12-07-T04 | DOM/version change handling

Kerjakan: Selector validated semantic identity and account; changed DOM fixture yields typed stop.

Deliverable: SelectorVerifier fixture.

Acceptance: T35 zero mutation.

Stop/rollback: No pixel click fallback.

# E12-07-T05 | Qt responsiveness, sanitized diagnostics

Kerjakan: Only browser worker owner; UI future/signal; redact sensitive screenshots.

Deliverable: ReadOnly Probe Evidence.

Acceptance: T37/X08.

Stop/rollback: Do not export browser data.

Gate akhir E12-07

     Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan

hasil P/F.

     Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum

lulus.

     Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap

perencanaan saat ini tetap baca-saja.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE         |   8 OKT 2026   |   Hal. 19

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# E12-08 — Single-account live session permission gate

OWNER / ROLE                             GATE                                     OUTPUT PASS

Real READY after restart + provider

USER+ASTRA+SOL                           G1, G5, G6

policy/license + pilot consent.

# E12-08-T01 | Manual READY after full restart

Kerjakan: User logs in normal Chrome, exits app, reopens, Cek Ulang Sesi; no password shared.

Deliverable: Sanitized READY proof.

Acceptance: Cross-instance lulus (not same app instance).

Stop/rollback: Login only ≠ proof.

# E12-08-T02 | Validate actual Flow entitlement

Kerjakan: Model, region/account/subscription and output mode verified through UI/service policy.

Deliverable: Capability signoff evidence.

Acceptance: UNSUPPORTED prevents Generate.

Stop/rollback: No assumed free support.

# E12-08-T03 | Authorize automation integration path

Kerjakan: ASTRA review terms for intended non-stealth, no bypass automation; provider-approved if needed.

Deliverable: POL signoff/GoNoGo.

Acceptance: Explicit permission or STOP live.

Stop/rollback: UI automation technically possible not enough.

# E12-08-T04 | Create sanitized selector/operation mapping

Kerjakan: Read-only inspect real user-visible Flow UI and version; independent fixture reproduce.

Deliverable: Selector Contract approved.

Acceptance: No guessed clicks; account/project verified.

Stop/rollback: No hidden API.

# E12-08-T05 | Approve maximum pilot cost

Kerjakan: One scene, number of outputs, selected account, price per generation, refund risk, user consent.

Deliverable: Pilot Consent Snapshot.

Acceptance: No execution before user action.

Stop/rollback: Budget expired -> STOP.

Gate akhir E12-08

     Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan

hasil P/F.

     Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum

lulus.

     Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap

perencanaan saat ini tetap baca-saja.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE        |   8 OKT 2026   |   Hal. 20

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# E12-09 — One-scene live Generate pilot

OWNER / ROLE                               GATE                                   OUTPUT PASS

Single real authorized submit +

SOL/Browser Worker                         G6, E12-08

remote stable identity, no duplicate.

# E12-09-T01 | Wire approved provider with restart gate

Kerjakan: Bootstrap via RestartGatedGenerationProvider; keep fake/fixture fallback mode.

Deliverable: LiveProviderComposition.

Acceptance: 0 downstream call when gate fails.

Stop/rollback: Never direct ungated injection.

# E12-09-T02 | Pre-submit input rehash/settings check

Kerjakan: Verify approved image bytes and prompt and exact duration/model/outputs/price.

Deliverable: PreSubmitSentinel.

Acceptance: T31, invalid -> 0 mutating action.

Stop/rollback: Stop stale request.

# E12-09-T03 | Persist attempt/submission boundary

Kerjakan: Claim/reservation/fencing and SubmitStarted before mutating click.

Deliverable: Atomic attempt evidence.

Acceptance: Exactly one intentional submit.

Stop/rollback: Unknown result must hold reservation.

# E12-09-T04 | Execute one verified submit

Kerjakan: Authorized UI driver, account remote project, selector model profile; one request.

Deliverable: Sanitized live pilot evidence.

Acceptance: 1 scene ACCEPTED only stable result ID.

Stop/rollback: No retry after timeout.

# E12-09-T05 | Analyze accepted vs ambiguous/failed

Kerjakan: Map error types; read-only remote reconciliation; compare balance without guessing.

Deliverable: Outcome report.

Acceptance: T24/T35/X09.

Stop/rollback: No live batch on failure.

Gate akhir E12-09

     Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan

hasil P/F.

     Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum

lulus.

     Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap

perencanaan saat ini tetap baca-saja.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE        |   8 OKT 2026   |   Hal. 21

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# E12-10 — One-scene result & Download pilot

OWNER / ROLE                              GATE                                         OUTPUT PASS

One valid output downloaded, linked

SOL/Browser+Results                       G7

and checksum, no old overwrite.

# E12-10-T01 | Observe remote result readiness

Kerjakan: Distinguish accepted/generating/generated, result identity unique per output slot.

Deliverable: ResultObservationContract.

Acceptance: T25/X14.

Stop/rollback: No download before ready.

# E12-10-T02 | Implement authorized download driver

Kerjakan: Remote matching profile/project/attempt; unique temp file; no-clobber publish.

Deliverable: LiveDownloadDriver.

Acceptance: T26/T27/X11.

Stop/rollback: No overwriting existing file.

# E12-10-T03 | Verify media bytes/format/duration

Kerjakan: Non-zero, video magic/mime, metadata when available, checksum, safe path; quarantine HTML response.

Deliverable: MediaValidationEvidence.

Acceptance: Bad output never DOWNLOADED.

Stop/rollback: No blind extension rename.

# E12-10-T04 | Link download to result manifest

Kerjakan: Source/provenance/take/remote/profile masked/trim target; sorted Scene.

Deliverable: Manifest vNext proposal and v1 compatibility.

Acceptance: T45/X07/X13.

Stop/rollback: Do not break strict v1 consumers.

# E12-10-T05 | Single-scene complete demonstration

Kerjakan: User verifies file player and hash, GUI Hasil, rollback/collision/restart.

Deliverable: G8 acceptance report.

Acceptance: PASS only on real 1 scene.

Stop/rollback: No multi-account yet.

Gate akhir E12-10

     Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan

hasil P/F.

     Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum

lulus.

     Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap

perencanaan saat ini tetap baca-saja.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE          |   8 OKT 2026   |   Hal. 22

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# E12-11 — Account-aware queue & fake-browser actors

OWNER / ROLE                              GATE                                         OUTPUT PASS

Two FAKE profiles run independent

SOL/Scheduler                             E12-04/05/10

scene jobs safely.

# E12-11-T01 | New scheduler port, retain old serial facade

Kerjakan: Transition episode-wide blocker to per-account/scoped attention after ADR; avoid destructive enum.

Deliverable: AccountAwareScheduler + adapter.

Acceptance: T13/T15/T33.

Stop/rollback: No isolation from global DB.

# E12-11-T02 | Profile-affine worker actor pool

Kerjakan: One browser owner per profile and serialized in-profile operations; per profile limits.

Deliverable: ActorPool/Command DTO.

Acceptance: No Qt blocking/cross-thread object.

Stop/rollback: If safety unknown cap=1.

# E12-11-T03 | Claim+lease+reservation fencing

Kerjakan: Global claim in same transaction; token check for all outcomes.

Deliverable: Lease/attempt fencing.

Acceptance: T11/T12/X01/X02.

Stop/rollback: Old owner cannot write.

# E12-11-T04 | Crash+ambiguous fake scenarios

Kerjakan: Interrupt pre-submit, after click, after result; no duplicate.

Deliverable: Soak 60 fake scenes.

Acceptance: T14/T16/T17/X12.

Stop/rollback: AMBIGUOUS held.

# E12-11-T05 | Account independent progress + pause

Kerjakan: Blocked A allows safe B only when policy permits, no mutation to attention scene.

Deliverable: Scheduler progress DTO.

Acceptance: T13/T15/X15.

Stop/rollback: No silent reassignment.

# E12-11-T06 | Cross-project concurrent scenario

Kerjakan: Run two projects sharing account; concurrent app instance test.

Deliverable: Integration transaction logs.

Acceptance: Global invariant X01/X04.

Stop/rollback: No account overspend.

Gate akhir E12-11

     Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan

hasil P/F.

     Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum

lulus.

     Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap

perencanaan saat ini tetap baca-saja.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE            |   8 OKT 2026   |   Hal. 23

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# E12-12 — Two-profile LIVE pilot (conditional)

OWNER / ROLE                             GATE                                       OUTPUT PASS

Two approved accounts execute two

USER+SOL/Live                            G9, policy explicit                        distinct scenes; correct credit

observations.

# E12-12-T01 | Policy-specific approval for N=2

Kerjakan: Validate if concurrent multi-profile usage is permitted; no evasion of free limit.

Deliverable: Additional Consent + POL.

Acceptance: If prohibited, wave marked NOT_APPLICABLE/BLOCKED.

Stop/rollback: No workarounds.

# E12-12-T02 | Check both READY/Flow/credit live

Kerjakan: Separate browser profiles, project binding, no credentials exported.

Deliverable: AccountEligibility proof.

Acceptance: Both freshness and budget current.

Stop/rollback: No unknown balance.

# E12-12-T03 | Select separate scenes and cost cap

Kerjakan: One scene each for pilot; known duration/output count; no shared remote IDs.

Deliverable: PilotPlan revision.

Acceptance: Exactly 2 intended submits max.

Stop/rollback: No automatic new accounts.

# E12-12-T04 | Execute and observe both

Kerjakan: Monitor per account, rate-limit messages and debit; no ambiguous repeats.

Deliverable: Live Evidence Report.

Acceptance: T34/X07/T36.

Stop/rollback: Any violation STOP.

# E12-12-T05 | Confirm video output+reconciliation

Kerjakan: Each result to right scene, video checksum, observed credit, partial handling.

Deliverable: G9 acceptance.

Acceptance: No cross-account mix; no duplicate.

Stop/rollback: No scale-up on failure.

Gate akhir E12-12

     Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan

hasil P/F.

     Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum

lulus.

     Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap

perencanaan saat ini tetap baca-saja.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE          |   8 OKT 2026   |   Hal. 24

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# E12-13 — Dynamic N-account & safe replan

OWNER / ROLE                               GATE                                      OUTPUT PASS

N accounts only as permitted; effective

SOL/Planner/Scheduler                      E12-12 PASS

capacity-based scheduling.

# E12-13-T01 | Dynamic eligible account discovery

Kerjakan: Opt-in ready profiles only, no fixed 2/3/5, respect concurrency/terms.

Deliverable: AccountScopeSelect.

Acceptance: No hidden inclusion.

Stop/rollback: Unknown profile disabled.

# E12-13-T02 | Optimize approved objectives at run

Kerjakan: Frozen plan sorted, capacity budget and run estimates; user preview.

Deliverable: DynamicPlanner.

Acceptance: No negative credit reserve.

Stop/rollback: No auto use all accounts.

# E12-13-T03 | Replan only safe queued after changes

Kerjakan: Show revision diff; new approval; budget check global.

Deliverable: ReplanDiff DTO.

Acceptance: T32/T33/X06.

Stop/rollback: Never move accepted jobs.

# E12-13-T04 | WAIT_CREDIT/partial continue subset

Kerjakan: Subset choice explicitly selected; report uncompleted scenes.

Deliverable: PartialRunPolicy.

Acceptance: T09/X13.

Stop/rollback: Project not FULL COMPLETE.

# E12-13-T05 | Soak bounded N fake before live expansion

Kerjakan: N=1..5 fixture/perf; live increments only if provider permits, user reapproves.

Deliverable: Scaling Evidence.

Acceptance: No duplicate/cross-profile/budget.

Stop/rollback: No unattended marathon until approved.

Gate akhir E12-13

      Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan

hasil P/F.

      Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum

lulus.

      Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap

perencanaan saat ini tetap baca-saja.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE         |     8 OKT 2026   |   Hal. 25

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# E12-14 — Reconciliation, restart & fault hardening

OWNER / ROLE                              GATE                                        OUTPUT PASS

No duplicate and fully explainable

SOL/Recovery                              E12-11/12

restart for all critical boundaries.

# E12-14-T01 | Restore global/project state on startup

Kerjakan: Replay outbox, validate leases, stale credit/session; read-only remote matching.

Deliverable: RecoveryService.

Acceptance: T17/T29/X03.

Stop/rollback: No blind submit.

# E12-14-T02 | Recover unknown billing/credit

Kerjakan: Observe official ledger after timeout/provider failure; annotate expected/confirmed delta.

Deliverable: CreditReconciliation.

Acceptance: T22/X10, no fake zero spend.

Stop/rollback: Conflict blocks affected account.

# E12-14-T03 | UI Recovery Center/attention workflow

Kerjakan: Operator can select inspect, reauth, safe retry after evidence; UIX-06.

Deliverable: Recovery Dialog.

Acceptance: T38/T42.

Stop/rollback: No permanent sidebar item.

# E12-14-T04 | Account/project/result mismatch handling

Kerjakan: Make remote key scoped, quarantine orphan/mismatched cards.

Deliverable: Integrity report.

Acceptance: T34/X07.

Stop/rollback: No wrong manifest association.

# E12-14-T05 | Fault injection matrix

Kerjakan: Power-cut fake, sqlite busy, Qt shutdown, browser exit, disk full, download partial, UI DOM drift.

Deliverable: T14–T38 + X03 regression.

Acceptance: No lost confirmed output.

Stop/rollback: Fail closed on corrupt state.

# E12-14-T06 | Security review logs and data retention

Kerjakan: No secrets in backup/telemetry; redact screenshot; cleanup limited to safe temp.

Deliverable: Security evidence.

Acceptance: X08.

Stop/rollback: Never delete proof of credit conflict.

Gate akhir E12-14

     Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan

hasil P/F.

     Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum

lulus.

     Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap

perencanaan saat ini tetap baca-saja.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE        |      8 OKT 2026   |   Hal. 26

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# E12-15 — Full QA, Windows portable & release gates

OWNER / ROLE                             GATE                                     OUTPUT PASS

Repeatable binary and CI with truthful

SOL/Release QA                           G10

live feature flags.

# E12-15-T01 | Run pinned uv/ruff/mypy/architecture/full pytest

Kerjakan: Compare active CI SHA, collect exact commands/job conclusions and counts.

Deliverable: CI Evidence.

Acceptance: No false report; failures block.

Stop/rollback: No release while red.

# E12-15-T02 | Visual regression old + addendum

Kerjakan: 30/30 frozen + all new states; compare screenshots on Windows.

Deliverable: Visual Evidence.

Acceptance: No clipped labels or layout regression.

Stop/rollback: Rollback UI extension if needed.

# E12-15-T03 | Security & stress testing

Kerjakan: Simulate 60/100/500 scenes, 10000 ledger events, 1–5 fake workers, secret scan, SQL locks.

Deliverable: Perf/Security Report.

Acceptance: No duplicate claim, no leaked secrets.

Stop/rollback: Stress failure STOP.

# E12-15-T04 | Windows portable build integrity

Kerjakan: PyInstaller onedir; launch from path Unicode/spaces; verify SHA/CRC/source/time.

Deliverable: Portable ZIP + checksums.

Acceptance: T39, packaging smoke.

Stop/rollback: Do not package Sessions/user DB.

# E12-15-T05 | Release readiness labels

Kerjakan: Feature matrix distinguishes PLANNER_READY, SINGLE_LIVE_READY, MULTI_LIVE_ALLOWED.

Deliverable: Release Candidate DoD.

Acceptance: No fully automatic label without live evidence.

Stop/rollback: User sees limits.

Gate akhir E12-15

     Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan

hasil P/F.

     Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum

lulus.

     Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap

perencanaan saat ini tetap baca-saja.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE        |   8 OKT 2026   |   Hal. 27

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

# E12-16 — Final docs, backup & AI handoff

OWNER / ROLE                               GATE                                          OUTPUT PASS

Operator can work; AI can continue

SOL+ASTRA                                  E12-15

from repo without guessing.

# E12-16-T01 | Operator SOP Indonesia

Kerjakan: How to import, credit, approval, session, partial/retry/recover safely.

Deliverable: USER_GUIDE.docx/md.

Acceptance: No terminal required for basic usage.

Stop/rollback: Sensitive data hidden.

# E12-16-T02 | Final architecture/ADR/manifest & release notes

Kerjakan: Sync MODULE_OWNERSHIP, ADR, FAQ, migration notes, UI manifest and hashes.

Deliverable: Docs release set.

Acceptance: Claims match real tested source SHA.

Stop/rollback: No stale CI numbers.

# E12-16-T03 | Backup & recovery drill (source only)

Kerjakan: Git bundle all refs/tags/history; includes source docs; excluded session, token, user DB.

Deliverable: Verified recovery package/README.

Acceptance: Can restore on new remote; no secret export.

Stop/rollback: Backup without credential claims.

# E12-16-T04 | User acceptance demo 12 scene

Kerjakan: Run safe demo with mixed durations/partial, quote and monitored outputs as applicable.

Deliverable: Demo Report.

Acceptance: No live claims if policy blocks.

Stop/rollback: No forced credit use.

# E12-16-T05 | SOL handoff and final gate

Kerjakan: Record HEAD, PR, tests, policy validity, known risks, blocked steps, next safe action.

Deliverable: Handoff TXT + PROJECT_STATE/TASKS.

Acceptance: Next AI has exact task and evidence.

Stop/rollback: No assumption that all goals accomplished.

Gate akhir E12-16

      Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan

hasil P/F.

      Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum

lulus.

      Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap

perencanaan saat ini tetap baca-saja.

# 13. Pemetaan gate akhir dan Definition of Ready

GATE                             SYARAT PASS                     BILA FAIL                        WAVE

Master V1.1 disetujui; semua

DOCX planning dan final UI

G0 — Docs                        addendum sudah masuk repo       STOP coding.                     E12-00/01/02

SEBELUM coding modul

terkait.

Terms/izin service & intended

G1 — Policy                      automation terverifikasi non-   Live disabled/manual.            E12-07/08/09/12

UNKNOWN.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE            |   8 OKT 2026   |   Hal. 28

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

GATE                          SYARAT PASS                       BILA FAIL                           WAVE

HEAD commit SHA/CI

G2 — Baseline                 status/diff diverifikasi dan      STOP jika drift.                    Setiap wave

fokus branch benar.

Migration/backup

restore/fencing/outbox/cross-

G3 — DB                                                         STOP schema/dispatcher.             E12-04/11

project concurrency tests

PASS.

Final PNG disetujui + satu

G4 — UI                       DOCX UI final + UI freeze; 30     STOP UI coding.                     E12-02/06

visual lama aman.

Model+output

count+tariff+observed

G5 — Price                                                      No auto dispatch.                   E12-03/07/08/09

credit+snapshot fresh per

akun.

READY setelah restart app

G6 — Login                                                      No live Generate.                   E12-08/09

dan user consent nyata.

Exactly 1 authorized submit →

G7 — Generate                                                   No batch/parallel.                  E12-09

stable remote result ID.

Valid file media checksum/no

G8 — Download                                                   No end-to-end claims.               E12-10

clobber/result link.

Permission clear,

G9 — Two-profile              identity/account isolation, two   No N expansion.                     E12-12/13

distinct scene pilots.

all

quality/security/UI/Windows

G10 — RC                                                        No final release.                   E12-15/16

artifact verified & policy

truthful.

DoR per wave: (1) docs/ADR approved; (2) baseline known; (3) scope + non-goals; (4) interface+schema &

rollback; (5) test IDs & failure; (6) no policy/UI blocker; (7) account consent/budget only for live; (8) fake fixture

prepared. DoD: code, tests, CI official, UI if relevant, semantic evidence, security, source-of-truth/handoff

updated and limitations listed.

# 14. Risiko P0/P1 dan keputusan yang masih PENDING

ID                            RISIKO                            LEVEL                               MITIGASI

ASTRA policy review + no

Legal ToS automation/multi-

R01                                                             CRITICAL                            bypass; live blocked until

account

authorized

Single global authority +

Credits cross-project double

R02                                                             CRITICAL                            unique reservation + X01 race

reserve

test

submit_started persisted,

R03                           Submit clicked but timeout        CRITICAL                            ATTENTION, no retry, remote

read-only reconcile

transactional outbox and

Split-brain global vs project

R04                                                             CRITICAL                            idempotent projection + crash

state

injection

validated selector catalog;

R05                           Google Flow UI selector drift     HIGH                                stop unknown version; no

pixel fallback

TariffQuote immutable

Provider pricing/entitlement

R06                                                             HIGH                                revision, last observed UI,

changes

consent reapproval

Worker cross-thread/browser                                           profile-affine owner; async Qt;

R07                                                             HIGH

lock                                                                  lock tests

scope remote mapping

Wrong result assigned to

R08                                                             HIGH                                profile/project/attempt and

other account

sentinel checks

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE              |   8 OKT 2026   |   Hal. 29

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

ID                          RISIKO                        LEVEL                          MITIGASI

immutable pre-migration

R09                         Old DB overwrite/corrupt      HIGH                           backup+hash; failure read-

only

Download partial/no-clobber                                  temp unique + validation +

R10                                                       HIGH

file system limitations                                      Windows atomic link fail-safe

redaction, no sessions in

R11                         Account privacy/log leak      HIGH                           export/backups, secret

scanner

Plan UX appears ready but                                    truthful status and blocking

R12                                                       MED

unavailable                                                  copy; no decorative Online

KEBUTUHAN SEBELUM

ID KEPUTUSAN                          STATUS

IMPLEMENTASI

End-to-end automatic target; multiple

D01                                   LOCKED by user                          authorized accounts conditional on

Google allowance.

Import JSON v1, Scene_###, frozen

D02                                   LOCKED by repo                          model/display 720p, 30 UI reference

retained.

Global orchestrator DB, project

D03                                   PROPOSED pending ADR                    projections & outbox; must sign off

before E12-04.

Whether Flow UI automation is

D04                                   PENDING provider                        authorized; provider API/official path if

any.

Actual model entitlement/output

D05                                   PENDING live

count/tariff per Google account.

Coverage UIX-01..09, prompts, final PNG

D06                                   PENDING UI

review and docx UI addendum.

Partial execution yes, only with user

D07                                   PROPOSED

explicit approval and PARTIAL status.

Auto resume after restart default OFF

D08                                   PROPOSED

until unambiguous reconciliation.

MP4/SRT direct importer, split wizard,

D09                                   SCOPE LATER                             editing/timeline merge, 360p/other

models.

# 15. Langkah operasional setelah V1.1 disetujui

1) Pemilik meninjau DOCX V1.1. Bila disetujui, memberi izin terpisah untuk menyimpannya ke repo Flow-

Otomatis saja; jangan otomatis push dokumen saat tahap review.

2) ASTRA memulai E12-00 (audit drift/policy) lalu E12-01 (ADR lintas modul/global DB). Tidak mengulang STEP

00–11 dan tidak menulis kode bisnis pada gate planning.

3) Setelah E12-01 PASS, kerjakan E12-02: peta UI, prompt. STOP wajib. Setelah seluruh PNG final disetujui,

kumpulkan referensi UI dalam satu DOCX, kemudian commit docs sebelum UI coding.

4) SOL mengerjakan E12-03..E12-07 dengan fake data/fixture. Wave live E12-08..E12-10 baru berjalan setelah

policy, model, READY-after-restart dan biaya disetujui.

5) E12-11 dapat menguji multi-worker FAKE. E12-12 real dua akun hanya jika izin Google jelas dan pemilik

menyetujui pilot; E12-13 scale-up bertahap.

6) E12-14..E12-16 finishing: recovery, CI, UI, Windows ZIP, SOP dan git backup source (tanpa rahasia).

Lampiran A. Sketsa SQL/JSON yang belum boleh langsung dieksekusi

Ini ilustrasi untuk ADR-020, bukan migrasi siap pakai. SOL harus memvalidasi foreign keys, SQLite version,

locking, exception handling, data types, index cardinality, crash semantics dan test sebelum implementasi.

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE     |   8 OKT 2026   |   Hal. 30

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

-- GLOBAL orchestrator / illustrative only:

CREATE TABLE credit_reservations (

reservation_id TEXT PRIMARY KEY,

profile_id TEXT NOT NULL,

attempt_id TEXT UNIQUE NOT NULL,

estimated_credits INTEGER NOT NULL CHECK(estimated_credits > 0),

status TEXT NOT NULL CHECK(status IN

('HELD','HELD_PENDING_RECONCILIATION','RELEASED','RECONCILED')),

created_at_utc TEXT NOT NULL

);

CREATE UNIQUE INDEX idx_ledger_idempotent

ON credit_ledger(idempotency_key);

-- Claim/hold/outbox atomically committed in ONE database, once.

BEGIN IMMEDIATE;

-- Re-read FRESH observed snapshot, aggregate held reservations,

-- ensure account eligibility, pricing, scene not already active;

-- INSERT attempt + reservation + claim owner token + outbox;

COMMIT;

{

"plan_schema": "proposed-v1.1", "episode_id": "EPISODE_001",

"revision": 3, "approved": false,

"source_fingerprint": "sha256:...", "quote_version": "2026-10-08-observed",

"output_count": 1, "expected_credits": 124,

"accounts": [{"profile_id": "opaque-uuid", "balance": null,

"confidence": "UNVERIFIED", "selected": false}],

"assignments": [{"scene_id":"SCENE_001", "profile_id":"opaque-uuid",

"flow_duration_s":4, "expected_credits":7, "state":"PLAN_ONLY"}],

"unassigned": [], "policy_verdict": "PENDING"

}

Lampiran B. Handoff TXT untuk SOL — ringkasan yang harus ditegakkan

       Sebelum wave apa pun: baca V1.0 + V1.1, AGENTS.md, PROJECT_STATE.md, TASKS.md, ADR, semua

planning original, UI Final/Overrides dan test terdekat.

       Jangan mulai coding bila E12-00/E12-01 ADR belum diapprove, atau penambahan UI belum memiliki

prompt, gambar final, DOCX addendum lengkap.

       Kerjakan tepat satu wave sesuai kartu tugas; baca HEAD terbaru dan buat delta jika berbeda dari baseline

e560684e; branch fokus; jangan mengubah repo lain.

       Sebelum menambah service baru: cari exact concept/synonym di canonical owners dan ports; cegah util

duplikat.

       Untuk live: jangan login otomatis/bypass, jangan menerka selector/UI price, jangan memakai kuota manual

sebagai observed, jangan retry ambiguous, jangan mengirim biaya tanpa persetujuan.

       Setelah wave: catat changed files, tests+commands/official CI SHA, windows artifact, gate PASS/FAIL, what

not tested, risk and next wave; jangan berbohong soal live.

Lampiran C. Referensi audit dan pembatasan klaim

DOKUMEN                                                             URL

https://github.com/inoriko920-dev/Flow-Otomatis/tree/

Repo main HEAD

e560684e04ed3a5fad40bb00a91823de68ca5431

https://github.com/inoriko920-dev/Flow-Otomatis/blob/main/

AGENTS.md

AGENTS.md

https://github.com/inoriko920-dev/Flow-Otomatis/blob/main/

PROJECT_STATE

PROJECT_STATE.md

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE             |   8 OKT 2026   |   Hal. 31

FLOW-OTOMATIS / MASTER PLAN V1.1 / ASTRA → SOL

DOKUMEN                                                       URL

https://github.com/inoriko920-dev/Flow-Otomatis/blob/main/

TASKS

TASKS.md

https://github.com/inoriko920-dev/Flow-Otomatis/blob/main/docs/

ADR REGISTER

architecture/ADR_REGISTER.md

https://github.com/inoriko920-dev/Flow-Otomatis/blob/main/docs/

UI overrides

ui/IMPLEMENTATION_OVERRIDES.md

https://github.com/inoriko920-dev/Flow-Otomatis/blob/main/src/

Flow Generation Driver

flow_otomatis/workers/browser/google_flow_generation.py

https://github.com/inoriko920-dev/Flow-Otomatis/blob/main/src/

Flow Download Driver

flow_otomatis/workers/browser/google_flow_download.py

https://github.com/inoriko920-dev/Flow-Otomatis/blob/main/src/

Local serial queue

flow_otomatis/application/services/local_generation_queue.py

https://github.com/inoriko920-dev/Flow-Otomatis/blob/main/src/

Generation SQLite                                             flow_otomatis/infrastructure/persistence/

sqlite_generation_job_repository.py

https://github.com/inoriko920-dev/Flow-Otomatis/actions/runs/

Latest checked main CI

37734144006

Flow credits Official                                         https://support.google.com/flow/answer/16526234?hl=en

Google Flow eligibility Official                              https://support.google.com/flow/answer/16353333?hl=en

Google Terms                                                  https://policies.google.com/terms?hl=id

Generative AI policy                                          https://policies.google.com/terms/generative-ai/use-policy?hl=id

AUDIT LIMITATIONS Inspeksi dilakukan baca-saja menggunakan repo HEAD dan DOCX V1.0; tidak menjalankan

pytest baru, browser login, Generate, Download, mutasi database, atau modifikasi GitHub. Semua arsitektur baru

dan tabel SQL dalam V1.1 berstatus PROPOSED sampai disetujui dan diuji.

AKHIR MASTER PLAN V1.1 — MENUNGGU PERSETUJUAN SEBELUM GITHUB/CODING

DOKUMEN PLANNING • BUKAN IZIN CODING ATAU GENERATE     |   8 OKT 2026    |   Hal. 32