SOFTWARE FACTORY V2   |   STEP 12

# FLOW-OTOMATIS
MASTER PLAN V1.1

IMPLEMENTATION READY  •  SMART CREDIT PLANNER  •  END-TO-END  •  MULTI-ACCOUNT CONDITIONAL

Penyempurnaan terukur dari MASTER PLAN V1.0 menjadi paket rencana yang bisa ditugaskan per wave kepada SOL, tanpa mengulang STEP 00–11.

STATUS SAAT DISERAHKAN DRAFT UNTUK REVIEW / BELUM DISAHKAN sebagai otoritas repo. Tidak ada perubahan GitHub, coding, login otomatis, atau konsumsi kredit dalam penyusunan dokumen.

| KENDALI DOKUMEN | NILAI |
| --- | --- |
| Versi | 1.1 — Implementation Ready, draft per 8 Oktober 2026 WIB |
| Repo target | https://github.com/inoriko920-dev/Flow-Otomatis |
| Baseline main | e560684e04ed3a5fad40bb00a91823de68ca5431 |
| Tahap saat audit | STEP 12 — Integrations & External Services; live masih BLOCKED |
| Otoritas UI | 30 komposisi final lama + docs/ui/IMPLEMENTATION_OVERRIDES.md |
| Induk wajib baca | MASTER_PLAN_FLOW_OTOMATIS_END_TO_END_SMART_CREDIT_MULTI_AKUN_2026-10-08.docx (V1.0) |
| Keputusan pengguna | End-to-end scene → video diunduh; akun bekerja paralel HANYA jika diizinkan Google |
| Jenis pekerjaan | Perencanaan saja; dokumen rencana bukan persetujuan Generate |

Dibaca bersama: AGENTS.md, PROJECT_STATE.md, TASKS.md, ADR REGISTER, source-of-truth STEP 00–07, referensi UI final, handoff dan kode HEAD aktual.

# Peta isi dan cara memakai V1.1

Dokumen ini bersifat mandiri sebagai instruksi eksekusi terinci, namun tidak menghapus V1.0; aturan yang tidak direvisi tetap berlaku. Buka panel Navigation/Heading Microsoft Word untuk menavigasi bab dan kartu kerja.

| BAB | SUBSTANSI | HASIL |
| --- | --- | --- |
| 00–02 | Otoritas, target produk, baseline, perubahan V1→V1.1 | Batas proyek disepakati |
| 03–05 | Policy, end-to-end, arsitektur/ownership | Go/no-go jelas |
| 06–09 | Schema kredit global, planner, concurrency, Flow live | Kontrak teknis siap ditinjau |
| 10 | UI Coverage Matrix dan STOP gate | Tidak redesign UI lama |
| 11 | Matriks tes dan acceptance | Bukti PASS terukur |
| 12 | 17 wave E12-00 s.d. E12-16 dengan task card | Paket siap dibagikan SOL |
| 13–15 | Gate, keputusan pending, handoff, demo/release | Lanjutan lintas chat aman |
| Lampiran | Data DTO/SQL konseptual, risiko, referensi, prompt SOL | Implementasi tidak perlu menebak |

Semua persyaratan live harus dibuktikan pada akun dan UI resmi terkini; tarif resmi adalah snapshot, bukan jaminan.

Setiap wave dieksekusi hanya setelah DoR dan UI/policy gate terkait PASS.

Label pernyataan: VERIFIED-CODE (dibaca di HEAD), CI-REPORTED (dari GitHub), PROPOSED (arsitektur target), BLOCKED (belum aman), USER-APPROVED (pilihan produk).

Tidak boleh menyimpulkan persetujuan Google hanya dari keberhasilan login atau dari kemampuan teknis mengendalikan browser.

# 00. Otoritas dan keputusan produk yang dikunci

Tujuan final USER-APPROVED: satu proyek/episode di-scan → validasi scene & aset → hitung harga per model/durasi/output → cek kapasitas akun → Freeze Plan + persetujuan → pengiriman per scene → pemantauan hasil → unduh media → manifest/hasil terurut. Akun jamak boleh dipakai bersamaan hanya apabila kebijakan Google yang berlaku secara jelas mengizinkan pola operasi tersebut.

UI tetap Bahasa Indonesia, putih-biru, Windows 11 x64 portable multi-file ZIP; 30 desain lama harus tetap menjadi baseline. Penambahan UI hanya lewat prompt→STOP→gambar final→review→satu DOCX UI addendum.

Paket impor valid berupa manifest schema v1.0 + gambar approved/prompt; Audio/SRT Target Duration authoritative, pilihan Flow 4/6/8/10 detik selalu ≥ Target; scene >10 detik perlu split upstream.

Model produk frozen: Omni Flash 1.1, 720p, 16:9; perlu pencocokan model canonical di UI resmi, tidak diam-diam mengganti ke model lebih murah/berbeda.

Satu scene pada satu waktu tidak boleh memiliki dua submit aktif. Post-submit outcome UNKNOWN tidak boleh diulang otomatis.

Generate dan Download adalah lifecycle terpisah; manifest tidak boleh mengaku file tersedia kalau media gagal diverifikasi.

Dilarang auto-login, penyelesaian CAPTCHA/MFA otomatis, stealth, pengambilan cookie/token, rotating akun untuk menghindari limit, atau endpoint tidak terdokumentasi.

Wajib berhenti jika input wajib rusak/tidak terbaca; termasuk MP4/SRT bila suatu kontrak upstream kelak mewajibkannya.

KETENTUAN IZIN LIVE Desain otomatis penuh adalah TARGET bersyarat. Jika akses/otomasi browser atau multi-akun tidak diizinkan, implementasi berhenti di mode planner lokal dan/atau panduan eksekusi manual yang mematuhi layanan; jangan mengganti tujuan diam-diam.

# 01. Baseline repo yang diperiksa ulang

Baseline HEAD main dan pohon kode cocok dengan audit V1.0: e560684e04ed3a5fad40bb00a91823de68ca5431. Terdapat 254 node tree (file dan direktori) pada inspeksi ulang. Laporan sebelumnya di TASKS menunjukkan PR #22 berhasil digabung, 233 pytest dan 30/30 UI PASS di CI; angka tersebut adalah CI-REPORTED, BUKAN uji ulang V1.1 atau uji live.

| SUBSISTEM | STATUS SAAT INSPEKSI | BUKTI/PEMILIK CANONICAL |
| --- | --- | --- |
| Impor/scene & durasi | Ada dan wired; manifest v1.0 | EpisodeImportService; ScenePlanningService; contracts/package/import_manifest.py |
| Proyek/persistensi | Ada; SQLite per proyek | SqliteWorkspaceRepository; ProjectLibraryService |
| Antrean Generate | Serial, provider-neutral; belum wired ke UI produksi | LocalGenerationQueueService.run_until_idle(); bootstrap/main.py |
| Lease/fencing lama | RUNNING atau ATTENTION menghalangi claim episode lain | SqliteGenerationJobRepository.claim_next(); _SCHEMA_VERSION=2 |
| Login manual | Normal Chrome dengan CDP pasca-login; bukti READY setelah restart belum PASSED di repo | system_chrome_cdp.py; google_sessions; restart_gated_generation.py |
| Flow Generate | Kontrak submit_one saja; no live selector | google_flow_generation.py |
| Flow Download | Kontrak download_one saja; no live selector | google_flow_download.py |
| Hasil & ekspor | Ada; atomik, recovery bug diperbaiki | LocalResultsService; result_manifest_writer.py; PR #19–22 |
| Credit/allocator | Belum ada kemampuan global | Perlu modul baru setelah ADR/ownership |
| Multi-profile parallel | Belum tersedia | Perlu redesign klaim/pemilik/ledger & browser actors |

Catatan audit delta: PROJECT_STATE.md bagian atas masih menampilkan riwayat CI 90 test untuk gate auth; TASKS/README dan laporan setelahnya mencatat 233 test untuk bug Hasil. E12-00 wajib memakai bukti teranyar per commit, tanpa menghapus sejarah dan tanpa menafsirkan 233 tes sebagai bukti Flow live.

# 02. Perubahan penting V1.0 → V1.1

| KODE | TEMUAN V1 | KEPUTUSAN V1.1 / OWNER REVIEW |
| --- | --- | --- |
| DELTA-01 | Reservation per-proyek belum menjamin saldo tidak dobel dipakai oleh dua proyek | USULAN: satu global orchestration DB menjadi sumber tunggal claim + account reservation; project DB menjadi projection/idempotent sync. ADR wajib. |
| DELTA-02 | 17 wave belum cukup atomik untuk SOL | Tambah 90 task card terperinci serta matriks 60 test ID dan gate rinci; satu wave per giliran. |
| DELTA-03 | Ketidakpastian izin UI automation/multi-account | Pisahkan review policy dan eligibility tiap akun dari bukti teknis browser; hard-stop independen. |
| DELTA-04 | Penanganan 1 request → N output | Perjelas output_count, result-card identity, debit per generation, multi-take manifest. |
| DELTA-05 | UI tambahan belum punya coverage final | Coverage matrix P0/P1: states, error, approval, conflict, screen mapping; STOP gate. |
| DELTA-06 | Crash antara global commit dan project update | Outbox/projection idempotent, repair pada startup, jangan dua DB commit independen. |
| DELTA-07 | Cross-account remote result attribution | Key result identity harus di-scope provider/profile/project/scene/attempt; hentikan cross-account mismatch. |
| DELTA-08 | Pilihan akses MP4/SRT langsung belum final | Pertahankan ZIP/manifest existing; impor MP4/SRT langsung adalah future scope setelah keputusan terpisah. |

# 03. Kebijakan Google & gate kelayakan

Referensi resmi yang dibaca 8 Oktober 2026: Google Flow Help (kredit) menginformasikan 720p Omni Flash 4/6/8/10 = 7/10/12/15 kredit PER GENERASI, bukan selalu per request; contoh 1 request menghasilkan 2 video. Pusat bantuan akses Flow di sisi lain memuat syarat berlangganan untuk sebagian pengalaman model; kepastian entitlement akun nyata harus berasal dari UI/ketentuan terkini, bukan asumsi 50 kredit. Ketentuan Google melarang penyalahgunaan, bypass, dan akses otomatis yang melanggar instruksi mesin; informasi yang saya tinjau tidak memberi otorisasi afirmatif untuk bot UI multi-akun.

| GATE | BUKTI WAJIB | BILA BELUM JELAS |
| --- | --- | --- |
| POL-01 | Terms khusus Flow + ToS + Kebijakan AI; jenis otomasi yang dituju; review tanggal/URL | BLOCK live browsing mutating; planner lokal diperbolehkan |
| POL-02 | Hak pakai model, region, umur/akun, data pengguna, trial/subscription per profile | UNSUPPORTED/UNKNOWN; jangan berpindah model diam-diam |
| POL-03 | Konfirmasi pengguna atas akun milik/berizin; bukan pool untuk mengelak kuota | Multi-account disabled |
| POL-04 | Izin eksplisit untuk aksi Generate dan batas kredit pilot | Zero provider mutation |
| POL-05 | Antarmuka resmi yang memang mengizinkan integrasi/automation; tidak endpoint tak terdokumentasi | Gunakan langkah manual dan jangan bangun workaround stealth |
| POL-06 | Aturan rate/concurrency yang sah dan observed profile cap | Concurrency 1 / manual sampai terbukti |

SUMBER YANG PERLU DIBACA ULANG SEBELUM LIVE https://support.google.com/flow/answer/16526234?hl=en ; https://support.google.com/flow/answer/16353333?hl=en ; https://policies.google.com/terms ; https://policies.google.com/terms/generative-ai/use-policy. Harga, izin, dan kelayakan dapat berubah. Simpan URL, waktu cek, dan potongan bukti tanpa data rahasia.

# 04. Alur produk end-to-end dan kontrak kualitas

P0 Intake: pilih paket ZIP/folder/manifest; validasi struktur, gambar, prompt, Scene ID, fingerprint dan durasi. Tolak seluruh langkah mutating jika kontrak wajib gagal.

P1 Scan: hasil immutable SceneScanReport; show READY/INVALID; per-Scene alasan; source timestamp boleh NULL, tidak dibuat-buat.

P2 Setup: profil opt-in, check login/Flow capability/credit dengan provenance+TTL; status UNKNOWN bukan saldo 50.

P3 Quote: tarif per durasi x output count; versi immutable; jika UI official berbeda, freeze quote baru dan minta approval.

P4 Plan: allocator deterministik, urutan scene, mode hemat/seimbang/manual; WAIT_CREDIT/UNSUPPORTED harus eksplisit.

P5 Freeze+approve: checksum input, snapshot biaya, accounts, maksimal kredit, output_count, scope run; approval melekat tepat satu PlanRevision.

P6 Dispatch: revalidate just-in-time; claim+reservation ACID global; worker 1 per profil; sebelum submit set PRE_SUBMIT; post-submit tidak auto-retry.

P7 Observe: remote result ID hanya dianggap stable jika terverifikasi, mapping akun/proyek/scene/attempt tidak ambigu; result not-ready tidak download.

P8 Download: ambil ke temp unik, verifikasi media, publish no-clobber, persist result; failure jangan mengubah file sukses.

P9 Handoff: manifest sorted, hasil COMPLETE/PARTIAL dibedakan, checksum dan biaya observed/estimated dipisah; restart reconcile dulu.

# 05. Arsitektur, modul & batas kepemilikan

KEPUTUSAN DESAIN UTAMA (USULAN UNTUK ADR) Gunakan global orchestrator DB sebagai otoritas atomic scheduler/account reservations untuk SEMUA proyek lokal. Proyek lama tetap disimpan di SQLite per proyek. Status generation/download lama dijaga sebagai proyeksi kompatibel; jangan menjadikan dua DB independen sebagai otoritas transaksi tunggal.

PySide6 UI (views, signals, dialogs; Indonesian)

| approved commands/read-model DTOs

Application (scan, quote, planner, scheduler, results, credit)

| pure domain + ports

Domain (durations, cost, eligibility, transitions, invariants)

/             |                 \

Global orchestration DB    Project SQLite     Account Browser Worker

assignment/reservation   legacy projection  profile-affine CDP ONLY

outbox/ledger             source metadata    authorized Flow UI only

|

Filesystem output + manifest

| MODUL/OWNER | PERUBAHAN DIIZINKAN | DIHINDARI |
| --- | --- | --- |
| domain/scene/*; contracts/package/* | Gunakan model durasi v1 existing; perluasan hanya versioned | Breaking import manifest 1.0 tanpa adapter |
| application/services/local_generation_queue.py | Façade serial lama dapat dipertahankan untuk legacy/fixture | Menggandakan business logic baru di Qt atau per worker |
| application/ports/generation_jobs.py | Port v2 extension sebagai interface terpisah/adapter kompatibel | Mengubah signature lama secara destruktif |
| infrastructure/persistence/sqlite_generation_job_repository.py | Migrasi dengan backfill bukti dan projection | Menambah thread tanpa mengubah episode-wide blocking |
| infrastructure/persistence/<new>.py | Global DB actor/reservation ledger setelah ADR | Cross-project writable DB tanpa single source of truth |
| workers/browser/* | Hanya owner thread; typed evidence no secrets | Playwright di Qt, login otomatis, selector tebakan |
| bootstrap/main.py | Komposisi services baru setelah gate | Menyelundupkan scheduler langsung ke MainWindow tanpa port |
| presentation/* | Approved dialogs/status via application DTO | Mengubah 30-state frozen tanpa referensi |

Satu aplikasi Windows boleh memiliki lebih dari satu proses: default buat single-writer global lock dengan pesan instance kedua, atau buktikan multi-process SQLite locking sebelum mendukung dua writer.

All browser/session operations profile-affine: satu owner thread/profil; Qt hanya command/results; tidak memindahkan Page/Context di thread Qt.

Pisahkan ketat: Gemini API keys/konsumsi token tidak sama dengan Flow credits; Agent tidak boleh menjalankan Generate tanpa action + approval nyata.

Jaga PathService canonical: LocalAppData/Flow-Otomatis/Settings untuk global metadata DB, Projects untuk workspace, Sessions untuk browser-data privat.

# 06. Model data kredit global & migrasi tanpa kehilangan riwayat

## 06.1 Peran database

| DB | OTORITAS | KEWAJIBAN |
| --- | --- | --- |
| settings/orchestration.sqlite3 (USULAN) | Akun non-secret, credit snapshot, tariff version, plan, assignment, attempt, reservation, ledger, event/outbox | Satu BEGIN IMMEDIATE untuk reserve+claim; key unik; writer lock; migration versioned |
| Projects/<episode>/workspace.db | Manifest/scene workspace dan histori Generate/Download lama | Projection dari global events; hasil lama tidak boleh hilang/ditimpa |
| Sessions/<profile> | Chrome profile rahasia (di luar GitHub/ZIP/manifest) | Manual login, permission-aware; tidak dibaca sebagai data aplikasi umum |
| Project output folder | Media tervalidasi dan handoff manifest | No-clobber, SHA256, ukuran/durasi/type, ownership scope |

## 06.2 Tabel baru yang dianjurkan (konseptual, belum DDL final)

| TABEL | PRIMARY/UNIQUE / FIELD UTAMA | ATURAN |
| --- | --- | --- |
| profiles | profile_id UUID, display_label, enabled, policy_verdict, created_at | No credentials; alias redacted, owner opt-in |
| capability_observations | observation_id, profile_id, model, status, evidence_digest, observed_at, expires_at | append-only proof; provider UI/source |
| credit_snapshots | snapshot_id, profile_id, balance nullable, provenance, confidence, observed_at, expires_at | Saldo MANUAL tidak membuka auto-submit strict |
| tariff_catalogs | price_version, canonical_model, resolution, duration, output_count, per_gen_cost | immutable; provider UI overrides require new quote |
| project_plans | plan_id/revision, episode_id, input_digest, quote_id, objective, approval_digest | freeze approval exactly revision |
| assignments | assignment_id, plan_revision, scene_id, profile_id, quoted_cost, status | unique active scene per project |
| attempts | attempt_id, assignment_id, owner_token, submit_boundary, state, remote_result_id | unique active safe submit; fencing token |
| reservations | reservation_id, attempt_id UNIQUE, profile_id, amount, status, expire_policy | atomic with claim; UNKNOWN submit holds |
| credit_ledger | event_id UUID, idempotency_key UNIQUE, account, amount, event_type, evidence_hash | append-only; no double debit |
| outbox_events | event_id, sequence, aggregate_id, payload_digest, projected_at, retries | transactionally append with global mutations |
| project_result_links | provider+profile+remote_result+attempt uniqueness scope | no cross-account attribution |

## 06.3 Transaction invariants I01–I12

I01 — Unique live attempt per (episode_id, scene_id, output_slot) for a plan revision; no duplicate provider submit.

I02 — Available(account) = max(fresh_observed_balance - SUM(active local reservations) - safety_hold, 0). Nilai ini estimasi kapasitas untuk dispatch, bukan saldo Google final.

I03 — All reservations across ALL projects for a profile are written in ONE global authoritative DB transaction.

I04 — Owner token/generation lease fencing: old workers cannot mark/charge/release jobs after losing ownership.

I05 — If boundary SUBMIT_STARTED and remote outcome unknown, reservation stays HELD_PENDING_RECONCILIATION.

I06 — CONFIRMED spent requires provider evidence; SAFE_FAILURE without evidence of no charge stays UNKNOWN.

I07 — No provider action on policy=UNKNOWN, model unsupported, auth-not-ready, price stale, invalid input or insufficient usable credit.

I08 — Commit global claim+reservation+outbox atomically; projector to per-project DB is repeatable with idempotency key.

I09 — Provider remote result id is scoped to verified profile + flow project + attempt; absent stable ID = AMBIGUOUS.

I10 — After manual plan change only untouched QUEUED work can be moved; revision and new approval required.

I11 — No verified output path may be overwritten, even on delayed failures or collisions.

I12 — Missing or corrupt legacy data must fail read-only and never cause destructive auto-recovery.

## 06.4 Migrasi dan recovery

Preflight: backup DB/manifest + hash; inspect v2 known, unknown/newer schema opens read-only or STOP.

Migration add-only: buat global DB schema_version=1, backfill hanya recorded historical jobs non-secret; ledger saldo awal UNKNOWN (tidak memalsukan).

Satu owner orchestrator; migration in transaction; jika gagal rollback tidak menyentuh project DB lama.

Jika perlu projection job state baru, buat upcaster/adapter ke legacy enum; jangan overwrite GENERATED/DOWNLOADED.

Crash injection: setelah global commit tetapi sebelum project projection, outbox replay harus aman (at-least-once delivery, idempotent apply).

Rollback release: binary lama boleh membaca proyek lama hanya jika ada compatibility proof; backup disimpan di lokasi user dengan rotasi dan checksum; jangan menyatakan rollback schema otomatis mungkin tanpa uji.

# 07. Smart Credit Planner—kontrak algoritma dan contoh

## 07.1 Cost catalog dan quote

| FLOW DURASI 720P | BIAYA / OUTPUT | ATURAN |
| --- | --- | --- |
| 4 detik | 7 kredit | Target s: 0 < s ≤ 4 |
| 6 detik | 10 kredit | 4 < s ≤ 6 |
| 8 detik | 12 kredit | 6 < s ≤ 8 |
| 10 detik | 15 kredit | 8 < s ≤ 10 |
| >10 detik | BLOKIR | Split scene upstream; no Generate |

quote(scene) = official_price(canonical_model, 720p, chosen_duration, account_entitlement)

× request_output_count

observed_usable(profile) = max(observed_balance - globally_reserved - safety_hold, 0)

project_total_estimate = Σ quote(scene)  [scene VALID dan dipilih]

credit_after_real = NEW OBSERVED FLOW CREDIT  (NOT arithmetic estimate!)

Contoh V1.0: 12 scene, saldo SIMULASI 50 per akun, total 124 kredit (A=41; B=44; C=39), sisa simulasi 26 dari 150. Ini bukan bukti akun tersebut mempunyai 50 atau entitlement yang benar.

## 07.2 Planner deterministik

Input FrozenScan + TariffQuoteVersion + opt-in account snapshot + policy verdict + output_count + concurrency caps.

Exclude accounts: login not READY after restart, credit STALE/MANUAL_ONLY/UNKNOWN, model unsupported, policy UNKNOWN, browser busy.

Sort scene by descending cost; secondary target_source_time ascending (NULL last); scene_id lexicographic.

Tentukan objective: HEMAT_AKUN, SEIMBANG atau OTOMATIS_PINTAR (default seimbang dengan tie-break stabil); bounded improvement setelah greedy.

Allocate capacity secara in-memory, TIDAK membuat ledger reservation provider saat preview.

Expose assignment + explainability/rejected candidates + WAIT_CREDIT per scene; stable result for identical canonical input.

Freeze PlanRevision checksum; pre-submit revalidate changed input, price, credit, capability, policy; any change invalidate approval.

Only untouched QUEUED can replan after explicit revised approval; no silent moving of SUBMIT_STARTED/AMBIGUOUS.

Performa: benchmark 10/60/100/500 scene; jangan menjanjikan optimal global. Sebuah deterministic greedy + bounded local swap lebih mudah diaudit daripada solver acak tanpa bukti.

# 08. Scheduler paralel, state machine, dan stop semantics

| LEVEL | STATUS KUNCI | PENYEBAB STOP / RECOVERY |
| --- | --- | --- |
| Project | DRAFT / PLAN_READY / RUNNING / PAUSED / WAIT_CREDIT / ATTENTION / PARTIAL / COMPLETED | Completed hanya jika semua selected scene mempunyai hasil yang diwajibkan |
| Account | UNKNOWN / LOGIN_REQUIRED / READY_CHECKED / FLOW_UNAVAILABLE / CREDIT_LOW / BUSY / RATE_LIMITED / SUSPENDED | Account blocked scoped; profil lain boleh lanjut hanya jika policy/independent safe |
| Generate | QUEUED / RESERVED / CLAIMED / PRE_SUBMIT / SUBMIT_UNCERTAIN / ACCEPTED / GENERATING / GENERATED / ATTENTION | No blind retry; reconcile read-only |
| Download | NOT_READY / QUEUED / DOWNLOADING / DOWNLOADED / FAILED / ATTENTION | Download separately; partial file no final claim |
| Credit | UNVERIFIED / OBSERVED / RESERVED_LOCAL / RECONCILING / CONFLICT | strict dispatch requires fresh observed balance |

Per-profile actor hanya menangani satu operasi browser mutating pada satu waktu; concurrency total ≤ jumlah aktor yang sah dan batas provider yang terverifikasi.

Panggilan mutating harus mencatat attempt+token sebelum browser action; timeout setelah klik dapat berarti ACCEPTED, bukan FAILED.

Lease expiry pre-submit boleh return QUEUED hanya bila terbukti tidak melewati boundary; post-submit tetap ATTENTION sampai rekonsiliasi sah.

Pause: hentikan claim baru, jangan memutus mutasi yang sudah dikirim; Stop: cancel pekerjaan non-mutating/queued, tahan post-submit uncertain; Close app: persist & recover safe.

Download worker terpisah dari Generate; download retry yang hanya membaca result stable dan tidak menimbulkan charge dapat diizinkan dengan batas dan laporan jelas.

Berikan warning bila Windows sleep/network drop/browser lock; no rate-limit bypass; account cooldown sesuai pesan Flow.

# 09. Driver Google Flow (rencana LIVE bersyarat)

## 09.1 Satu scene pilot yang diperbolehkan setelah gate

Manual login selesai di normal Chrome; owner menutup login Chrome; session READINESS divalidasi setelah restart aplikasi.

Cek model/option/resolusi/kredit dan identitas project Flow melalui interface resmi; bukti tanpa data rahasia.

Map scene image SHA/prompt hash, duration, output_count, approved price; re-check sebelum submit.

Lakukan satu submit persis, tanpa auto retry; interpret ACCEPTED hanya bila remote result reference stabil.

Amati status bukan hanya keberadaan kartu visual; 2 output harus punya 2 take/result IDs/biaya ditetapkan per gen.

Setelah generated, unduh hasil yang dipilih ke unik .part, cek media signature+duration/size/SHA, atomic no-clobber, persisted result.

## 09.2 Kondisi blocking driver

| KONDISI | RESPONSE | TIDAK BOLEH |
| --- | --- | --- |
| UI berubah/selector tidak unik | STOP, VERSION_MISMATCH, screenshot sanitized | Klik posisi x-y tebakan |
| Akun salah/project remote berubah | ACCOUNT_PROJECT_MISMATCH | Menaruh hasil pada scene lain |
| Kredit UI tidak teramati | CREDIT_UNKNOWN | Memakai angka 50 manual sebagai fakta |
| Klik Generate timeout | SUBMIT_UNCERTAIN | Klik Generate kedua kali |
| CAPTCHA/MFA/unusual activity | HANDOFF_MANUAL/PAUSED | Bypass/rate-limit evasion |
| Result card muncul tanpa ID stabil | ATTENTION | Tandai GENERATED/DOWNLOADED |
| ToS izin automation unresolved | POLICY_BLOCKED | Membuat selector live hanya karena teknis memungkinkan |

# 10. UI Coverage Matrix — harus diproses sebelum coding UI baru

Semua layar existing tetap 30-state reference. UI berikut ialah addendum usulan yang harus melalui: inventory→prompt UI→WAJIB STOP→generate gambar→review/revisi pengguna→satu DOCX UI final→masuk repo setelah izin GitHub diberikan. Tidak boleh menganggap daftar ini sebagai UI yang sudah disetujui.

| ID | TAMPILAN | STATES MINIMUM | P | ATURAN |
| --- | --- | --- | --- | --- |
| UIX-01 | Ringkasan Scan & Kredit | ready/invalid/wait credit/tariff unknown | P0 | Sisip pada workspace existing; 30 lama tetap |
| UIX-02 | Dialog Smart Credit Plan | accounts, assignment, estimate, unmatched | P0 | Modal/drawer, jangan tambah sidebar permanen |
| UIX-03 | Rincian Kredit per Akun | balance observed/TTL/reserved/source | P0 | Status sebenarnya, bukan label Online statis |
| UIX-04 | Freeze Plan & Approval | max budget/output_count/revision/diff | P0 | User approval no hidden Generate |
| UIX-05 | Live Run Monitor | account worker, scene progress, PAUSE | P0 | Per-account, actionable status; no fake progress |
| UIX-06 | Conflict/Reconciliation | submit uncertain, credit conflict, lost session | P0 | Recovery via banner/temporary route |
| UIX-07 | Replan/Partial Project | subset safe and locked scenes | P1 | Tidak pindah running/ambiguous |
| UIX-08 | Tariff/Policy Changed | quote stale, policy revoked, entitlement | P0 | Start disabled until reapproval |
| UIX-09 | Download/Handoff report | result per scene, checksum, partial/complete | P1 | Reuse Hasil; no Download button when not generated |

Prompt UI hanya untuk bagian tambahan, referensi 30 lama tetap; kesalahan label resolusi pada artefak lama dikoreksi menjadi 720p sebagaimana overrides.

UI P0 wajib state idle/ready/loading/error/stale/blocked/permission denied/partial; setiap tombol harus punya command application-layer dan tes UI.

UIX-06 Recovery Center bukan menu permanen sidebar; UIX-09 output adalah video, bukan PNG.

Tidak membuka coding UI hanya karena pemilik mengetik “lanjutkan”; perlu approval gambar final eksplisit dan DOCX addendum referensi UI.

# 11. Acceptance & test matrix lintas wave

Tes T01–T45 di V1.0 tetap berlaku; V1.1 menetapkan wave kepemilikan serta menambahkan X01–X15 khusus lintas proyek/policy. Semua tes fake/fixture tidak membutuhkan login ataupun biaya Google. Live pilot diberi label LIVE hanya bila benar-benar dijalankan dengan persetujuan.

| ID | PERILAKU WAJIB | WAVE | BUKTI |
| --- | --- | --- | --- |
| T01–T04 | Mapping 4/6/8/10, invalid, selected<Target, asset missing | E12-03/05 | UNIT/CONTRACT |
| T05–T10 | Quote 124/50 simulasi, 2 outputs, tarif berubah, unknown, kurang kredit | E12-03/04/05 | UNIT/INTEGRATION |
| T11–T17 | Claim race, last credit, account safe, post-submit ambiguous, crash | E12-04/11/14 | SQLITE/FAULT |
| T18–T23 | Auth expired, browser lock, entitlement, unreadable credit, outside activity, refresh | E12-07/08/14 | FIXTURE+LIVE READ |
| T24–T28 | Remote ID stable, not-ready, bad download, collision, late failure | E12-09/10 | PROVIDER FIXTURE |
| T29–T34 | Corrupt legacy, migration, stale prompt, replan, moving running, cross-account result | E12-04/05/11/14 | SQLITE/CONTRACT |

| ID | PERILAKU WAJIB | WAVE | BUKTI |
| --- | --- | --- | --- |
| T35–T39 | UI DOM drift, rate limit, Qt responsive, restart during RUNNING, portable path | E12-07/09/15 | UI/FAULT/BUILD |
| T40–T45 | 30 UI, policy, consent, multi-output, time zone, sorted final | E12-02/06/12/15 | UI/SECURITY/OUTPUT |
| X01 | Two local projects race for same last 15 credits: exactly one reserve/claim | E12-04/11 | CONCURRENT SQLITE |
| X02 | Attempt actor lost lease cannot mutate or free new owner reservation | E12-04/11 | FENCING |
| X03 | Outbox global committed, projection interrupted, restart replay exactly once | E12-04/14 | CRASH INJECTION |
| X04 | Two app instances/write locks: only supported writer allowed | E12-04/15 | PROCESS/LOCK |

| ID | PERILAKU WAJIB | WAVE | BUKTI |
| --- | --- | --- | --- |
| X05 | Unknown policy/entitlement never dispatch even with manual balance=999 | E12-05/07 | SECURITY |
| X06 | Quote approval revision mismatch or changed output_count blocks Start | E12-03/05 | DOMAIN |
| X07 | Cross-profile remote result ID reused does not attach wrong scene | E12-10/11 | CONTRACT |
| X08 | Redaction: logs/screenshots/manifest/backup contain no cookie/token/email secret | E12-07/15 | SECURITY |
| X09 | Model UI access conflicts with help entitlement: fail-closed | E12-07/08 | CAPABILITY |
| X10 | No invented credit regeneration at midnight WIB; time zones correct | E12-04/07 | CLOCK |

| ID | PERILAKU WAJIB | WAVE | BUKTI |
| --- | --- | --- | --- |
| X11 | Unsupported filesystem hardlink: fail safely; no old file clobber | E12-10/15 | FS |
| X12 | User tries auto-reassign SUBMIT_UNCERTAIN to second account: rejected | E12-11/14 | DOMAIN |
| X13 | Partial project displayed PARTIAL; never assert all outputs complete | E12-06/10/15 | UI+MANIFEST |
| X14 | One request returns two output cards; exact two take links and cost | E12-03/09/10 | CONTRACT |
| X15 | Policy changes during active plan: zero new submits; safe work remains auditable | E12-07/13/14 | INTEGRATION |

# 12. Kartu implementasi E12-00 s.d. E12-16

Setiap wave di bawah memiliki satu sasaran, dependency gate, artefak dan task cards. File/fungsi implementasi final ditetapkan melalui pencarian canonical owner pada HEAD ketika wave mulai; nama modul baru bersifat usulan. Perubahan setiap wave harus di branch terfokus, tes sesuai task ID, laporan PASS/FAIL dan rollback yang aman. Tampilan UI baru tetap tunduk pada STOP gate.

# E12-00 — Baseline & governance

| OWNER / ROLE | GATE | OUTPUT PASS |
| --- | --- | --- |
| ASTRA/Repo governance | G0, G2 | NO CODING; baseline repeatable, master approved, policy review started. |

### E12-00-T01 | Verifikasi HEAD tree, PR, CI source SHA; catat tanggal WIB

Kerjakan: Baca AGENTS, TASKS, PROJECT_STATE, ADR register dan handoff; tulis audit diff terhadap e560684e; cek source code bukan README saja.

Deliverable: Baseline SHA, memo DELTA, matrix sumber bukti.

Acceptance: Perbedaan baseline dijelaskan; tidak ada file repo tersentuh.

Stop/rollback: Gagal identifikasi branch/SHA → STOP.

### E12-00-T02 | Inventaris canonical owners dan test relevan

Kerjakan: Baca ports, modules, callers, migration, tests; cari duplikasi sebelum usul file baru.

Deliverable: Module Ownership Map / conflict list.

Acceptance: Setiap modul punya owner; target changes traceable.

Stop/rollback: Jika module owner konflik → ASTRA ADR.

### E12-00-T03 | Peta legal/policy dan sumber harga

Kerjakan: Catat terms, page version, screenshot sanitized + date; bedakan harga/entitlement/akses otomasi.

Deliverable: Policy Review Register POL-01..06.

Acceptance: Policy live UNKNOWN direkam BLOCKED; tidak dinyatakan PASS tanpa dasar.

Stop/rollback: No experimental mutation.

### E12-00-T04 | Tentukan batas scope dan handoff product

Kerjakan: Kunci ZIP/manifest existing; MP4/SRT direct future scope; daftar non-goals dan model frozen.

Deliverable: Scope Baseline Matrix.

Acceptance: Pengguna tidak diminta teknis berulang; ambigu relevan dicatat.

Stop/rollback: Stop bila perubahan tujuan produk.

### E12-00-T05 | Siapkan paket docs authority V1.1

Kerjakan: Cocokkan dengan V1.0, UI old, semua DOCX planning; minta persetujuan sebelum push GitHub.

Deliverable: Master DOCX approved + prompt TXT + status.

Acceptance: Dokumen lengkap di repo hanya setelah izin mutasi diberikan.

Stop/rollback: Tidak coding/commit dalam tahap review ini.

## Gate akhir E12-00

Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan hasil P/F.

Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum lulus.

Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap perencanaan saat ini tetap baca-saja.

# E12-01 — ADR arsitektur lintas modul

| OWNER / ROLE | GATE | OUTPUT PASS |
| --- | --- | --- |
| ASTRA/Architecture | G0, G3 | Tidak ada breaking schema tanpa migration; keputusan global DB disahkan. |

### E12-01-T01 | ADR global DB orchestration sebagai authority

Kerjakan: Bandingkan alternatif (project DB per-account, ATTACH, global authority+outbox); pilih berdasar atomicity dan backward compatibility.

Deliverable: ADR-020 proposed, sequence diagram.

Acceptance: Alasan, tradeoff, lock/consistency terbukti dengan skenario X01/X03.

Stop/rollback: Jika keputusan belum sah → STOP schema.

### E12-01-T02 | Kunci identitas akun & keterpisahan sesi

Kerjakan: Profile ID opaque; label aman; rights/opt-in; remote context identity; zero secrets.

Deliverable: AccountRegistryContract.

Acceptance: Identity collision/mismatch typed error.

Stop/rollback: No cookie/token metadata.

### E12-01-T03 | Rinci schema, port version, migrasi/backfill

Kerjakan: Specify unique constraints, outbox, idempotency, owner token; compatibility v2 job/manifest v1.

Deliverable: DDL sketch + migration up/down policy.

Acceptance: Rollback/resume testable; unknown version read-only.

Stop/rollback: No destructive rewrite.

### E12-01-T04 | Tetapkan state machine & retry rules

Kerjakan: Generate vs Download; pre/post submit; unknown spend; attempt mapping; crash matrix.

Deliverable: Transition Table/ADR.

Acceptance: Tidak ada transisi yang menyebabkan duplicate submit.

Stop/rollback: AMBIGUOUS always stops.

### E12-01-T05 | Keputusan concurrency & process isolation

Kerjakan: 1 Browser Worker per profil; global scheduler single writer; multiple app instance policy.

Deliverable: Actor/lease ownership diagram.

Acceptance: No cross-thread Playwright; race X02/X04.

Stop/rollback: Unknown safety → concurrency 1.

### E12-01-T06 | Review arsitektur dan signoff

Kerjakan: ASTRA review lintas modul, policy, security, UI, perf; freeze design input ke SOL.

Deliverable: Approved ADR pack & DoR.

Acceptance: Semua P0 open decisions terselesaikan sebelum E12-03/04.

Stop/rollback: Bila risiko unresolved, wave affected BLOCKED.

## Gate akhir E12-01

Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan hasil P/F.

Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum lulus.

Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap perencanaan saat ini tetap baca-saja.

# E12-02 — UI addendum — WAJIB STOP

| OWNER / ROLE | GATE | OUTPUT PASS |
| --- | --- | --- |
| ASTRA/UI | G4 | Semua gambar P0 final pengguna setujui; satu DOCX addendum disahkan. |

### E12-02-T01 | Buat Coverage Matrix UIX-01..09

Kerjakan: Map base screen to extension, 30 frozen, state loading/empty/error/partial, copy Bahasa Indonesia.

Deliverable: UI Coverage Matrix spreadsheet-in-doc.

Acceptance: Tidak ada layar P0 tanpa prompt/gambar.

Stop/rollback: No UI code.

### E12-02-T02 | Tulis prompt spesifik per state

Kerjakan: Layout whitelist, components, modal size, error copy, icon semantics, 720p, video output.

Deliverable: Prompt UI pack versioned.

Acceptance: Prompt tidak menimpa original shell/layout.

Stop/rollback: No image approval inferred.

### E12-02-T03 | STOP setelah prompt disiapkan

Kerjakan: Ajukan prompt ke pengguna dan hentikan.

Deliverable: Prompt-only STOP evidence.

Acceptance: Tidak ada generate gambar otomatis sebagai akibat “lanjutkan” biasa.

Stop/rollback: Tunggu instruksi gambar eksplisit.

### E12-02-T04 | Generate/review/revisi seluruh referensi baru

Kerjakan: Setiap image ID, prompt ID+revision, state, interaction; user final signoff.

Deliverable: Approved UI PNG references.

Acceptance: P0/P1 visual review tertulis.

Stop/rollback: Reject ambiguous labels.

### E12-02-T05 | Satukan seluruh UI final ke DOCX addendum

Kerjakan: Embed final PNG, prompts, interaction, UI_FREEZE_MANIFEST, checksum/reference IDs.

Deliverable: 1 DOCX UI addendum final.

Acceptance: Semua file siap repo sebelum coding UI; repo tidak disentuh tanpa izin.

Stop/rollback: Jika gambar kurang, UI gate FAIL.

## Gate akhir E12-02

Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan hasil P/F.

Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum lulus.

Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap perencanaan saat ini tetap baca-saja.

# E12-03 — Tariff catalog & Quote Engine offline

| OWNER / ROLE | GATE | OUTPUT PASS |
| --- | --- | --- |
| SOL/Domain | G0, G2, ADR | Deterministic pricing; immutable quotes; 0 calls provider. |

### E12-03-T01 | PriceCatalog canonical + versioned fixture

Kerjakan: Buat domain immutable model/res/duration/output; source URL/verified date/TTL; support unknown.

Deliverable: TariffCatalog model + contract tests.

Acceptance: 720p 4/6/8/10 7/10/12/15 fixture; never assume permanent.

Stop/rollback: Reject unknown model.

### E12-03-T02 | Canonical Omni Flash product mapping

Kerjakan: Pisahkan repo display "Omni Flash 1.1" dan official "Gemini Omni Flash" via verified product mapping.

Deliverable: ModelCapability DTO.

Acceptance: Mismatched alias unresolved blocks live.

Stop/rollback: No silent switch.

### E12-03-T03 | Quote per generation vs per request

Kerjakan: Include output_count and UI options; computation Decimal/integer; no negative.

Deliverable: QuoteEngine + tests.

Acceptance: T05/T06, X14 accurate for 1 and 2 outputs.

Stop/rollback: Never quote default output if unverified.

### E12-03-T04 | Price invalidation and frozen revision

Kerjakan: TTL/quote_id/catalog revision/approval hash; UI actual cost > local snapshot blocks.

Deliverable: TariffQuote versioned snapshot.

Acceptance: T07 and X06.

Stop/rollback: No stale Start.

### E12-03-T05 | Mock/fake provider and stress quotes

Kerjakan: 10/60/100/500 scenes; deterministic; fuzz numeric/NaN; error codes.

Deliverable: Unit/contract/perf evidence.

Acceptance: Ruff/mypy/architecture/tests PASS.

Stop/rollback: No browser mutation.

## Gate akhir E12-03

Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan hasil P/F.

Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum lulus.

Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap perencanaan saat ini tetap baca-saja.

# E12-04 — Global credit ledger, snapshots & migrations

| OWNER / ROLE | GATE | OUTPUT PASS |
| --- | --- | --- |
| SOL/Infrastructure | G3, E12-01 | Global cross-project reservation atomic, migration reversible or safe-stop. |

### E12-04-T01 | Global schema/version bootstrap

Kerjakan: Create global DB under Settings with v1 migrations; backup before DDL; schema guard.

Deliverable: GlobalOrchestrationRepository.

Acceptance: X04/safe unknown version.

Stop/rollback: No drop/overwrite legacy.

### E12-04-T02 | CreditSnapshot with evidence and expiry

Kerjakan: Store observed/user manual/unknown distinct, TTL, source digest, entitlement, model support.

Deliverable: CreditObservationPort DTO.

Acceptance: Manual 999 never equals VERIFIED.

Stop/rollback: No fake refresh.

### E12-04-T03 | Single transaction claim/reserve/outbox

Kerjakan: BEGIN IMMEDIATE, unique active scene/profile reservation and fencing; global per-profile availability.

Deliverable: ReserveAndClaimTransaction.

Acceptance: T11/T12/X01 race PASS.

Stop/rollback: Rollback on any failure.

### E12-04-T04 | Append-only ledger & idempotency

Kerjakan: event/idempotency unique, provider proof digest, expected vs confirmed separate; reserve pending unknown.

Deliverable: CreditLedgerWriter/Reader.

Acceptance: Replay cannot double-count.

Stop/rollback: No balance math as fact.

### E12-04-T05 | Outbox project projection

Kerjakan: Event replay to project SQLite, idempotent apply/confirmed results preservation; startup repair.

Deliverable: ProjectionService.

Acceptance: X03 forced mid-projection crash PASS.

Stop/rollback: No dual independent commits.

### E12-04-T06 | Legacy project migration/restore

Kerjakan: Golden DBs: empty, old v2, corrupted, running/attention, complete downloads.

Deliverable: Migration report + fixtures.

Acceptance: T29/T30 + checksum byte-preserve.

Stop/rollback: On unknown schema open readonly.

## Gate akhir E12-04

Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan hasil P/F.

Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum lulus.

Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap perencanaan saat ini tetap baca-saja.

# E12-05 — Smart Credit Planner offline

| OWNER / ROLE | GATE | OUTPUT PASS |
| --- | --- | --- |
| SOL/Domain+Application | E12-03/04 | Accurate deterministic allocation; Freeze Plan; no provider mutation. |

### E12-05-T01 | Build immutable ScanPlanInput

Kerjakan: Canonical scene IDs, target, digest, selected duration, readiness, source timestamp.

Deliverable: ScanPlanInput DTO.

Acceptance: T01–04/31.

Stop/rollback: Reject changed image/prompt.

### E12-05-T02 | Eligible profile filtering

Kerjakan: Only opted-in, policy signed, ready model/credit, no stale; explain exclusion.

Deliverable: CandidateSelectionService.

Acceptance: T08/T09/X05.

Stop/rollback: No optimistic 50.

### E12-05-T03 | Greedy allocation & stable tie-break

Kerjakan: Cost DESC, time ASC, scene ASC; min accounts/balanced, bounded swaps.

Deliverable: SmartCreditPlanner.

Acceptance: Same inputs same hash, no overallocation.

Stop/rollback: No unbounded search.

### E12-05-T04 | Manual-assisted reassign & revisions

Kerjakan: Revalidate accounts, capacity and unclaimed only; diff costs/revision.

Deliverable: ReplanService.

Acceptance: T32/T33/X12.

Stop/rollback: Reject SUBMIT_STARTED.

### E12-05-T05 | Freeze+explicit approval contract

Kerjakan: Bind source fingerprint, account list, maximal credits, number outputs, tariff version.

Deliverable: PlanApproval object.

Acceptance: No START until approval current.

Stop/rollback: No silent user assent.

### E12-05-T06 | Mixed duration fake soak

Kerjakan: Simulate 12 scene total 124, 60 scene partial, 2 projects same account, unknown credits.

Deliverable: Golden fixture set.

Acceptance: T05/T10/X01.

Stop/rollback: 0 provider calls.

## Gate akhir E12-05

Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan hasil P/F.

Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum lulus.

Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap perencanaan saat ini tetap baca-saja.

# E12-06 — UI Credit Planner extension

| OWNER / ROLE | GATE | OUTPUT PASS |
| --- | --- | --- |
| SOL/Presentation | G4, E12-05 | Approved UI implemented with active services and no 30-UI regressions. |

### E12-06-T01 | Implement only approved UIX modal/views

Kerjakan: Use Qt model/view and application DTO; no infra import.

Deliverable: UIX-01–04 Qt widgets.

Acceptance: Source screenshot vs approved UI.

Stop/rollback: No redesign shell.

### E12-06-T02 | Truthful status/source/balance display

Kerjakan: Observed at WIB and stale/manual badges; explain blocked buttons.

Deliverable: Credit Details binding.

Acceptance: T08/T21, error states.

Stop/rollback: Never static “Online” status.

### E12-06-T03 | Approval/replan interaction

Kerjakan: Freeze version, costs/account assignments, consent; disable START when stale.

Deliverable: Review/approval command route.

Acceptance: T42, X06.

Stop/rollback: No implicit Generate.

### E12-06-T04 | Progress/partial/recovery navigation

Kerjakan: UIX-05–09 as approved; async signals, keyboard focus and accessible hints.

Deliverable: Run Monitor/Recovery extension.

Acceptance: T37, X13.

Stop/rollback: Recovery not permanent sidebar.

### E12-06-T05 | Visual/UI regression

Kerjakan: 30/30 legacy + P0/P1 new screenshots; CI screenshot diff; inspect manual warnings.

Deliverable: UI Evidence Artifact.

Acceptance: Diff threshold approved, no label overflow.

Stop/rollback: If UI gate FAIL rollback extension.

## Gate akhir E12-06

Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan hasil P/F.

Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum lulus.

Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap perencanaan saat ini tetap baca-saja.

# E12-07 — Account capabilities & credit probe READ-ONLY

| OWNER / ROLE | GATE | OUTPUT PASS |
| --- | --- | --- |
| SOL/Browser+Application | POL-01 review | Eligibility/price/credit observation evidence; ZERO submit. |

### E12-07-T01 | Observe official account model access

Kerjakan: Use authorized existing session/preflight; no reverse-engineered endpoint; scoped account identity.

Deliverable: CapabilityObservation DTO.

Acceptance: T20/X09 unknown blocks.

Stop/rollback: No privileged request.

### E12-07-T02 | Read actual credit with provenance

Kerjakan: Provider official UI if supported; capture balance, source and observed time.

Deliverable: ReadOnlyCreditProbePort.

Acceptance: T21/T22/X10; UNKNOWN when absent.

Stop/rollback: No 50 assumption.

### E12-07-T03 | Probe TTL and quote reconciliation

Kerjakan: Stale UI changes invalidated; explicit refresh action; account logout status.

Deliverable: CreditReconciliationService.

Acceptance: T07/T18/T23.

Stop/rollback: No auto recharge.

### E12-07-T04 | DOM/version change handling

Kerjakan: Selector validated semantic identity and account; changed DOM fixture yields typed stop.

Deliverable: SelectorVerifier fixture.

Acceptance: T35 zero mutation.

Stop/rollback: No pixel click fallback.

### E12-07-T05 | Qt responsiveness, sanitized diagnostics

Kerjakan: Only browser worker owner; UI future/signal; redact sensitive screenshots.

Deliverable: ReadOnly Probe Evidence.

Acceptance: T37/X08.

Stop/rollback: Do not export browser data.

## Gate akhir E12-07

Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan hasil P/F.

Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum lulus.

Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap perencanaan saat ini tetap baca-saja.

# E12-08 — Single-account live session permission gate

| OWNER / ROLE | GATE | OUTPUT PASS |
| --- | --- | --- |
| USER+ASTRA+SOL | G1, G5, G6 | Real READY after restart + provider policy/license + pilot consent. |

### E12-08-T01 | Manual READY after full restart

Kerjakan: User logs in normal Chrome, exits app, reopens, Cek Ulang Sesi; no password shared.

Deliverable: Sanitized READY proof.

Acceptance: Cross-instance lulus (not same app instance).

Stop/rollback: Login only ≠ proof.

### E12-08-T02 | Validate actual Flow entitlement

Kerjakan: Model, region/account/subscription and output mode verified through UI/service policy.

Deliverable: Capability signoff evidence.

Acceptance: UNSUPPORTED prevents Generate.

Stop/rollback: No assumed free support.

### E12-08-T03 | Authorize automation integration path

Kerjakan: ASTRA review terms for intended non-stealth, no bypass automation; provider-approved if needed.

Deliverable: POL signoff/GoNoGo.

Acceptance: Explicit permission or STOP live.

Stop/rollback: UI automation technically possible not enough.

### E12-08-T04 | Create sanitized selector/operation mapping

Kerjakan: Read-only inspect real user-visible Flow UI and version; independent fixture reproduce.

Deliverable: Selector Contract approved.

Acceptance: No guessed clicks; account/project verified.

Stop/rollback: No hidden API.

### E12-08-T05 | Approve maximum pilot cost

Kerjakan: One scene, number of outputs, selected account, price per generation, refund risk, user consent.

Deliverable: Pilot Consent Snapshot.

Acceptance: No execution before user action.

Stop/rollback: Budget expired -> STOP.

## Gate akhir E12-08

Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan hasil P/F.

Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum lulus.

Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap perencanaan saat ini tetap baca-saja.

# E12-09 — One-scene live Generate pilot

| OWNER / ROLE | GATE | OUTPUT PASS |
| --- | --- | --- |
| SOL/Browser Worker | G6, E12-08 | Single real authorized submit + remote stable identity, no duplicate. |

### E12-09-T01 | Wire approved provider with restart gate

Kerjakan: Bootstrap via RestartGatedGenerationProvider; keep fake/fixture fallback mode.

Deliverable: LiveProviderComposition.

Acceptance: 0 downstream call when gate fails.

Stop/rollback: Never direct ungated injection.

### E12-09-T02 | Pre-submit input rehash/settings check

Kerjakan: Verify approved image bytes and prompt and exact duration/model/outputs/price.

Deliverable: PreSubmitSentinel.

Acceptance: T31, invalid -> 0 mutating action.

Stop/rollback: Stop stale request.

### E12-09-T03 | Persist attempt/submission boundary

Kerjakan: Claim/reservation/fencing and SubmitStarted before mutating click.

Deliverable: Atomic attempt evidence.

Acceptance: Exactly one intentional submit.

Stop/rollback: Unknown result must hold reservation.

### E12-09-T04 | Execute one verified submit

Kerjakan: Authorized UI driver, account remote project, selector model profile; one request.

Deliverable: Sanitized live pilot evidence.

Acceptance: 1 scene ACCEPTED only stable result ID.

Stop/rollback: No retry after timeout.

### E12-09-T05 | Analyze accepted vs ambiguous/failed

Kerjakan: Map error types; read-only remote reconciliation; compare balance without guessing.

Deliverable: Outcome report.

Acceptance: T24/T35/X09.

Stop/rollback: No live batch on failure.

## Gate akhir E12-09

Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan hasil P/F.

Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum lulus.

Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap perencanaan saat ini tetap baca-saja.

# E12-10 — One-scene result & Download pilot

| OWNER / ROLE | GATE | OUTPUT PASS |
| --- | --- | --- |
| SOL/Browser+Results | G7 | One valid output downloaded, linked and checksum, no old overwrite. |

### E12-10-T01 | Observe remote result readiness

Kerjakan: Distinguish accepted/generating/generated, result identity unique per output slot.

Deliverable: ResultObservationContract.

Acceptance: T25/X14.

Stop/rollback: No download before ready.

### E12-10-T02 | Implement authorized download driver

Kerjakan: Remote matching profile/project/attempt; unique temp file; no-clobber publish.

Deliverable: LiveDownloadDriver.

Acceptance: T26/T27/X11.

Stop/rollback: No overwriting existing file.

### E12-10-T03 | Verify media bytes/format/duration

Kerjakan: Non-zero, video magic/mime, metadata when available, checksum, safe path; quarantine HTML response.

Deliverable: MediaValidationEvidence.

Acceptance: Bad output never DOWNLOADED.

Stop/rollback: No blind extension rename.

### E12-10-T04 | Link download to result manifest

Kerjakan: Source/provenance/take/remote/profile masked/trim target; sorted Scene.

Deliverable: Manifest vNext proposal and v1 compatibility.

Acceptance: T45/X07/X13.

Stop/rollback: Do not break strict v1 consumers.

### E12-10-T05 | Single-scene complete demonstration

Kerjakan: User verifies file player and hash, GUI Hasil, rollback/collision/restart.

Deliverable: G8 acceptance report.

Acceptance: PASS only on real 1 scene.

Stop/rollback: No multi-account yet.

## Gate akhir E12-10

Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan hasil P/F.

Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum lulus.

Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap perencanaan saat ini tetap baca-saja.

# E12-11 — Account-aware queue & fake-browser actors

| OWNER / ROLE | GATE | OUTPUT PASS |
| --- | --- | --- |
| SOL/Scheduler | E12-04/05/10 | Two FAKE profiles run independent scene jobs safely. |

### E12-11-T01 | New scheduler port, retain old serial facade

Kerjakan: Transition episode-wide blocker to per-account/scoped attention after ADR; avoid destructive enum.

Deliverable: AccountAwareScheduler + adapter.

Acceptance: T13/T15/T33.

Stop/rollback: No isolation from global DB.

### E12-11-T02 | Profile-affine worker actor pool

Kerjakan: One browser owner per profile and serialized in-profile operations; per profile limits.

Deliverable: ActorPool/Command DTO.

Acceptance: No Qt blocking/cross-thread object.

Stop/rollback: If safety unknown cap=1.

### E12-11-T03 | Claim+lease+reservation fencing

Kerjakan: Global claim in same transaction; token check for all outcomes.

Deliverable: Lease/attempt fencing.

Acceptance: T11/T12/X01/X02.

Stop/rollback: Old owner cannot write.

### E12-11-T04 | Crash+ambiguous fake scenarios

Kerjakan: Interrupt pre-submit, after click, after result; no duplicate.

Deliverable: Soak 60 fake scenes.

Acceptance: T14/T16/T17/X12.

Stop/rollback: AMBIGUOUS held.

### E12-11-T05 | Account independent progress + pause

Kerjakan: Blocked A allows safe B only when policy permits, no mutation to attention scene.

Deliverable: Scheduler progress DTO.

Acceptance: T13/T15/X15.

Stop/rollback: No silent reassignment.

### E12-11-T06 | Cross-project concurrent scenario

Kerjakan: Run two projects sharing account; concurrent app instance test.

Deliverable: Integration transaction logs.

Acceptance: Global invariant X01/X04.

Stop/rollback: No account overspend.

## Gate akhir E12-11

Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan hasil P/F.

Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum lulus.

Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap perencanaan saat ini tetap baca-saja.

# E12-12 — Two-profile LIVE pilot (conditional)

| OWNER / ROLE | GATE | OUTPUT PASS |
| --- | --- | --- |
| USER+SOL/Live | G9, policy explicit | Two approved accounts execute two distinct scenes; correct credit observations. |

### E12-12-T01 | Policy-specific approval for N=2

Kerjakan: Validate if concurrent multi-profile usage is permitted; no evasion of free limit.

Deliverable: Additional Consent + POL.

Acceptance: If prohibited, wave marked NOT_APPLICABLE/BLOCKED.

Stop/rollback: No workarounds.

### E12-12-T02 | Check both READY/Flow/credit live

Kerjakan: Separate browser profiles, project binding, no credentials exported.

Deliverable: AccountEligibility proof.

Acceptance: Both freshness and budget current.

Stop/rollback: No unknown balance.

### E12-12-T03 | Select separate scenes and cost cap

Kerjakan: One scene each for pilot; known duration/output count; no shared remote IDs.

Deliverable: PilotPlan revision.

Acceptance: Exactly 2 intended submits max.

Stop/rollback: No automatic new accounts.

### E12-12-T04 | Execute and observe both

Kerjakan: Monitor per account, rate-limit messages and debit; no ambiguous repeats.

Deliverable: Live Evidence Report.

Acceptance: T34/X07/T36.

Stop/rollback: Any violation STOP.

### E12-12-T05 | Confirm video output+reconciliation

Kerjakan: Each result to right scene, video checksum, observed credit, partial handling.

Deliverable: G9 acceptance.

Acceptance: No cross-account mix; no duplicate.

Stop/rollback: No scale-up on failure.

## Gate akhir E12-12

Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan hasil P/F.

Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum lulus.

Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap perencanaan saat ini tetap baca-saja.

# E12-13 — Dynamic N-account & safe replan

| OWNER / ROLE | GATE | OUTPUT PASS |
| --- | --- | --- |
| SOL/Planner/Scheduler | E12-12 PASS | N accounts only as permitted; effective capacity-based scheduling. |

### E12-13-T01 | Dynamic eligible account discovery

Kerjakan: Opt-in ready profiles only, no fixed 2/3/5, respect concurrency/terms.

Deliverable: AccountScopeSelect.

Acceptance: No hidden inclusion.

Stop/rollback: Unknown profile disabled.

### E12-13-T02 | Optimize approved objectives at run

Kerjakan: Frozen plan sorted, capacity budget and run estimates; user preview.

Deliverable: DynamicPlanner.

Acceptance: No negative credit reserve.

Stop/rollback: No auto use all accounts.

### E12-13-T03 | Replan only safe queued after changes

Kerjakan: Show revision diff; new approval; budget check global.

Deliverable: ReplanDiff DTO.

Acceptance: T32/T33/X06.

Stop/rollback: Never move accepted jobs.

### E12-13-T04 | WAIT_CREDIT/partial continue subset

Kerjakan: Subset choice explicitly selected; report uncompleted scenes.

Deliverable: PartialRunPolicy.

Acceptance: T09/X13.

Stop/rollback: Project not FULL COMPLETE.

### E12-13-T05 | Soak bounded N fake before live expansion

Kerjakan: N=1..5 fixture/perf; live increments only if provider permits, user reapproves.

Deliverable: Scaling Evidence.

Acceptance: No duplicate/cross-profile/budget.

Stop/rollback: No unattended marathon until approved.

## Gate akhir E12-13

Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan hasil P/F.

Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum lulus.

Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap perencanaan saat ini tetap baca-saja.

# E12-14 — Reconciliation, restart & fault hardening

| OWNER / ROLE | GATE | OUTPUT PASS |
| --- | --- | --- |
| SOL/Recovery | E12-11/12 | No duplicate and fully explainable restart for all critical boundaries. |

### E12-14-T01 | Restore global/project state on startup

Kerjakan: Replay outbox, validate leases, stale credit/session; read-only remote matching.

Deliverable: RecoveryService.

Acceptance: T17/T29/X03.

Stop/rollback: No blind submit.

### E12-14-T02 | Recover unknown billing/credit

Kerjakan: Observe official ledger after timeout/provider failure; annotate expected/confirmed delta.

Deliverable: CreditReconciliation.

Acceptance: T22/X10, no fake zero spend.

Stop/rollback: Conflict blocks affected account.

### E12-14-T03 | UI Recovery Center/attention workflow

Kerjakan: Operator can select inspect, reauth, safe retry after evidence; UIX-06.

Deliverable: Recovery Dialog.

Acceptance: T38/T42.

Stop/rollback: No permanent sidebar item.

### E12-14-T04 | Account/project/result mismatch handling

Kerjakan: Make remote key scoped, quarantine orphan/mismatched cards.

Deliverable: Integrity report.

Acceptance: T34/X07.

Stop/rollback: No wrong manifest association.

### E12-14-T05 | Fault injection matrix

Kerjakan: Power-cut fake, sqlite busy, Qt shutdown, browser exit, disk full, download partial, UI DOM drift.

Deliverable: T14–T38 + X03 regression.

Acceptance: No lost confirmed output.

Stop/rollback: Fail closed on corrupt state.

### E12-14-T06 | Security review logs and data retention

Kerjakan: No secrets in backup/telemetry; redact screenshot; cleanup limited to safe temp.

Deliverable: Security evidence.

Acceptance: X08.

Stop/rollback: Never delete proof of credit conflict.

## Gate akhir E12-14

Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan hasil P/F.

Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum lulus.

Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap perencanaan saat ini tetap baca-saja.

# E12-15 — Full QA, Windows portable & release gates

| OWNER / ROLE | GATE | OUTPUT PASS |
| --- | --- | --- |
| SOL/Release QA | G10 | Repeatable binary and CI with truthful live feature flags. |

### E12-15-T01 | Run pinned uv/ruff/mypy/architecture/full pytest

Kerjakan: Compare active CI SHA, collect exact commands/job conclusions and counts.

Deliverable: CI Evidence.

Acceptance: No false report; failures block.

Stop/rollback: No release while red.

### E12-15-T02 | Visual regression old + addendum

Kerjakan: 30/30 frozen + all new states; compare screenshots on Windows.

Deliverable: Visual Evidence.

Acceptance: No clipped labels or layout regression.

Stop/rollback: Rollback UI extension if needed.

### E12-15-T03 | Security & stress testing

Kerjakan: Simulate 60/100/500 scenes, 10000 ledger events, 1–5 fake workers, secret scan, SQL locks.

Deliverable: Perf/Security Report.

Acceptance: No duplicate claim, no leaked secrets.

Stop/rollback: Stress failure STOP.

### E12-15-T04 | Windows portable build integrity

Kerjakan: PyInstaller onedir; launch from path Unicode/spaces; verify SHA/CRC/source/time.

Deliverable: Portable ZIP + checksums.

Acceptance: T39, packaging smoke.

Stop/rollback: Do not package Sessions/user DB.

### E12-15-T05 | Release readiness labels

Kerjakan: Feature matrix distinguishes PLANNER_READY, SINGLE_LIVE_READY, MULTI_LIVE_ALLOWED.

Deliverable: Release Candidate DoD.

Acceptance: No fully automatic label without live evidence.

Stop/rollback: User sees limits.

## Gate akhir E12-15

Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan hasil P/F.

Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum lulus.

Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap perencanaan saat ini tetap baca-saja.

# E12-16 — Final docs, backup & AI handoff

| OWNER / ROLE | GATE | OUTPUT PASS |
| --- | --- | --- |
| SOL+ASTRA | E12-15 | Operator can work; AI can continue from repo without guessing. |

### E12-16-T01 | Operator SOP Indonesia

Kerjakan: How to import, credit, approval, session, partial/retry/recover safely.

Deliverable: USER_GUIDE.docx/md.

Acceptance: No terminal required for basic usage.

Stop/rollback: Sensitive data hidden.

### E12-16-T02 | Final architecture/ADR/manifest & release notes

Kerjakan: Sync MODULE_OWNERSHIP, ADR, FAQ, migration notes, UI manifest and hashes.

Deliverable: Docs release set.

Acceptance: Claims match real tested source SHA.

Stop/rollback: No stale CI numbers.

### E12-16-T03 | Backup & recovery drill (source only)

Kerjakan: Git bundle all refs/tags/history; includes source docs; excluded session, token, user DB.

Deliverable: Verified recovery package/README.

Acceptance: Can restore on new remote; no secret export.

Stop/rollback: Backup without credential claims.

### E12-16-T04 | User acceptance demo 12 scene

Kerjakan: Run safe demo with mixed durations/partial, quote and monitored outputs as applicable.

Deliverable: Demo Report.

Acceptance: No live claims if policy blocks.

Stop/rollback: No forced credit use.

### E12-16-T05 | SOL handoff and final gate

Kerjakan: Record HEAD, PR, tests, policy validity, known risks, blocked steps, next safe action.

Deliverable: Handoff TXT + PROJECT_STATE/TASKS.

Acceptance: Next AI has exact task and evidence.

Stop/rollback: No assumption that all goals accomplished.

## Gate akhir E12-16

Proof harus menyebut baseline/HEAD SHA, branch, changed files, tests yang benar-benar dijalankan, dan hasil P/F.

Jangan melanjutkan wave dependen bila task penting di atas gagal atau policy/UI/credit evidence belum lulus.

Update status proyek/handoff di repo hanya setelah pemilik memberi izin mutasi GitHub; tahap perencanaan saat ini tetap baca-saja.

# 13. Pemetaan gate akhir dan Definition of Ready

| GATE | SYARAT PASS | BILA FAIL | WAVE |
| --- | --- | --- | --- |
| G0 — Docs | Master V1.1 disetujui; semua DOCX planning dan final UI addendum sudah masuk repo SEBELUM coding modul terkait. | STOP coding. | E12-00/01/02 |
| G1 — Policy | Terms/izin service & intended automation terverifikasi non-UNKNOWN. | Live disabled/manual. | E12-07/08/09/12 |
| G2 — Baseline | HEAD commit SHA/CI status/diff diverifikasi dan fokus branch benar. | STOP jika drift. | Setiap wave |
| G3 — DB | Migration/backup restore/fencing/outbox/cross-project concurrency tests PASS. | STOP schema/dispatcher. | E12-04/11 |
| G4 — UI | Final PNG disetujui + satu DOCX UI final + UI freeze; 30 visual lama aman. | STOP UI coding. | E12-02/06 |
| G5 — Price | Model+output count+tariff+observed credit+snapshot fresh per akun. | No auto dispatch. | E12-03/07/08/09 |
| G6 — Login | READY setelah restart app dan user consent nyata. | No live Generate. | E12-08/09 |
| G7 — Generate | Exactly 1 authorized submit → stable remote result ID. | No batch/parallel. | E12-09 |
| G8 — Download | Valid file media checksum/no clobber/result link. | No end-to-end claims. | E12-10 |
| G9 — Two-profile | Permission clear, identity/account isolation, two distinct scene pilots. | No N expansion. | E12-12/13 |
| G10 — RC | all quality/security/UI/Windows artifact verified & policy truthful. | No final release. | E12-15/16 |

DoR per wave: (1) docs/ADR approved; (2) baseline known; (3) scope + non-goals; (4) interface+schema & rollback; (5) test IDs & failure; (6) no policy/UI blocker; (7) account consent/budget only for live; (8) fake fixture prepared. DoD: code, tests, CI official, UI if relevant, semantic evidence, security, source-of-truth/handoff updated and limitations listed.

# 14. Risiko P0/P1 dan keputusan yang masih PENDING

| ID | RISIKO | LEVEL | MITIGASI |
| --- | --- | --- | --- |
| R01 | Legal ToS automation/multi-account | CRITICAL | ASTRA policy review + no bypass; live blocked until authorized |
| R02 | Credits cross-project double reserve | CRITICAL | Single global authority + unique reservation + X01 race test |
| R03 | Submit clicked but timeout | CRITICAL | submit_started persisted, ATTENTION, no retry, remote read-only reconcile |
| R04 | Split-brain global vs project state | CRITICAL | transactional outbox and idempotent projection + crash injection |
| R05 | Google Flow UI selector drift | HIGH | validated selector catalog; stop unknown version; no pixel fallback |
| R06 | Provider pricing/entitlement changes | HIGH | TariffQuote immutable revision, last observed UI, consent reapproval |
| R07 | Worker cross-thread/browser lock | HIGH | profile-affine owner; async Qt; lock tests |
| R08 | Wrong result assigned to other account | HIGH | scope remote mapping profile/project/attempt and sentinel checks |
| R09 | Old DB overwrite/corrupt | HIGH | immutable pre-migration backup+hash; failure read-only |
| R10 | Download partial/no-clobber file system limitations | HIGH | temp unique + validation + Windows atomic link fail-safe |
| R11 | Account privacy/log leak | HIGH | redaction, no sessions in export/backups, secret scanner |
| R12 | Plan UX appears ready but unavailable | MED | truthful status and blocking copy; no decorative Online |

| ID KEPUTUSAN | STATUS | KEBUTUHAN SEBELUM IMPLEMENTASI |
| --- | --- | --- |
| D01 | LOCKED by user | End-to-end automatic target; multiple authorized accounts conditional on Google allowance. |
| D02 | LOCKED by repo | Import JSON v1, Scene_###, frozen model/display 720p, 30 UI reference retained. |
| D03 | PROPOSED pending ADR | Global orchestrator DB, project projections & outbox; must sign off before E12-04. |
| D04 | PENDING provider | Whether Flow UI automation is authorized; provider API/official path if any. |
| D05 | PENDING live | Actual model entitlement/output count/tariff per Google account. |
| D06 | PENDING UI | Coverage UIX-01..09, prompts, final PNG review and docx UI addendum. |
| D07 | PROPOSED | Partial execution yes, only with user explicit approval and PARTIAL status. |
| D08 | PROPOSED | Auto resume after restart default OFF until unambiguous reconciliation. |
| D09 | SCOPE LATER | MP4/SRT direct importer, split wizard, editing/timeline merge, 360p/other models. |

# 15. Langkah operasional setelah V1.1 disetujui

1) Pemilik meninjau DOCX V1.1. Bila disetujui, memberi izin terpisah untuk menyimpannya ke repo Flow-Otomatis saja; jangan otomatis push dokumen saat tahap review.

2) ASTRA memulai E12-00 (audit drift/policy) lalu E12-01 (ADR lintas modul/global DB). Tidak mengulang STEP 00–11 dan tidak menulis kode bisnis pada gate planning.

3) Setelah E12-01 PASS, kerjakan E12-02: peta UI, prompt. STOP wajib. Setelah seluruh PNG final disetujui, kumpulkan referensi UI dalam satu DOCX, kemudian commit docs sebelum UI coding.

4) SOL mengerjakan E12-03..E12-07 dengan fake data/fixture. Wave live E12-08..E12-10 baru berjalan setelah policy, model, READY-after-restart dan biaya disetujui.

5) E12-11 dapat menguji multi-worker FAKE. E12-12 real dua akun hanya jika izin Google jelas dan pemilik menyetujui pilot; E12-13 scale-up bertahap.

6) E12-14..E12-16 finishing: recovery, CI, UI, Windows ZIP, SOP dan git backup source (tanpa rahasia).

# Lampiran A. Sketsa SQL/JSON yang belum boleh langsung dieksekusi

Ini ilustrasi untuk ADR-020, bukan migrasi siap pakai. SOL harus memvalidasi foreign keys, SQLite version, locking, exception handling, data types, index cardinality, crash semantics dan test sebelum implementasi.

-- GLOBAL orchestrator / illustrative only:

CREATE TABLE credit_reservations (

reservation_id TEXT PRIMARY KEY,

profile_id TEXT NOT NULL,

attempt_id TEXT UNIQUE NOT NULL,

estimated_credits INTEGER NOT NULL CHECK(estimated_credits > 0),

status TEXT NOT NULL CHECK(status IN

('HELD','HELD_PENDING_RECONCILIATION','RELEASED','RECONCILED')),

created_at_utc TEXT NOT NULL

);

CREATE UNIQUE INDEX idx_ledger_idempotent

ON credit_ledger(idempotency_key);

-- Claim/hold/outbox atomically committed in ONE database, once.

BEGIN IMMEDIATE;

-- Re-read FRESH observed snapshot, aggregate held reservations,

-- ensure account eligibility, pricing, scene not already active;

-- INSERT attempt + reservation + claim owner token + outbox;

COMMIT;

{

"plan_schema": "proposed-v1.1", "episode_id": "EPISODE_001",

"revision": 3, "approved": false,

"source_fingerprint": "sha256:...", "quote_version": "2026-10-08-observed",

"output_count": 1, "expected_credits": 124,

"accounts": [{"profile_id": "opaque-uuid", "balance": null,

"confidence": "UNVERIFIED", "selected": false}],

"assignments": [{"scene_id":"SCENE_001", "profile_id":"opaque-uuid",

"flow_duration_s":4, "expected_credits":7, "state":"PLAN_ONLY"}],

"unassigned": [], "policy_verdict": "PENDING"

}

# Lampiran B. Handoff TXT untuk SOL — ringkasan yang harus ditegakkan

Sebelum wave apa pun: baca V1.0 + V1.1, AGENTS.md, PROJECT_STATE.md, TASKS.md, ADR, semua planning original, UI Final/Overrides dan test terdekat.

Jangan mulai coding bila E12-00/E12-01 ADR belum diapprove, atau penambahan UI belum memiliki prompt, gambar final, DOCX addendum lengkap.

Kerjakan tepat satu wave sesuai kartu tugas; baca HEAD terbaru dan buat delta jika berbeda dari baseline e560684e; branch fokus; jangan mengubah repo lain.

Sebelum menambah service baru: cari exact concept/synonym di canonical owners dan ports; cegah util duplikat.

Untuk live: jangan login otomatis/bypass, jangan menerka selector/UI price, jangan memakai kuota manual sebagai observed, jangan retry ambiguous, jangan mengirim biaya tanpa persetujuan.

Setelah wave: catat changed files, tests+commands/official CI SHA, windows artifact, gate PASS/FAIL, what not tested, risk and next wave; jangan berbohong soal live.

# Lampiran C. Referensi audit dan pembatasan klaim

| DOKUMEN | URL |
| --- | --- |
| Repo main HEAD | https://github.com/inoriko920-dev/Flow-Otomatis/tree/e560684e04ed3a5fad40bb00a91823de68ca5431 |
| AGENTS.md | https://github.com/inoriko920-dev/Flow-Otomatis/blob/main/AGENTS.md |
| PROJECT_STATE | https://github.com/inoriko920-dev/Flow-Otomatis/blob/main/PROJECT_STATE.md |
| TASKS | https://github.com/inoriko920-dev/Flow-Otomatis/blob/main/TASKS.md |
| ADR REGISTER | https://github.com/inoriko920-dev/Flow-Otomatis/blob/main/docs/architecture/ADR_REGISTER.md |
| UI overrides | https://github.com/inoriko920-dev/Flow-Otomatis/blob/main/docs/ui/IMPLEMENTATION_OVERRIDES.md |
| Flow Generation Driver | https://github.com/inoriko920-dev/Flow-Otomatis/blob/main/src/flow_otomatis/workers/browser/google_flow_generation.py |
| Flow Download Driver | https://github.com/inoriko920-dev/Flow-Otomatis/blob/main/src/flow_otomatis/workers/browser/google_flow_download.py |
| Local serial queue | https://github.com/inoriko920-dev/Flow-Otomatis/blob/main/src/flow_otomatis/application/services/local_generation_queue.py |
| Generation SQLite | https://github.com/inoriko920-dev/Flow-Otomatis/blob/main/src/flow_otomatis/infrastructure/persistence/sqlite_generation_job_repository.py |
| Latest checked main CI | https://github.com/inoriko920-dev/Flow-Otomatis/actions/runs/37734144006 |
| Flow credits Official | https://support.google.com/flow/answer/16526234?hl=en |
| Google Flow eligibility Official | https://support.google.com/flow/answer/16353333?hl=en |
| Google Terms | https://policies.google.com/terms?hl=id |
| Generative AI policy | https://policies.google.com/terms/generative-ai/use-policy?hl=id |

AUDIT LIMITATIONS Inspeksi dilakukan baca-saja menggunakan repo HEAD dan DOCX V1.0; tidak menjalankan pytest baru, browser login, Generate, Download, mutasi database, atau modifikasi GitHub. Semua arsitektur baru dan tabel SQL dalam V1.1 berstatus PROPOSED sampai disetujui dan diuji.

AKHIR MASTER PLAN V1.1 — MENUNGGU PERSETUJUAN SEBELUM GITHUB/CODING