FLOW-OTOMATIS

STEP 05 — UI FREEZE & PRODUCT BLUEPRINT

Software Factory ASTRA + SOL — Complete Final V2

PB-FLOW-OTOMATIS-v1.0  •  UIF-FLOW-OTOMATIS-v1.0

| Metadata | Nilai |
| --- | --- |
| Peran aktif | ASTRA |
| Repo | inoriko920-dev/Flow-Otomatis |
| Repo state | PUBLIC • main • size 0 • Git repository empty (verified 2026-10-07) |
| Baseline SHA | N/A — greenfield repository has no commits/HEAD |
| STEP 04 gate | PASS — 30 images reviewed + Final UI Reference created |
| STEP 05 status target | PASS_WITH_PROVISIONAL |
| Next | STEP 06 — Architecture & Technology Decision |

NO PRODUCTION CODING. NO REPO MUTATION. STEP 05 freezes intended product/UI behavior only.

1. Executive Summary & Gate Preconditions

STEP 05 mengubah keputusan STEP 00–04 menjadi Product Blueprint dan UI Freeze yang versioned sehingga STEP 06 dapat memilih arsitektur/teknologi tanpa menebak workflow, state, copy, safety, atau visual target.

STEP 04 PASS: 30 final UI images tersedia, direview, dan terkonsolidasi pada Final UI Reference v1.2.

Repo tetap kosong/greenfield; baseline SHA N/A.

BUILD_FROM_SCRATCH_WITH_COMPONENTS tetap berlaku.

Playwright tetap kandidat discovery, bukan keputusan final STEP 05.

UI Freeze = controlled change; future material change wajib UCR + version bump.

2. Authority Map & Conflict Resolution

| Urutan | Sumber Otoritas | Status / Peran |
| --- | --- | --- |
| 1 | Safety/privacy/provider/license constraints | Hard constraint |
| 2 | Instruksi eksplisit pengguna terbaru | Highest product-owner authority |
| 3 | STEP 01 Product Definition FR-001–FR-025 | Requirement authority |
| 4 | STEP 03 UI/UX Inventory flows/actions/states | Behavior inventory |
| 5 | STEP 04 UIB v1.2 + Final UI Reference | Visual/interaction target |
| 6 | Biography Sync spec + episode contract | Cross-workflow data/timing contract |
| 7 | Future implementation | Evidence only; cannot silently override blueprint |
| 8 | AI/framework convenience | Lowest authority |

## 2.1 Resolved conflict record

| ID | Conflict | Resolution | Status |
| --- | --- | --- | --- |
| UI-CONFLICT-001 | Generated artwork contains text/semantic artifacts | Implementation Override in Final UI Reference controls; no regeneration needed for minor corrected semantics | RESOLVED |
| UI-CONFLICT-002 | Earlier STEP03 reference-media optionality | Biography workflow supersedes: approved reference image REQUIRED per runnable scene | RESOLVED |
| UI-CONFLICT-003 | Earlier automatic duration finalization | Current: recommendation + operator-selected valid 4/6/8/10; shorter disabled | RESOLVED |

3. Versioned Identities & Source Set

| Artifact | Identity / File | Status | Hash / Evidence |
| --- | --- | --- | --- |
| Product Blueprint | PB-FLOW-OTOMATIS-v1.0 | FROZEN_WITH_EXCEPTION | This STEP 05 DOCX |
| UI Freeze Manifest | UIF-FLOW-OTOMATIS-v1.0 | FROZEN_WITH_EXCEPTION | This STEP 05 DOCX |
| STEP 04 UI Bible | 04_STEP_04_UI_DESIGN_PROMPT_PACK_FLOW_OTOMATIS_FACTORY_V2_BIOGRAPHY_SYNC_V1_2.docx | FROZEN | 53f1ef67cedc99a3 |
| Final UI Reference | 04_STEP_04_FINAL_UI_REFERENCE_FLOW_OTOMATIS_BIOGRAPHY_SYNC_V1_2.docx | FROZEN | 1549d0c9d39d7163 |
| Prompt set | Flow-Otomatis_STEP04_UI_PROMPTS_SYNC_V1_2.zip | FROZEN | 322fb1c632dafaf5 |
| Prompt batch set | Flow-Otomatis_STEP04_UI_PROMPTS_SYNC_V1_2_BATCHED.zip | FROZEN | 99f78377d93f3f32 |
| Biography sync spec | FLOW_OTOMATIS_SYNC_REVISION_SPEC_FOR_100_FAMOUS_PEOPLE.docx | FROZEN | b3c6c416c91fee91 |
| Repo baseline | inoriko920-dev/Flow-Otomatis | NEW_GREENFIELD | size 0; commits endpoint 409 empty |

MAJOR = broad flow/navigation/permission/product semantic change.

MINOR = material local visual/interaction/state/copy change.

PATCH = typo/cosmetic/equivalent glyph.

Current PB/UIF v1.0; future material changes use UCR-###.

4. Product Blueprint — Product Contract

## 4.1 Product statement

Flow-Otomatis adalah aplikasi desktop Windows 11 untuk mengubah workflow produksi scene video yang repetitif menjadi queue yang dapat dilacak: mengimpor paket episode, memvalidasi Scene ID/gambar/prompt/timing, mengelola sesi profil Google yang diotorisasi, menjalankan generation secara serial, memisahkan Generate dari Download, memulihkan state, dan menyediakan AI Agent Bahasa Indonesia dengan batas tindakan eksplisit.

## 4.2 Primary user outcome

Operator non-programmer menangani ±50–60 scene dalam satu project.

Setiap scene mempunyai Scene ID stabil dan hasil dapat ditelusuri.

Audio/SRT tetap timing authority.

Auth/provider issue berhenti aman dengan next action jelas.

Tidak ada duplicate generation akibat download failure atau ambiguous recovery.

## 4.3 R1 release boundary

| Area | R1 Frozen Scope | Out / Future |
| --- | --- | --- |
| Queue | Serial orchestration, start/pause/resume, per-scene state | Parallel multi-profile |
| Input | Episode package/manifest primary; TXT fallback | CSV rich import |
| Images | Approved reference required + auto-map SCENE_### | Creative image generation inside app |
| Profiles | Authorized sessions + manual login handoff | Hidden rotation to bypass limits |
| Agent | Read/propose/approved execute + audit | Unrestricted autonomy |
| Provider | Flow Web/default profile path; paid API conditional | Auto-enable paid provider |
| Distribution | Windows 11 portable ZIP target | Cloud-only/web-first |

5. Frozen End-to-End Workflow

Open Beranda → Impor Paket Episode.

Read ZIP / FLOW_OTOMATIS_IMPORT.json without credentials.

Validate Scene ID, Target timing, motion prompt, approved image mapping, production lock, duration recommendation.

Use SCENE_### as canonical key.

Auto-map approved image; missing/duplicate/unreadable are explicit blockers.

Target from SRT; compute recommended 4/6/8/10.

User confirms Selected Flow; shorter-than-target disabled.

Workspace created; Ready requires image+prompt+Target<=10+valid duration.

Start Batch; R1 serial queue.

If auth required: pause/Needs Attention; user handles login/MFA/CAPTCHA.

Record Generate separate from Download.

Download retry never creates new generation.

Ambiguous external state after restart → Verify Status, no auto-resubmit.

Update FLOW_OTOMATIS_RESULT.json without credentials.

Handoff Ready only after required outputs available; editing trims to original Target.

6. Global Shell Freeze

| Region | Frozen Contract | Acceptance |
| --- | --- | --- |
| Window / desktop | Windows 11 desktop; white/light-gray + blue; reference 1920×1080 | No web landing-page feel |
| Sidebar | 216px reference; Beranda, Workspace, Hasil, Profil Google, Gemini Keys, Diagnostik, Pengaturan | Recovery not permanent nav |
| Top bar | 56px reference; project selector + saved/progress/connectivity/help | Project identity visible |
| Main workspace | Flexible primary content | Workflow not hidden by decoration |
| Right dock | ~376px; Scene / AI Agent as applicable | May resize/collapse only preserving semantics |
| Bottom status | ~28px; version/readiness/online/autosave/time | Never sole critical warning |
| Dialog overlay | Centered modal; dim background; clear hierarchy | Focus/keyboard contract |

Global shell status: FROZEN. Material navigation/region-order change = UCR C2/C3.

7. UI Freeze Manifest — 30 Approved Visual States

| Image ID | Surface | State | Priority | Freeze | SHA256 | Prompt Rev |
| --- | --- | --- | --- | --- | --- | --- |
| UI-IMG-001A | SCR-001 Project Hub | EMPTY / first run | P0 | FROZEN | 36bf80d7e735… | UIB v1.2 |
| UI-IMG-001B | SCR-001 Project Hub | READY + recovery banner | P0 | FROZEN | a3c8b444e5b1… | UIB v1.2 |
| UI-IMG-001C | DLG-001 Episode Package Import | SELECT PACKAGE / contract detected | P0 | FROZEN | 4ac0b711ff9a… | UIB v1.2 |
| UI-IMG-002A | SCR-002 Workspace | READY + scene selected | P0 | FROZEN | fac5919e9775… | UIB v1.2 |
| UI-IMG-002B | SCR-002 Workspace | WORKING / batch running | P0 | FROZEN | 3660809846d6… | UIB v1.2 |
| UI-IMG-002C | SCR-002 Workspace | NEEDS_ATTENTION / profile error | P0 | FROZEN | 98f2f9fb0a3a… | UIB v1.2 |
| UI-IMG-002D | SCR-002 Workspace | IMAGE MAPPING ISSUES | P0 | FROZEN_WITH_FIX | ff7360d701cd… | UIB v1.2 |
| UI-IMG-003A | SCR-003 Hasil | SUCCESS / complete | P0 | FROZEN | 9c0a377e1bc1… | UIB v1.2 |
| UI-IMG-003B | SCR-003 Hasil | PARTIAL / failed download | P0 | FROZEN | a5eb29c529c2… | UIB v1.2 |
| UI-IMG-003C | SCR-003 Hasil | RESULT MANIFEST / handoff ready | P0 | FROZEN_WITH_FIX | ac36c123fd18… | UIB v1.2 |
| UI-IMG-004A | SCR-004 Profil Google | READY profile list | P0 | FROZEN | d8f7a8564efb… | UIB v1.2 |
| UI-IMG-004B | SCR-004 Profil Google | Mixed Ready / Login / Attention | P0 | FROZEN_WITH_FIX | 35a24ef92915… | UIB v1.2 |
| UI-IMG-005A | SCR-005 Bantuan Login | WAITING_FOR_USER | P0 | FROZEN | 4e77fa9e69d5… | UIB v1.2 |
| UI-IMG-005B | SCR-005 Bantuan Login | SUCCESS / ERROR handoff | P0 | FROZEN | 8245209c9ba2… | UIB v1.2 |
| UI-IMG-006A | SCR-006 Gemini Key Vault | READY populated vault | P0 | FROZEN | ebd8867d3efc… | UIB v1.2 |
| UI-IMG-006B | DLG-006 Import Key + SCR-006 | PARTIAL import result | P0 | FROZEN | b63502f33694… | UIB v1.2 |
| UI-IMG-007A | SCR-007 Pengaturan | READY settings/provider | P1 | FROZEN | 850ade757741… | UIB v1.2 |
| UI-IMG-008A | SCR-008 Diagnostik | READY activity history | P1 | FROZEN_WITH_FIX | 427b6ece294b… | UIB v1.2 |
| UI-IMG-008B | SCR-008 Diagnostik | Expanded DOWNLOAD ERROR diagnostic | P1 | FROZEN_WITH_FIX | 4c2ba2ef5679… | UIB v1.2 |
| UI-IMG-009A | SCR-009 Recovery Center | Recovery available | P0 | FROZEN_WITH_FIX | 2e53f162824c… | UIB v1.2 |
| UI-IMG-009B | SCR-009 Recovery Center | Ambiguous external job | P0 | FROZEN | 58649b73d522… | UIB v1.2 |
| UI-IMG-010A | PNL-001 AI Agent | Normal conversation | P0 | FROZEN | 070229a6eed1… | UIB v1.2 |
| UI-IMG-010B | DLG-008 / PNL-001 Agent | Action preview / approval | P0 | FROZEN | 21aa07c3b5b5… | UIB v1.2 |
| UI-IMG-010C | PNL-001 AI Agent | Working / partial failure | P1-CONDITIONAL | FROZEN_WITH_FIX | a8074f3e23e7… | UIB v1.2 |
| UI-IMG-011A | PNL-002 Scene Inspector | Scene selected / editable | P0 | FROZEN | 512d5b410974… | UIB v1.2 |
| UI-IMG-012A | DLG-002 Bulk Import | Bulk TXT import preview | P0 | FROZEN | 9f5b6fa76a83… | UIB v1.2 |
| UI-IMG-012B | DLG-014 Package Validation | FLOW_OTOMATIS_IMPORT.json preview | P0 | FROZEN | e877aa199c85… | UIB v1.2 |
| UI-IMG-013A | DLG-005 Destructive Confirm | Remove profile pattern | P1 | FROZEN | 83368241ee3d… | UIB v1.2 |
| UI-IMG-014A | DLG-009 Close App | Unsaved / running job close | P1 | FROZEN | f2ac09809d2c… | UIB v1.2 |
| UI-IMG-015A | DLG-013 Paid Provider Consent | Paid provider consent | P1-CONDITIONAL | FROZEN | 8e03c3ba4c9e… | UIB v1.2 |

FROZEN_WITH_FIX = composition approved; implementation follows explicit STEP04 Implementation Override for text/semantic artifacts.

8. Screen Freeze Registry

## SCR-001 — Project Hub / Beranda

| Field | Frozen Value |
| --- | --- |
| Priority | P0 |
| Freeze status | FROZEN |
| Purpose | Create/open/import project; first-run and recovery entry |
| Approved references | UI-IMG-001A, UI-IMG-001B, UI-IMG-001C |
| Viewport | 1920×1080 @100%; must remain usable at acceptance matrix |
| Shell | Use global shell where shown; dialogs overlay |
| State coverage | EMPTY / first run, READY + recovery banner, SELECT PACKAGE / contract detected |
| Copy authority | COPY registry + Final UI Reference overrides artwork artifacts |
| Acceptance | Structure/control completeness + safe state/error/recovery semantics |

## SCR-002 — Workspace

| Field | Frozen Value |
| --- | --- |
| Priority | P0 |
| Freeze status | FROZEN_WITH_EXCEPTION |
| Purpose | Primary 50–60 scene queue, image mapping, timing selection, batch run |
| Approved references | UI-IMG-002A, UI-IMG-002B, UI-IMG-002C, UI-IMG-002D |
| Viewport | 1920×1080 @100%; must remain usable at acceptance matrix |
| Shell | Use global shell where shown; dialogs overlay |
| State coverage | READY + scene selected, WORKING / batch running, NEEDS_ATTENTION / profile error, IMAGE MAPPING ISSUES |
| Copy authority | COPY registry + Final UI Reference overrides artwork artifacts |
| Acceptance | Structure/control completeness + safe state/error/recovery semantics |

UI-IMG-002D override: Resolution typo in artwork; implement 720p and locked Omni Flash 1.1 • 720p • 16:9.

## SCR-003 — Hasil

| Field | Frozen Value |
| --- | --- |
| Priority | P0 |
| Freeze status | FROZEN_WITH_EXCEPTION |
| Purpose | Generate/download outcomes and edit handoff |
| Approved references | UI-IMG-003A, UI-IMG-003B, UI-IMG-003C |
| Viewport | 1920×1080 @100%; must remain usable at acceptance matrix |
| Shell | Use global shell where shown; dialogs overlay |
| State coverage | SUCCESS / complete, PARTIAL / failed download, RESULT MANIFEST / handoff ready |
| Copy authority | COPY registry + Final UI Reference overrides artwork artifacts |
| Acceptance | Structure/control completeness + safe state/error/recovery semantics |

UI-IMG-003C override: Handoff output is VIDEO (.mp4/official video format), not PNG; summary language must be video generated/downloaded.

## SCR-004 — Profil Google

| Field | Frozen Value |
| --- | --- |
| Priority | P0 |
| Freeze status | FROZEN_WITH_EXCEPTION |
| Purpose | Authorized profile registry/session status |
| Approved references | UI-IMG-004A, UI-IMG-004B |
| Viewport | 1920×1080 @100%; must remain usable at acceptance matrix |
| Shell | Use global shell where shown; dialogs overlay |
| State coverage | READY profile list, Mixed Ready / Login / Attention |
| Copy authority | COPY registry + Final UI Reference overrides artwork artifacts |
| Acceptance | Structure/control completeness + safe state/error/recovery semantics |

UI-IMG-004B override: Public-person names/avatar/email are visual examples only; runtime uses user-owned profile labels/data.

## SCR-005 — Bantuan Login

| Field | Frozen Value |
| --- | --- |
| Priority | P0 |
| Freeze status | FROZEN |
| Purpose | Human login/MFA/CAPTCHA handoff and recheck |
| Approved references | UI-IMG-005A, UI-IMG-005B |
| Viewport | 1920×1080 @100%; must remain usable at acceptance matrix |
| Shell | Use global shell where shown; dialogs overlay |
| State coverage | WAITING_FOR_USER, SUCCESS / ERROR handoff |
| Copy authority | COPY registry + Final UI Reference overrides artwork artifacts |
| Acceptance | Structure/control completeness + safe state/error/recovery semantics |

## SCR-006 — Gemini Key Vault

| Field | Frozen Value |
| --- | --- |
| Priority | P0 |
| Freeze status | FROZEN |
| Purpose | Masked key import/manage/health state |
| Approved references | UI-IMG-006A, UI-IMG-006B |
| Viewport | 1920×1080 @100%; must remain usable at acceptance matrix |
| Shell | Use global shell where shown; dialogs overlay |
| State coverage | READY populated vault, PARTIAL import result |
| Copy authority | COPY registry + Final UI Reference overrides artwork artifacts |
| Acceptance | Structure/control completeness + safe state/error/recovery semantics |

## SCR-007 — Pengaturan

| Field | Frozen Value |
| --- | --- |
| Priority | P1 |
| Freeze status | FROZEN |
| Purpose | Production lock, provider/cost policy, app preferences |
| Approved references | UI-IMG-007A |
| Viewport | 1920×1080 @100%; must remain usable at acceptance matrix |
| Shell | Use global shell where shown; dialogs overlay |
| State coverage | READY settings/provider |
| Copy authority | COPY registry + Final UI Reference overrides artwork artifacts |
| Acceptance | Structure/control completeness + safe state/error/recovery semantics |

## SCR-008 — Diagnostik & Aktivitas

| Field | Frozen Value |
| --- | --- |
| Priority | P1 |
| Freeze status | FROZEN_WITH_EXCEPTION |
| Purpose | Human-readable activity/audit + redacted technical diagnostics |
| Approved references | UI-IMG-008A, UI-IMG-008B |
| Viewport | 1920×1080 @100%; must remain usable at acceptance matrix |
| Shell | Use global shell where shown; dialogs overlay |
| State coverage | READY activity history, Expanded DOWNLOAD ERROR diagnostic |
| Copy authority | COPY registry + Final UI Reference overrides artwork artifacts |
| Acceptance | Structure/control completeness + safe state/error/recovery semantics |

UI-IMG-008A override: No automatic AI retry. Agent proposes; material retry requires preview/approval.

UI-IMG-008B override: S017 diagnostic must resolve to SCENE_017 source image; sensitive technical IDs remain redacted.

## SCR-009 — Recovery Center

| Field | Frozen Value |
| --- | --- |
| Priority | P0 |
| Freeze status | FROZEN_WITH_EXCEPTION |
| Purpose | Restart recovery and ambiguous external job verification |
| Approved references | UI-IMG-009A, UI-IMG-009B |
| Viewport | 1920×1080 @100%; must remain usable at acceptance matrix |
| Shell | Use global shell where shown; dialogs overlay |
| State coverage | Recovery available, Ambiguous external job |
| Copy authority | COPY registry + Final UI Reference overrides artwork artifacts |
| Acceptance | Structure/control completeness + safe state/error/recovery semantics |

UI-IMG-009A override: Recovery Center is not a permanent sidebar item; open from recovery banner/temporary route.

## PNL-001 — AI Agent

| Field | Frozen Value |
| --- | --- |
| Priority | P0/P1 |
| Freeze status | FROZEN_WITH_EXCEPTION |
| Purpose | Natural-language assistance, preview/approval, partial result |
| Approved references | UI-IMG-010A, UI-IMG-010B, UI-IMG-010C |
| Viewport | 1920×1080 @100%; must remain usable at acceptance matrix |
| Shell | Use global shell where shown; dialogs overlay |
| State coverage | Normal conversation, Action preview / approval, Working / partial failure |
| Copy authority | COPY registry + Final UI Reference overrides artwork artifacts |
| Acceptance | Structure/control completeness + safe state/error/recovery semantics |

UI-IMG-010C override: Retry/download wording refers to VIDEO output; agent may not silently change target/duration/image/prompt/profile.

## PNL-002 — Scene Inspector

| Field | Frozen Value |
| --- | --- |
| Priority | P0 |
| Freeze status | FROZEN |
| Purpose | Selected scene prompt/image/profile/timing validation |
| Approved references | UI-IMG-011A |
| Viewport | 1920×1080 @100%; must remain usable at acceptance matrix |
| Shell | Use global shell where shown; dialogs overlay |
| State coverage | Scene selected / editable |
| Copy authority | COPY registry + Final UI Reference overrides artwork artifacts |
| Acceptance | Structure/control completeness + safe state/error/recovery semantics |

## DLG-002 — Bulk TXT Import

| Field | Frozen Value |
| --- | --- |
| Priority | P0 |
| Freeze status | FROZEN |
| Purpose | Fallback bulk scene input preview |
| Approved references | UI-IMG-012A |
| Viewport | 1920×1080 @100%; must remain usable at acceptance matrix |
| Shell | Use global shell where shown; dialogs overlay |
| State coverage | Bulk TXT import preview |
| Copy authority | COPY registry + Final UI Reference overrides artwork artifacts |
| Acceptance | Structure/control completeness + safe state/error/recovery semantics |

## DLG-014 — Episode Package Validation

| Field | Frozen Value |
| --- | --- |
| Priority | P0 |
| Freeze status | FROZEN |
| Purpose | Primary biography package validation |
| Approved references | UI-IMG-012B |
| Viewport | 1920×1080 @100%; must remain usable at acceptance matrix |
| Shell | Use global shell where shown; dialogs overlay |
| State coverage | FLOW_OTOMATIS_IMPORT.json preview |
| Copy authority | COPY registry + Final UI Reference overrides artwork artifacts |
| Acceptance | Structure/control completeness + safe state/error/recovery semantics |

## DLG-005 — Destructive Confirm

| Field | Frozen Value |
| --- | --- |
| Priority | P1 |
| Freeze status | FROZEN |
| Purpose | Remove profile/local association pattern |
| Approved references | UI-IMG-013A |
| Viewport | 1920×1080 @100%; must remain usable at acceptance matrix |
| Shell | Use global shell where shown; dialogs overlay |
| State coverage | Remove profile pattern |
| Copy authority | COPY registry + Final UI Reference overrides artwork artifacts |
| Acceptance | Structure/control completeness + safe state/error/recovery semantics |

## DLG-009 — Close App / Running Batch

| Field | Frozen Value |
| --- | --- |
| Priority | P1 |
| Freeze status | FROZEN |
| Purpose | Safe close with running job |
| Approved references | UI-IMG-014A |
| Viewport | 1920×1080 @100%; must remain usable at acceptance matrix |
| Shell | Use global shell where shown; dialogs overlay |
| State coverage | Unsaved / running job close |
| Copy authority | COPY registry + Final UI Reference overrides artwork artifacts |
| Acceptance | Structure/control completeness + safe state/error/recovery semantics |

## DLG-013 — Paid Provider Consent

| Field | Frozen Value |
| --- | --- |
| Priority | P1 Conditional |
| Freeze status | FROZEN |
| Purpose | Explicit cost consent for optional paid API |
| Approved references | UI-IMG-015A |
| Viewport | 1920×1080 @100%; must remain usable at acceptance matrix |
| Shell | Use global shell where shown; dialogs overlay |
| State coverage | Paid provider consent |
| Copy authority | COPY registry + Final UI Reference overrides artwork artifacts |
| Acceptance | Structure/control completeness + safe state/error/recovery semantics |

9. Component Freeze Registry

| CMP ID | Family | Type | Anatomy | States | Allowed / Forbidden |
| --- | --- | --- | --- | --- | --- |
| CMP-001 | Global Sidebar | Navigation | 7 canonical items; active marker; icon + label | default/hover/focus/active/disabled | No Recovery Center permanent item |
| CMP-002 | Top Project Bar | Shell | Project selector + saved/status summary + online/help | default/saved/dirty/offline | Project identity always visible in working screens |
| CMP-003 | Bottom Status Bar | Shell | Version/readiness + online/autosave/project/time | normal/offline/warn | Never sole warning channel |
| CMP-004 | Primary Button | Action | Blue action; icon optional | default/hover/focus/pressed/disabled/loading | One primary CTA per area when possible |
| CMP-005 | Secondary Button | Action | White/bordered | default/hover/focus/disabled | Non-destructive secondary action |
| CMP-006 | Destructive Button | Action | Red explicit destructive CTA | default/hover/focus/disabled | Clear scope; confirmation for high impact |
| CMP-007 | Status Badge | Feedback | Icon + text + semantic color | success/info/warn/error/neutral | Never color-only |
| CMP-008 | Queue Table | Domain | Scene/image/prompt/target/duration/profile/generate/download/status | ready/running/selected/attention/invalid | 50–60 scenes + search/filter/scroll |
| CMP-009 | Scene Thumbnail Mapping | Domain | Thumbnail + Auto/Approved badge | mapped/missing/duplicate/unreadable | Exactly one readable approved image for Ready |
| CMP-010 | Duration Selector | Domain | 4/6/8/10 segmented choices | recommended/selected/disabled/required | Shorter-than-target disabled; user confirms final |
| CMP-011 | Scene Inspector | Domain | Prompt/image/profile/production/timing/validation/footer | clean/dirty/invalid/saved | Locked production block visible |
| CMP-012 | AI Agent Dock | Domain | Context chips/conversation/actions/input | idle/working/partial/attention | No silent material mutation |
| CMP-013 | Action Preview Dialog | Safety | What/Scope/Reason/Expected effect/Risk | review/approved/cancelled | Required for material AI actions |
| CMP-014 | Profile Table | Domain | Name/status/availability/last check/notes/actions | ready/login/attention/inactive/unchecked | No password/cookie/token display |
| CMP-015 | Key Vault Table | Domain | Masked key/label/status/last check/agent/action | active/check/inactive | Never reveal full key |
| CMP-016 | Package Validation Table | Domain | Scene ID/image/prompt/target/recommendation/selection/status | valid/invalid/needs-confirm | Primary biography import gate |
| CMP-017 | Result Summary Cards | Domain | Generate/download/attention counts | success/partial | Generate and Download distinct |
| CMP-018 | Diagnostic Event List | Observability | time/message/related IDs/status | success/info/warn/error | Human message first |
| CMP-019 | Redacted Technical Detail | Observability | code/stage/time/retry/redacted IDs/path | collapsed/expanded | Secrets/identifiers redacted |
| CMP-020 | Recovery Card | Recovery | snapshot/progress/impact/actions | available/ambiguous/discard | No auto resubmit on ambiguity |
| CMP-021 | Login Assistance Steps | Safety | 3-step manual login handoff | complete/current/pending/success/error | No MFA/CAPTCHA bypass |
| CMP-022 | Paid Provider Consent | Cost | locked model + cost warning + checkbox | unchecked/checked/disabled/enabled | No free-credit promise |

10. Interaction & Action Freeze

| Action | Trigger | Precondition | Immediate / Async | Success | Failure / Safety |
| --- | --- | --- | --- | --- | --- |
| PB-ACT-001 | Impor Paket Episode | Package selected | Validate manifest/assets/timing | Validation dialog | Invalid package blocks workspace; no credentials imported |
| PB-ACT-002 | Validasi Paket | ZIP/manifest readable | Build validation report | All pass -> create workspace | Blockers shown |
| PB-ACT-003 | Scan Ulang Gambar | Project open | Re-run SCENE_### mapping | Statuses refresh | Never guess duplicates |
| PB-ACT-004 | Pilih Durasi Flow | Target known | Select valid 4/6/8/10 | Selected stored | Shorter disabled; >10 invalid upstream |
| PB-ACT-005 | Mulai Batch | Eligible scenes Ready | Start serial queue | Progress visible | No hidden parallel multi-profile R1 |
| PB-ACT-006 | Jeda Batch | Batch running | Stop scheduling next item safely | Paused | Completed state preserved |
| PB-ACT-007 | Batalkan Job/Batch | Cancelable scope known | Request cancel | Canceled/Attention | No promise external rollback |
| PB-ACT-008 | Retry Download | Generate success + download fail | Retry retrieval only | File saved / attention | Must not regenerate |
| PB-ACT-009 | Buka/Fokus Sesi Login | Profile needs login | Open/focus authorized session | Waiting user | No password fill/MFA bypass |
| PB-ACT-010 | Cek Ulang Sesi | User finished login | Verify readiness | Ready/attention | No credential capture |
| PB-ACT-011 | Tambah Profil | User initiates | Create local profile/session container | Profile appears | Credential separate |
| PB-ACT-012 | Hapus Profil | Profile not running dependency | Delete local app association | Removed | Confirm; Google account unaffected |
| PB-ACT-013 | Impor Gemini Keys | TXT/paste supplied | Preview masked results | Save valid keys | No full key in summary/log |
| PB-ACT-014 | Health Check Key | Online + enabled | Permitted validation | Status update | No limit-evasion rotation |
| PB-ACT-015 | AI Read Status | Scope visible | Read-only explanation | Conversation response | No confirm needed |
| PB-ACT-016 | AI Propose Material Action | Action requested | Preview scope/risk | Await approval | No mutation yet |
| PB-ACT-017 | AI Execute Approved Action | Allowlisted + approved | Execute exact scope | Audit result | Partial failures explicit |
| PB-ACT-018 | Pulihkan Project | Recovery snapshot selected | Restore local state | Project opens | Ambiguous jobs remain verify-required |
| PB-ACT-019 | Verifikasi Job Ambigu | Ambiguous state | Check evidence | Resolved/attention | Never auto-resubmit |
| PB-ACT-020 | Tandai Siap Editing | Outputs downloaded + manifest updated | Set handoff ready | Ready | Target timing unchanged |
| PB-ACT-021 | Close saat Batch Running | Active work exists | Stay / pause&exit | Safe close | No background-after-exit promise |
| PB-ACT-022 | Aktifkan Provider Berbayar | Optional provider available | Cost consent | Enable after checkbox | No auto-enable/free-credit promise |

Selection never silently mutates data.

Running scene/profile association cannot be silently reassigned.

Material action preview names scope + expected effect/risk.

Cancel does not imply remote rollback without evidence.

Retry Download does not imply regenerate.

User can pause automation and inspect affected scene/profile.

Destructive action names exact scope.

11. State Freeze Registry

| State ID | Meaning | Required UI Semantics | Surfaces |
| --- | --- | --- | --- |
| STATE-PROJECT-EMPTY | No project selected / first run | Import/create/open actions visible | SCR-001 |
| STATE-PROJECT-RECOVERY | Recoverable local snapshot exists | Amber recovery banner; no auto restore | SCR-001/SCR-009 |
| STATE-SCENE-READY | Image+prompt+target<=10+valid selected duration | Generate allowed | SCR-002/PNL-002 |
| STATE-SCENE-RUNNING | External generation active | Spinner/progress; pause/cancel semantics | SCR-002 |
| STATE-SCENE-WAITING | Queued but not active | No mutation; preserves selection | SCR-002 |
| STATE-SCENE-NEEDS-ATTENTION | Profile/session/provider/manual issue | Reason + safe next actions | SCR-002/005/008 |
| STATE-SCENE-INVALID | Input incomplete or target >10 | Blocked; actionable reason | SCR-002/012B |
| STATE-IMAGE-MISSING | No candidate image | MISSING_IMAGE; block run | SCR-002D |
| STATE-IMAGE-DUPLICATE | Multiple equal candidates | DUPLICATE_IMAGE; require user choice | SCR-002D |
| STATE-IMAGE-UNREADABLE | Mapped file cannot decode | IMAGE_UNREADABLE; require replacement | SCR-002D |
| STATE-DURATION-REQUIRED | No final duration confirmed | Recommendation shown; run blocked | PNL-002/DLG-014 |
| STATE-GENERATE-SUCCESS | External generation confirmed complete | Download stage can proceed | SCR-003 |
| STATE-DOWNLOAD-FAILED | Generate success but local save failed | Retry download only; do not regenerate | SCR-003/008 |
| STATE-JOB-AMBIGUOUS | Submitted but result unknown | Verify; never auto-resubmit | SCR-009 |
| STATE-PROFILE-READY | Authorized session usable | Eligible for user-selected job | SCR-004 |
| STATE-PROFILE-LOGIN | Manual login required | Open/focus official login; wait user | SCR-004/005 |
| STATE-KEY-MASKED | Secret stored locally and represented masked | No reveal action | SCR-006 |
| STATE-AGENT-PREVIEW | Material action proposed | Terapkan/Batal with scope/risk | PNL-001/DLG-008 |
| STATE-AGENT-PARTIAL | Some action steps failed | Report per-step result; attention CTA | PNL-001 |
| STATE-HANDOFF-READY | All outputs downloaded + manifest updated | Mark ready for editing | SCR-003 |

Statuses use icon + text + color; never color alone.

Machine error codes secondary to human explanation.

Blocking state gives reason + safe next action when known.

Unknown external result is first-class; not blindly Pending/Failed.

12. Copy & Terminology Freeze

| COPY ID | Context | Canonical Text | Meaning / Note |
| --- | --- | --- | --- |
| COPY-001 | Nav | Beranda | Home/project hub |
| COPY-002 | Nav | Workspace | Primary queue workspace |
| COPY-003 | Nav | Hasil | Run results/handoff |
| COPY-004 | Nav | Profil Google | Authorized session profiles |
| COPY-005 | Nav | Gemini Keys | Masked API key vault |
| COPY-006 | Nav | Diagnostik | Activity + redacted diagnostic |
| COPY-007 | Nav | Pengaturan | App/provider settings |
| COPY-010 | Primary CTA | Impor Paket Episode | Preferred biography workflow |
| COPY-011 | Workspace CTA | Mulai Batch | Start serial orchestration |
| COPY-012 | Workspace action | Scan Ulang Gambar | Re-index approved images |
| COPY-013 | Duration | Target | Exact timing from SRT |
| COPY-014 | Duration | Rekomendasi | Smallest supported duration covering Target |
| COPY-015 | Duration | Durasi Flow / Pilihan Flow | User-confirmed generation duration |
| COPY-016 | Image | Auto-mapped • Approved | Exactly one approved reference mapped |
| COPY-017 | Status | Siap | Ready for next action |
| COPY-018 | Status | Sedang Diproses | Active job |
| COPY-019 | Status | Menunggu | Queued |
| COPY-020 | Status | Selesai | Completed stage |
| COPY-021 | Status | Butuh Perhatian | Human/action required |
| COPY-022 | Status | Gagal | Operation failed |
| COPY-023 | Download | Belum Diambil | Generated but not downloaded |
| COPY-024 | Login | Buka / Fokuskan Sesi Login | Human handoff |
| COPY-025 | Agent | Tinjau Aksi AI | Approval dialog |
| COPY-026 | Agent | Terapkan | Execute reviewed scope |
| COPY-027 | Destructive | Hapus Profil | Remove local app association |
| COPY-028 | Recovery | Pulihkan Project | Restore local snapshot |
| COPY-029 | Recovery | Verifikasi Status | Check ambiguous job |
| COPY-030 | Handoff | Tandai Siap untuk Editing | Downstream readiness |

| Machine Code | Human Copy |
| --- | --- |
| MISSING_IMAGE | Gambar Hilang |
| DUPLICATE_IMAGE | Duplikat — pilih gambar yang benar |
| IMAGE_UNREADABLE | Gambar Tidak Terbaca |
| MISSING_PROMPT | Prompt Belum Ada |
| DURATION_SELECTION_REQUIRED | Pilih Durasi Flow |
| INVALID_DURATION_GT10 | Durasi >10 detik — pecah scene di STEP 06 |

13. UI-Facing Data & Command Contract — Framework Neutral

| Entity / Screen | Required Display Data | Derived Flags | Commands | Observable Result |
| --- | --- | --- | --- | --- |
| Project Hub | project name/path/last-open/status/recovery | hasRecovery, projectSelected | Import/Create/Open/Recover | Workspace opens; state intact |
| Package Validation | episode_id, scenes, image/prompt/timing/profile lock | packageValid, mappingIssues, durationConfirmCount | Validate/Open Mapping/Create Workspace | Blockers explicit |
| Scene Row | scene/image/prompt/target/duration/profile/generate/download/status | isReady, needsAttention, canGenerate, canDownload | Select/Generate/Download/Retry | Visible persisted state |
| Scene Inspector | ID, prompt, approved image, profile, target/recommendation/selected | isDirty, imageValid, promptValid, durationValid | Edit/Replace/Select duration/Save | Ready/Invalid deterministic |
| Profile | label/session/availability/last check/note | providerReady, needsLogin | Open Login/Recheck/Disable/Remove | Session state changes |
| Key Vault | masked suffix/label/status/last check/agent | keyEnabled, needsCheck | Import/Health/Enable/Disable/Remove | Masked records only |
| Result | scene/target/selected/generate/download/output/trim | handoffReady, downloadRetryable | Retry Download/Open/Mark Ready | Manifest updated |
| Diagnostics | human message/time/related IDs/stage/redacted detail | hasRedactedDetail | Filter/Search/Copy/Open Scene | No secret leakage |
| AI Agent | project/scene scope/conversation/proposed action | actionNeedsApproval, agentWorking | Ask/Preview/Apply/Cancel | Audit mutation |

Target seconds may show up to 2 decimals; Selected Flow is integer 4/6/8/10.

UI timestamps use local time; machine manifests must be unambiguous/versioned.

File size human-readable KB/MB/GB.

Progress should not imply unsupported precision.

Display may use S016, machine key remains SCENE_016.

14. Asset / Prompt / Reference Freeze

| ASSET ID | Future Repo Path | Type | Purpose | Status | Size | SHA256 |
| --- | --- | --- | --- | --- | --- | --- |
| ASSET-UI-IMG-001A | references/final/UI-IMG-001A.png | PNG | UI reference | APPROVED_FINAL | 1177930 bytes | 36bf80d7e7351acd… |
| ASSET-UI-IMG-001B | references/final/UI-IMG-001B.png | PNG | UI reference | APPROVED_FINAL | 1408661 bytes | a3c8b444e5b16584… |
| ASSET-UI-IMG-001C | references/final/UI-IMG-001C.png | PNG | UI reference | APPROVED_FINAL | 1384444 bytes | 4ac0b711ff9afe8f… |
| ASSET-UI-IMG-002A | references/final/UI-IMG-002A.png | PNG | UI reference | APPROVED_FINAL | 1531627 bytes | fac5919e9775f3a4… |
| ASSET-UI-IMG-002B | references/final/UI-IMG-002B.png | PNG | UI reference | APPROVED_FINAL | 1547594 bytes | 3660809846d67449… |
| ASSET-UI-IMG-002C | references/final/UI-IMG-002C.png | PNG | UI reference | APPROVED_FINAL | 1576020 bytes | 98f2f9fb0a3a63e1… |
| ASSET-UI-IMG-002D | references/final/UI-IMG-002D.png | PNG | UI reference | APPROVED_FINAL | 1583653 bytes | ff7360d701cd52aa… |
| ASSET-UI-IMG-003A | references/final/UI-IMG-003A.png | PNG | UI reference | APPROVED_FINAL | 1477876 bytes | 9c0a377e1bc1155e… |
| ASSET-UI-IMG-003B | references/final/UI-IMG-003B.png | PNG | UI reference | APPROVED_FINAL | 1654366 bytes | a5eb29c529c2e47a… |
| ASSET-UI-IMG-003C | references/final/UI-IMG-003C.png | PNG | UI reference | APPROVED_FINAL | 1534401 bytes | ac36c123fd180f47… |
| ASSET-UI-IMG-004A | references/final/UI-IMG-004A.png | PNG | UI reference | APPROVED_FINAL | 1503534 bytes | d8f7a8564efb3110… |
| ASSET-UI-IMG-004B | references/final/UI-IMG-004B.png | PNG | UI reference | APPROVED_FINAL | 1611632 bytes | 35a24ef9291559b3… |
| ASSET-UI-IMG-005A | references/final/UI-IMG-005A.png | PNG | UI reference | APPROVED_FINAL | 1662292 bytes | 4e77fa9e69d5d3d3… |
| ASSET-UI-IMG-005B | references/final/UI-IMG-005B.png | PNG | UI reference | APPROVED_FINAL | 1357439 bytes | 8245209c9ba2e524… |
| ASSET-UI-IMG-006A | references/final/UI-IMG-006A.png | PNG | UI reference | APPROVED_FINAL | 1389961 bytes | ebd8867d3efc246e… |
| ASSET-UI-IMG-006B | references/final/UI-IMG-006B.png | PNG | UI reference | APPROVED_FINAL | 1464484 bytes | b63502f336943b09… |
| ASSET-UI-IMG-007A | references/final/UI-IMG-007A.png | PNG | UI reference | APPROVED_FINAL | 1504231 bytes | 850ade75774180f0… |
| ASSET-UI-IMG-008A | references/final/UI-IMG-008A.png | PNG | UI reference | APPROVED_FINAL | 1575097 bytes | 427b6ece294b6403… |
| ASSET-UI-IMG-008B | references/final/UI-IMG-008B.png | PNG | UI reference | APPROVED_FINAL | 1704067 bytes | 4c2ba2ef56799331… |
| ASSET-UI-IMG-009A | references/final/UI-IMG-009A.png | PNG | UI reference | APPROVED_FINAL | 1634821 bytes | 2e53f162824cae18… |
| ASSET-UI-IMG-009B | references/final/UI-IMG-009B.png | PNG | UI reference | APPROVED_FINAL | 1746480 bytes | 58649b73d5226d81… |
| ASSET-UI-IMG-010A | references/final/UI-IMG-010A.png | PNG | UI reference | APPROVED_FINAL | 1574716 bytes | 070229a6eed11a89… |
| ASSET-UI-IMG-010B | references/final/UI-IMG-010B.png | PNG | UI reference | APPROVED_FINAL | 1581797 bytes | 21aa07c3b5b5abd0… |
| ASSET-UI-IMG-010C | references/final/UI-IMG-010C.png | PNG | UI reference | APPROVED_FINAL | 1572424 bytes | a8074f3e23e760e6… |
| ASSET-UI-IMG-011A | references/final/UI-IMG-011A.png | PNG | UI reference | APPROVED_FINAL | 1589404 bytes | 512d5b410974b93e… |
| ASSET-UI-IMG-012A | references/final/UI-IMG-012A.png | PNG | UI reference | APPROVED_FINAL | 1581883 bytes | 9f5b6fa76a83f1b9… |
| ASSET-UI-IMG-012B | references/final/UI-IMG-012B.png | PNG | UI reference | APPROVED_FINAL | 1542188 bytes | e877aa199c85561c… |
| ASSET-UI-IMG-013A | references/final/UI-IMG-013A.png | PNG | UI reference | APPROVED_FINAL | 1596564 bytes | 83368241ee3de02d… |
| ASSET-UI-IMG-014A | references/final/UI-IMG-014A.png | PNG | UI reference | APPROVED_FINAL | 1556952 bytes | f2ac09809d2c4404… |
| ASSET-UI-IMG-015A | references/final/UI-IMG-015A.png | PNG | UI reference | APPROVED_FINAL | 1565978 bytes | 8e03c3ba4c9eac50… |

STEP08 ingestion must preserve prompts + final images together.

UI_REFERENCE_MANIFEST + UI_FREEZE_MANIFEST map SCR/STATE → PROMPT revision → FINAL_IMAGE hash → review decision.

Reference-only assets cannot silently enter release.

Font redistribution must be license-compatible; use documented Windows-native fallback if needed.

15. Viewport, DPI, Resize & Overflow Contract

| ID | Viewport | DPI | Required Screens | Adaptive Behavior | PASS Criteria |
| --- | --- | --- | --- | --- | --- |
| VP-001 | 1920×1080 | 100% | All P0/P1 | Reference geometry | No clipping/overlap; critical controls visible |
| VP-002 | 1600×900 | 100% | Workspace/Hasil/Profile/Vault | Table contracts; right dock usable | Primary actions retained |
| VP-003 | 1366×768 | 100% | Core screens | Minimum usable; dock may collapse/scroll | No blocked CTA; no overlap |
| VP-004 | 1920×1080 | 125% | P0 screens | DPI scale without bitmap-stretched text | No clipped labels; focus visible |
| VP-005 | 1920×1080 | 150% | P0 screens | Scroll acceptable | Critical controls accessible; dialogs fit/scroll |

Long tables/lists scroll; never shrink text to unreadable size.

Long labels wrap/ellipsis only if meaning recoverable; tooltip/detail when needed.

Reference viewport does not justify brittle absolute layout.

Window restore must not place required dialogs entirely off-screen.

16. Accessibility, Keyboard & Input Freeze

| Area | Frozen Requirement |
| --- | --- |
| Focus visibility | Visible keyboard focus; status color never sole signal. |
| Tab order | Logical order; dialogs trap focus and return to invoker. |
| Escape | Close non-destructive dialog when safe; not silently cancel remote work. |
| Enter/Space | Standard desktop activation semantics. |
| Icon-only | Accessible name + tooltip. |
| Contrast | Light-theme contrast + state distinction beyond color. |
| Motion | Non-essential animation should respect reduced-motion if platform supports. |
| Pointer | Compact but practical Windows targets. |
| Shortcuts | No custom global shortcuts frozen for R1 beyond standard control behavior. |

17. High-Risk UI Flow Freeze

| Flow | Frozen Semantics |
| --- | --- |
| SAVE / AUTOSAVE / RECOVERY | Important edits persist; recovery visible; ambiguous jobs not auto-resubmitted; running-close explains saved state. |
| DELETE / REMOVE | Exact local scope; confirmation; does not delete provider account. |
| AI AGENT | Read-only direct; material/destructive/cost-sensitive preview + approval; audit required. |
| GENERATE / DOWNLOAD | Separate state machines; download fail never auto-generate. |
| LOGIN / AUTH | Human login/MFA/CAPTCHA handoff; app only opens/focuses and rechecks. |
| PROVIDER / COST | Paid API disabled default; consent + warning; no free-credit promise. |
| PROJECT OPEN / MIGRATION | Recovery/readability/version errors explicit; no silent destructive migration. |

18. Visual + Behavioral Acceptance Baseline

| Dimension | Hard Match / Required | Soft Tolerance |
| --- | --- | --- |
| Shell | Nav order/active state/top bar/right dock/key control order | Minor anti-alias/font variance |
| Workspace | Columns/selection/duration semantics/image mapping/actions | Thumbnail crop/example content |
| Critical Copy | CTA/status/warning/destructive meaning | Equivalent punctuation/case if meaning unchanged |
| Dialogs | Scope/consequence/action hierarchy | Tiny padding variance |
| State | Ready/Running/Attention/Invalid/Generate/Download distinction | Spinner glyph |
| Colors/tokens | Light theme/blue primary/semantic statuses | Small platform rendering variation |
| DPI/Resize | No clipping/overlap; critical actions reachable | Responsive spacing |
| Accessibility | Visible focus/icon+text/logical modal focus | Focus outline thickness |

Future screenshot contract: REFERENCE = frozen image; ACTUAL = runtime fixture; DIFF = assistance only. Semantic mismatch fails regardless of low numeric pixel diff.

19. P0/P1 Traceability Matrix — FR-001 to FR-025

| FR | Requirement | Priority | Freeze Evidence | STEP05 Freeze | Original Status |
| --- | --- | --- | --- | --- | --- |
| FR-001 | Create/open project | MUST | SCR-001 / DLG-001 / PB-ACT-001 | FROZEN | CONFIRMED |
| FR-002 | Manage scene queue | MUST | SCR-002 / PNL-002 / scene states | FROZEN | CONFIRMED |
| FR-003 | Bulk add scenes | MUST | DLG-002 / DLG-014 | FROZEN | CONFIRMED |
| FR-004 | Edit before run | MUST | PNL-002 | FROZEN | PROVISIONAL |
| FR-005 | Queue lifecycle | MUST | SCR-002 + STATE-SCENE-* | FROZEN | PROVISIONAL |
| FR-006 | Start/pause/resume | MUST | PB-ACT-005/006 | FROZEN | CONFIRMED |
| FR-007 | Per-scene retry | MUST | attention path + controlled retry | FROZEN | PROVISIONAL |
| FR-008 | Result mapping | MUST | SCR-003 Generate/Download split | FROZEN | PROVISIONAL |
| FR-009 | Project completion summary | MUST | SCR-003 summary/handoff | FROZEN | PROVISIONAL |
| FR-010 | Authorized profile registry | MUST | SCR-004 | FROZEN | CONFIRMED |
| FR-011 | Session state visibility | MUST | SCR-004/005 | FROZEN | PROVISIONAL |
| FR-012 | Human login handoff | MUST | SCR-005 / PB-ACT-009/010 | FROZEN | CONFIRMED |
| FR-013 | Account availability handling | MUST | SCR-002/004/005 + UIX-001 | FROZEN_WITH_EXCEPTION | PROVISIONAL_PENDING_DISCOVERY |
| FR-014 | Manual profile override | MUST | SCR-002/004 profile selection | FROZEN | PROVISIONAL |
| FR-015 | Agent conversation | MUST | PNL-001 | FROZEN | CONFIRMED |
| FR-016 | Agent action boundary | MUST | DLG-008 / PB-ACT-016/017 | FROZEN | CONFIRMED |
| FR-017 | Agent audit trail | MUST | SCR-008 + audit | FROZEN | PROVISIONAL |
| FR-018 | Manual override always available | MUST | Workspace manual override | FROZEN | PROVISIONAL |
| FR-019 | Import up to 100 Gemini keys | MUST | SCR-006/DLG-006 | FROZEN | CONFIRMED |
| FR-020 | Masked key management | MUST | SCR-006 masking | FROZEN | CONFIRMED |
| FR-021 | Key health status | SHOULD | SCR-006 health states | FROZEN | PROVISIONAL |
| FR-022 | Permitted key selection/failover | MUST | SCR-006 safety policy | FROZEN | CONFIRMED |
| FR-023 | Persist queue state | MUST | SCR-009 recovery | FROZEN | PROVISIONAL |
| FR-024 | Ambiguous job recovery | MUST | SCR-009 / STATE-JOB-AMBIGUOUS | FROZEN | PROVISIONAL |
| FR-025 | Error explanation | MUST | SCR-008 actionable errors | FROZEN | PROVISIONAL |

20. Implementation Readiness Matrix

| ID | Priority | Structure | Visual | Interaction | State | Copy/Asset | Acceptance | Ready |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SCR-001 | P0 | YES | YES | YES | YES | YES | YES | YES |
| SCR-002 | P0 | YES | YES | YES | YES | YES | YES | YES — override pinned |
| SCR-003 | P0 | YES | YES | YES | YES | YES | YES | YES — override pinned |
| SCR-004 | P0 | YES | YES | YES | YES | YES | YES | YES — override pinned |
| SCR-005 | P0 | YES | YES | YES | YES | YES | YES | YES |
| SCR-006 | P0 | YES | YES | YES | YES | YES | YES | YES |
| SCR-007 | P1 | YES | YES | YES | YES | YES | YES | YES |
| SCR-008 | P1 | YES | YES | YES | YES | YES | YES | YES — override pinned |
| SCR-009 | P0 | YES | YES | YES | YES | YES | YES | YES — override pinned |
| PNL-001 | P0/P1 | YES | YES | YES | YES | YES | YES | YES — override pinned |
| PNL-002 | P0 | YES | YES | YES | YES | YES | YES | YES |
| DLG-002 | P0 | YES | YES | YES | YES | YES | YES | YES |
| DLG-014 | P0 | YES | YES | YES | YES | YES | YES | YES |
| DLG-005 | P1 | YES | YES | YES | YES | YES | YES | YES |
| DLG-009 | P1 | YES | YES | YES | YES | YES | YES | YES |
| DLG-013 | P1 Conditional | YES | YES | YES | YES | YES | YES | YES |

All P0 surfaces are implementation-ready at product/UI level. P1 conditional/provider details may remain frozen with explicit non-blocking exception.

21. Exception / Debt Register

| ID | Type | Area | Reason / Current Rule | Why Non-Blocking | Resolve Milestone | Escalation Trigger |
| --- | --- | --- | --- | --- | --- | --- |
| UIX-001 | ENV_LIMIT | Exact provider/account quota signal taxonomy | Generic Ready/Login/Unavailable/Needs Attention + reason; exact mapping STEP12 | Safe default pause+explain; generic adapter enough | STEP 12 | Provider signals force core-state redesign |
| UIX-002 | P2_DEFERRED | Hard max Google profiles | UI supports search/filter and dozens; no hard cap | No architecture blocker | STEP 12/13 | Session store limit discovered |
| UIX-003 | PLACEHOLDER | Optional official paid API | Disabled/conditional P1 + explicit consent | R1 can ship without enabling paid API | STEP 12 | Paid API becomes release MUST |
| UIX-004 | ENV_LIMIT | Exact output retrieval transport | UI freezes Generate vs Download semantics, not transport | STEP06/12 can choose mechanism | STEP 06/12 | Transport forces UI semantic change |
| UIX-005 | ENV_LIMIT | Runtime DPI/screenshot evidence | Contract frozen; runtime evidence later | Acceptance fixtures defined | STEP 09/13 | Cannot meet min viewport without redesign |

If any exception changes security, process model, data model, portability, or core permission semantics, it escalates to BLOCKED/UCR C3.

22. Change Control After Freeze

| Class | Meaning | Examples | Required Handling |
| --- | --- | --- | --- |
| C0 | Cosmetic safe | Tiny spacing/typo/equivalent glyph | Patch note; no workflow change |
| C1 | Local material | Component/local layout/copy clarity | UCR + targeted re-test |
| C2 | Workflow | Navigation/action order/selection/state | UCR + owner approval + affected-flow re-test |
| C3 | Product/architecture impact | New mode/permission/persistence/provider/shell | UCR + re-open planning + version bump |

UCR fields: ID, requested change, reason/user problem, affected IDs, blueprint version, C0–C3, implementation status, migration risk, recommendation, approval, new freeze version, required re-test.

23. STEP 06 Architecture Questions & Hard Constraints

## 23.1 Hard architecture constraints

Windows 11 desktop, portable ZIP target, GUI-first; normal user should not need terminal/SDK.

Indonesian-first interface; technical provider terms may remain when clearer.

Global shell + 30 approved UI references frozen; architecture must fit product, not rewrite it silently.

Production profile biography: Omni Flash 1.1 • 720p • 16:9.

Target Duration authoritative from Audio/SRT; independent of selected Flow duration.

Approved reference image required and normally auto-mapped by SCENE_###.

Serial orchestration first for R1; parallel multi-profile future/conditional.

No quota/rate-limit evasion, hidden account rotation, CAPTCHA/MFA bypass, credential export.

Manual login handoff required when auth/MFA/CAPTCHA needs human action.

Ambiguous external state never auto-resubmit; verify first.

Generate and Download independent state machines.

AI Agent allowlist + scope + audit; destructive/material/cost-sensitive actions require approval.

Secrets outside repo/episode package/normal logs/diagnostics/docs.

No background-work promise after exit; safe pause/close required.

All planning DOCX, Final UI Reference, and handoff must be in repo before coding begins later.

## 23.2 ARCH-Q register

| ARCH-Q | Question | Constraint / Expected Output |
| --- | --- | --- |
| ARCH-Q-001 | Which Windows desktop stack best satisfies portable ZIP, compact UI, DPI, accessibility? | Preserve frozen UI; no framework-driven redesign. |
| ARCH-Q-002 | What browser/session automation architecture safely manages user-authorized profiles and manual login handoff? | Playwright is candidate only; no MFA/CAPTCHA bypass. |
| ARCH-Q-003 | What persistence model provides crash-safe project/queue recovery and ambiguous-job journaling? | Stable Scene ID; separate generate/download; no duplicate resubmit. |
| ARCH-Q-004 | How are local secrets stored separately from project/package/repo? | No secrets in repo/episode ZIP/log/diagnostic export. |
| ARCH-Q-005 | How is serial job orchestration modeled for deterministic pause/resume/cancel/retry? | Serial-first R1; no hidden parallel multi-profile. |
| ARCH-Q-006 | How are FLOW_OTOMATIS_IMPORT.json and RESULT.json validated/versioned? | Preserve Target authority and SCENE_###. |
| ARCH-Q-007 | How does AI Agent read state and invoke allowlisted commands safely? | Preview/approval + audit. |
| ARCH-Q-008 | How are atomic downloads, naming, collisions, partial-file recovery handled? | Download retry must not regenerate. |
| ARCH-Q-009 | How will portable build/browser assets/future CI be packaged reproducibly? | No terminal/SDK for normal user; repo foundation at STEP08. |
| ARCH-Q-010 | How will screenshot/behavior fixtures verify frozen UI? | Semantic mismatch overrides numeric pixel similarity. |

Instruction to STEP 06: Choose architecture/technology that satisfies this blueprint. Do not redesign product/UI to fit a framework without a documented change request.

24. STEP 05 → STEP 06 Handoff

| Handoff Field | Value |
| --- | --- |
| Project / repo | Flow-Otomatis / inoriko920-dev/Flow-Otomatis |
| Repo baseline | Empty greenfield; main; size 0; no commits/HEAD; SHA N/A |
| STEP 00–04 | PASS; STEP04 Final UI Reference v1.2 with 30 reviewed images |
| Product Blueprint | PB-FLOW-OTOMATIS-v1.0 |
| UI Freeze Manifest | UIF-FLOW-OTOMATIS-v1.0 |
| Global shell | FROZEN |
| P0/P1 screens | All mapped to approved images; text artifacts resolved via override |
| Production lock | Omni Flash 1.1 • 720p • 16:9 |
| Timing | Audio/SRT Target authority; 4/6/8/10; user-confirmed valid selection |
| Input | Episode package/FLOW_OTOMATIS_IMPORT.json primary; TXT fallback |
| Output | FLOW_OTOMATIS_RESULT.json; Generate/Download separate; edit trim to Target |
| Security | No secrets in repo/docs/package/log; human MFA/CAPTCHA; no quota bypass |
| Orchestration | Serial-first R1; recovery; ambiguous job verify first |
| Agent | Allowlisted; material preview/approval; audit |
| Exceptions | UIX-001..005 non-blocking |
| Exact instruction | Choose architecture/technology that satisfies this blueprint; no framework-driven redesign. |

25. STEP 05 Definition of Done & Gate

| Gate Item | Status |
| --- | --- |
| Authority/conflict map complete | PASS |
| Product Blueprint versioned | PASS — PB-FLOW-OTOMATIS-v1.0 |
| UI Freeze Manifest versioned | PASS — UIF-FLOW-OTOMATIS-v1.0 |
| Global shell frozen | PASS |
| All P0/P1 material screens mapped to final generated images | PASS — 30/30 |
| Critical components frozen | PASS |
| P0/P1 state/action semantics frozen | PASS |
| Critical copy/assets clear | PASS |
| Viewport/DPI/overflow/accessibility contract | PASS |
| High-risk flows frozen | PASS |
| Prompt/reference revisions pinned with hashes | PASS |
| Visual/behavior acceptance baseline | PASS |
| Traceability gap check | PASS_WITH_PROVISIONAL — FR-013 exact provider mapping deferred safely |
| Readiness matrix | PASS |
| Exceptions/debt owned by milestone + trigger | PASS |
| Architecture questions/hard constraints | PASS |
| Handoff self-contained | PASS |

STEP 05 STATUS: PASS_WITH_PROVISIONAL

Semua P0 product/UI semantics sudah frozen. Yang provisional hanya detail provider/integration/runtime yang memang menjadi concern STEP 06/12 dan tidak memaksa product/UI guess.

NEXT STEP: STEP 06 — ARCHITECTURE & TECHNOLOGY DECISION

Repo mutation/coding tetap TIDAK dilakukan pada STEP 05.