FLOW-OTOMATIS

STEP 07 — CODE CONSTITUTION & REPOSITORY ARCHITECTURE

ASTRA • Planning / Governance • No Production Coding

| Field | Value |
| --- | --- |
| Project / Repo | Flow-Otomatis / inoriko920-dev/Flow-Otomatis |
| Baseline | main • size 0 • Git repository empty • SHA N/A |
| Architecture Decision | STEP06-ARCH-FLOW-OTOMATIS-v1.0 |
| UI/Product Blueprint | PB-FLOW-OTOMATIS-v1.0 / UIF-FLOW-OTOMATIS-v1.0 |
| Code Constitution | CC-FLOW-OTOMATIS-v1.0 |
| Repository Map | RM-FLOW-OTOMATIS-v1.0 |
| AI Change Protocol | ACP-FLOW-OTOMATIS-v1.0 |
| Documentation Contract | DOC-FLOW-OTOMATIS-v1.0 |
| Hard gate | No production code until S08-T01 commits all planning/UI/handoff source-of-truth |

STEP 07 defines WHERE code belongs, WHO owns each concern, WHAT may depend on what, and HOW future AI must change the repository.

1. STEP 07 Baseline Verification

Repository is a NEW/GREENFIELD project: public GitHub repository, default branch main, repository size 0.

Commit endpoint returns 409 'Git Repository is empty'; therefore BASELINE SHA/HEAD SHA = N/A.

No existing source tree, AGENTS.md, README, workflow, dependency manifest, or branch-specific implementation exists to preserve.

STEP 04 UI hard stop is cleared: all UI references are final and consolidated.

STEP 05 froze product/UI semantics; STEP 06 selected modular monolith + ports/adapters + Python/PySide6/Playwright Browser Worker architecture.

This STEP does not mutate GitHub and does not enter STEP 08.

2. Constitution Principles

| ID | Principle | Rule |
| --- | --- | --- |
| P-01 | SEARCH → UNDERSTAND → MODIFY | Search owner/contracts/tests/call-sites before creating anything. |
| P-02 | Single canonical owner | One primary owner per concern. Adapters can be multiple; ownership is not. |
| P-03 | Dependency direction | Follow STEP06 layers; UI never jumps directly to infrastructure/provider/tool detail. |
| P-04 | Thin entry points | __main__/bootstrap/window root wire/start only; no business logic accumulation. |
| P-05 | No hidden global state | Mutable globals/singletons without explicit lifecycle are forbidden. |
| P-06 | Explicit boundary contracts | Input/output/errors/side effects/idempotency/cancel must be visible and testable. |
| P-07 | Focused/reversible change | Patch/task remains reviewable and rollbackable. |
| P-08 | Behavior-first tests | Test contract/behavior, not internal shape only. |
| P-09 | Evidence over assumption | Do not claim PASS/live behavior without command/test/evidence. |
| P-10 | No speculative abstraction | New abstraction requires real duplicate implementation or approved external boundary. |
| P-11 | Portable by design | Paths/config/resources never assume CWD or C:/D:. |
| P-12 | Local reasoning | Names/folders/contracts favor readability for humans and future AI. |

3. Canonical Repository Map

Flow-Otomatis/
├─ pyproject.toml
├─ uv.lock
├─ README.md
├─ AGENTS.md
├─ PROJECT_STATE.md
├─ PLAN.md
├─ TASKS.md
├─ .gitignore
├─ .gitattributes
├─ .editorconfig
├─ src/
│  └─ flow_otomatis/
│     ├─ __init__.py
│     ├─ __main__.py
│     ├─ bootstrap/
│     │  ├─ __init__.py
│     │  ├─ main.py
│     │  ├─ composition.py
│     │  └─ lifecycle.py
│     ├─ presentation/
│     │  ├─ __init__.py
│     │  ├─ shell/
│     │  ├─ screens/
│     │  ├─ dialogs/
│     │  ├─ components/
│     │  ├─ models/
│     │  └─ theme/
│     ├─ application/
│     │  ├─ __init__.py
│     │  ├─ commands/
│     │  ├─ queries/
│     │  ├─ services/
│     │  ├─ ports/
│     │  └─ events/
│     ├─ domain/
│     │  ├─ __init__.py
│     │  ├─ project/
│     │  ├─ scene/
│     │  ├─ jobs/
│     │  ├─ profiles/
│     │  ├─ results/
│     │  └─ errors.py
│     ├─ contracts/
│     │  ├─ __init__.py
│     │  ├─ package/
│     │  ├─ worker/
│     │  └─ provider/
│     ├─ infrastructure/
│     │  ├─ __init__.py
│     │  ├─ persistence/
│     │  ├─ filesystem/
│     │  ├─ secrets/
│     │  ├─ browser/
│     │  │  └─ flow_web/
│     │  ├─ ai/
│     │  │  └─ gemini/
│     │  └─ diagnostics/
│     └─ workers/
│        └─ browser/
│           ├─ __init__.py
│           ├─ main.py
│           └─ runtime.py
├─ tests/
│  ├─ unit/
│  │  ├─ domain/
│  │  └─ application/
│  ├─ contract/
│  ├─ integration/
│  ├─ ui/
│  ├─ smoke/
│  ├─ packaging/
│  └─ fixtures/
│     ├─ episode_packages/
│     ├─ fake_flow/
│     └─ images/
├─ resources/
│  ├─ icons/
│  ├─ styles/
│  └─ licenses/
├─ scripts/
│  ├─ check_architecture.py
│  ├─ build_portable.py
│  ├─ stage_browsers.py
│  ├─ smoke_portable.py
│  └─ generate_third_party_notices.py
├─ docs/
│  ├─ planning/
│  ├─ ui/
│  │  ├─ references/
│  │  │  └─ final/
│  │  └─ prompts/
│  ├─ architecture/
│  ├─ adr/
│  └─ handoff/
│     ├─ current/
│     └─ history/
└─ .github/
   └─ workflows/
      └─ ci.yml

GENERATED / NOT COMMITTED:
build/
dist/
.runtime/
.pytest_cache/
.mypy_cache/
.ruff_cache/
.venv/
__pycache__/
*.spec (unless a reviewed canonical PyInstaller spec becomes necessary)

## 3.1 Tree creation rule

The tree above is the canonical target structure, not an instruction to create every empty folder immediately.

STEP 08 creates only folders/files needed for foundation tasks; feature subfolders appear when their first canonical owner is implemented.

Browser binaries, build output, caches, virtual environments, LocalAppData user/session data, and runtime DBs are generated and MUST NOT be committed.

All planning/UI/handoff documents must enter docs/ before production code, per product-owner rule.

4. Module Ownership Map

| Concern | Canonical Owner | Primary Files / Package | Owns | Forbidden |
| --- | --- | --- | --- | --- |
| startup/composition | src/flow_otomatis/bootstrap | bootstrap.main/composition/lifecycle | Create app, wire concrete adapters, startup/shutdown only | Business rules, DB queries, browser commands inside bootstrap |
| global shell/UI interaction | src/flow_otomatis/presentation | shell/screens/dialogs/components/models/theme | Qt widgets, view-model/state projection, user input dispatch | Filesystem/SQLite/Playwright/keyring/provider SDK calls |
| use cases/commands/queries | src/flow_otomatis/application | commands/queries/services | Orchestrate domain + ports, authorize operation sequencing | Qt widget details, concrete SQL, browser locators |
| business rules/state | src/flow_otomatis/domain | project/scene/jobs/profiles/results/errors | Pure invariants, state transitions, policies, values | PySide6, Playwright, sqlite3, keyring, network SDK |
| boundary DTO/schema | src/flow_otomatis/contracts | package/worker/provider | Versioned external/IPC/file schemas; Pydantic at boundaries | UI rendering/business orchestration |
| project/global persistence | src/flow_otomatis/infrastructure/persistence | repositories/migrations/connection | SQLite implementations, migrations, transaction helpers | UI or provider behavior |
| filesystem/package/path | src/flow_otomatis/infrastructure/filesystem | path_service/package_io/atomic_io | Canonical path resolution, safe ZIP handling, atomic files | Business decisions or UI |
| secrets | src/flow_otomatis/infrastructure/secrets | keyring_secret_store | Opaque secret get/set/delete via OS store | Logging/exporting raw secrets |
| Google Flow web adapter | src/flow_otomatis/infrastructure/browser/flow_web | provider/page_objects/locators | Flow-specific browser behavior, page objects, locator catalog | Project DB/UI/domain mutation |
| browser worker runtime | src/flow_otomatis/workers/browser | main/runtime | Own Playwright event loop/process/session lifecycle | Direct SQLite/UI/keyring ownership |
| Gemini/AI provider | src/flow_otomatis/infrastructure/ai/gemini | client/mapper | Provider SDK/HTTP detail behind application port | Tool execution or direct project mutation |
| AI agent orchestration | src/flow_otomatis/application/services | agent_service/tool_registry/approval_service | Context, allowlisted proposals, approval-gated application commands | Raw provider SDK, DB/browser direct |
| logging/diagnostics | src/flow_otomatis/infrastructure/diagnostics | logging_config/redaction/export | Structured logs, redaction, safe diagnostic export | Raw secret or private browser-state dumps |
| job orchestration | src/flow_otomatis/application/services | job_orchestrator | Durable serial scheduling + retry/cancel policy | Playwright locators, widget state |
| runtime resources | resources | icons/styles/licenses | Only shipped runtime assets and notices | User data/session/cache/build output |
| developer/build scripts | scripts | named single-purpose scripts | Repeatable checks/build/staging/smoke | Product business logic |
| tests | tests | unit/contract/integration/ui/smoke/packaging/fixtures | Behavior evidence at correct boundary | Production logic duplicated in tests |
| planning/UI/architecture docs | docs | planning/ui/architecture/adr/handoff | Repository source-of-truth documentation | Generated runtime state or secrets |

5. Dependency Direction & Exceptions

| Package | May Depend On | Must NOT Depend On | Rule |
| --- | --- | --- | --- |
| presentation | application, domain read models/types, contracts needed for view data | infrastructure, workers, Playwright, sqlite3, keyring, provider SDK | UI event → application command/query only |
| application | domain, contracts, application-owned ports/events | PySide6 widgets, concrete infrastructure, Playwright/page objects | Coordinates use cases and policies |
| domain | Python stdlib and domain-internal modules | PySide6, Pydantic boundary models where avoidable, Playwright, sqlite3, filesystem/network/keyring | Pure/local reasoning |
| contracts | Pydantic + stdlib + small shared enums/value formats when explicitly allowed | PySide6, concrete infrastructure/provider SDK | Boundary validation/versioning |
| infrastructure | application ports, domain, contracts, vendor/stdlib libraries | presentation internals | Implements adapters |
| workers/browser | contracts + browser infrastructure internals required for worker | presentation, project repositories, direct UI state | Returns typed worker events |
| bootstrap | all concrete packages needed to wire app | business rules/use-case implementation inside bootstrap | Composition root exception |
| scripts | public package entry points or build metadata where necessary | private feature internals for product behavior | Automation should exercise, not own, architecture |

## 5.1 Explicit exceptions

| ID | Exception | Reason | Status | Review Trigger |
| --- | --- | --- | --- | --- |
| DEP-EX-001 | bootstrap imports all concrete implementations | Composition root must wire dependencies | PERMANENT, narrow exception | Any business/domain logic appears in bootstrap |
| DEP-EX-002 | presentation may import immutable domain enums/value display types | Avoid DTO duplication for stable presentation read types | REVIEW | Import creates UI-to-domain mutation or exposes internal aggregate |
| DEP-EX-003 | browser worker imports flow_web adapter concrete implementation | Worker is the runtime composition boundary for Playwright provider | PERMANENT, narrow exception | Worker begins importing persistence/presentation/application internals |

## 5.2 Import direction shorthand

presentation → application → domain
                  ↘ contracts
infrastructure → application ports / domain / contracts
workers/browser → contracts + flow_web adapter internals
bootstrap → wires concrete implementations

Any new cross-layer dependency must be explainable as: “A depends on B because contract X requires it.” “Because it is easier” is not sufficient.

6. AI Change Protocol — SEARCH → UNDERSTAND → MODIFY

| Step | Mandatory Action |
| --- | --- |
| SEARCH-1 | Search exact requested concept + synonyms in src/tests/docs. |
| SEARCH-2 | Search owner names from MODULE_OWNERSHIP_MAP and relevant port/adapter. |
| SEARCH-3 | Search call sites/imports/event registrations/config references, not definition only. |
| SEARCH-4 | Read nearest tests and contracts before changing behavior. |
| SEARCH-5 | Check PROJECT_STATE/TASKS/current handoff and active branch/diff before deciding canonical source. |
| UNDERSTAND-1 | State current owner, boundary, state read/mutated, external side effects, and invariants. |
| UNDERSTAND-2 | Classify request: local bug, feature in existing owner, new external boundary, or genuine new owner. |
| UNDERSTAND-3 | Explain why existing owner is insufficient before creating a new service/helper/module. |
| MODIFY-1 | Change canonical owner first; do not create parallel path. |
| MODIFY-2 | Keep task focused; separate refactor/dependency upgrade/redesign unless correctness requires it. |
| MODIFY-3 | Update relevant tests and source-of-truth docs. |
| MODIFY-4 | Run cheap gates before expensive package/live smoke. |
| MODIFY-5 | Self-review diff for secret/debug/generated files, cross-layer import, duplicate helper, stale docs. |

## 6.1 Before / During / After

| Phase | Rule |
| --- | --- |
| BEFORE | Read AGENTS.md → PROJECT_STATE.md → TASKS.md → relevant architecture/ADR/UI docs → relevant code/tests. |
| BEFORE | Verify branch/SHA/diff and do not assume clean repo. |
| BEFORE | Name canonical owner and expected files before editing. |
| DURING | Preserve frozen UI/product semantics; use ports/adapters; no hidden global state/hardcoded drive path. |
| DURING | Do not broaden scope because a nearby refactor is tempting. |
| DURING | Add/adjust tests with behavior change; no tests that merely assert implementation shape. |
| AFTER | Run canonical cheap gates; then affected integration/UI/package gate. |
| AFTER | Review diff; verify no secrets/cache/build/user data; update state/task/docs if contract changed. |
| AFTER | Record evidence: commands, outputs, commit SHA/CI URL/artifact if applicable. |

## 6.2 Stop condition

SOL stops the affected part and requests Astra review when a task requires changing a cross-module contract, project/import/result schema, migration strategy, core dependency, security boundary, Browser Worker/process model, UI/Product freeze, or provider behavior that invalidates STEP06/07 assumptions.

7. Naming Constitution

| Element | Rule | Good | Avoid |
| --- | --- | --- | --- |
| Packages/modules | snake_case | job_orchestrator.py, path_service.py | misc.py, helpers2.py, final.py |
| Classes | PascalCase + responsibility | JobOrchestrator, SqliteProjectRepository | Manager/Helper without clear responsibility |
| Ports/protocols | Capability + Port suffix | ProviderPort, SecretStorePort, BrowserWorkerPort | IProvider unless stack convention requires |
| Concrete adapters | Technology/vendor + capability | FlowWebProvider, KeyringSecretStore, SqliteProjectRepository | Provider2, NewRepository |
| Commands/use cases | Imperative intent | ImportEpisodePackage, StartBatch, RetryDownload | DoThing, ProcessData |
| Queries | Question/read intent | GetProjectSummary, ListProfiles | FetchStuff |
| Events | Past tense fact | SceneUpdated, JobSubmitted, DownloadFailed | UpdateSceneEvent |
| DTOs | Boundary + Request/Result/Event/Record | PackageValidationResult, WorkerCommand, WorkerEvent | DataDTO generic |
| Errors | Specific noun + Error | InvalidDurationError, ProviderUiDriftError | Exception1, SomethingWentWrong |
| Qt views | Purpose + Window/View/Dialog/Widget | MainWindow, PackageValidationDialog | Screen1 |
| Qt view models | Purpose + ViewModel | WorkspaceViewModel | WorkspaceStateManager |
| Qt item models | Purpose + TableModel/ListModel | SceneQueueTableModel | DataModel |
| Booleans | is_/has_/can_/should_ | is_ready, has_recovery | readyFlag |
| Constants | UPPER_SNAKE_CASE | DEFAULT_LOG_RETENTION | magic_number |
| Identifiers | snake_case ending _id | project_id, scene_id, job_id | id1 |
| Private internals | leading underscore when module/package internal | _normalize_status | public export by default |

## 7.1 Public/internal API rules

Package __init__.py exports only deliberate stable symbols; no star exports.

Do not expose vendor SDK/PySide6 concrete types across application/domain boundaries.

Use typing.Protocol for application-owned ports where structural typing is appropriate.

Use dataclasses/frozen dataclasses for domain values/commands when validation needs are simple.

Use Pydantic models at untrusted/versioned boundaries: import/result JSON, IPC, provider payload normalization where useful.

Do not use dict[str, Any] as a long-lived core contract when a named type can express the boundary.

Any public function/class added to a canonical owner must have a clear caller/use-case and tests at the appropriate boundary.

Do not create generic 'utils', 'common', 'helpers', 'base_manager' dumping grounds.

8. Cohesion, Complexity & File Rules

| Unit | Preferred Shape | Review Signal |
| --- | --- | --- |
| Function | Single named transformation/action; one abstraction level where practical | Review if nested branching, mixed IO+policy, or difficult to test; line count is signal only |
| Class | One lifecycle/owner responsibility | Review if it becomes dependency bucket or owns unrelated state |
| Module | One coherent concern | Review if unrelated imports/side effects accumulate |
| Parameters | Prefer value object/request model when argument list represents one concept | Do not create DTO solely to satisfy an arbitrary parameter count |
| Cyclomatic complexity | Ruff C901 may be enabled with a practical warning threshold in STEP08 | Threshold is a review trigger, not mechanical refactor command |
| File size | No hard byte/line cap | Large cohesive file can be acceptable; split only when ownership/local reasoning improves |

Do not split a cohesive file merely because it crosses an arbitrary line count.

Do not keep a growing god-object merely because each method is short.

A new helper/service must have a domain/capability name and canonical owner.

Ruff complexity thresholds are review signals; exact threshold is pinned during S08-T02 and may be adjusted with evidence.

9. Contracts, DTOs, Errors & Side Effects

| Boundary Element | Must Be Explicit |
| --- | --- |
| Input | Type, required/optional, validation owner, data ownership |
| Output | Value/result/event, partial result semantics, persistence effect |
| Expected errors | Typed application/domain error or normalized external error code |
| Unexpected failure | InternalInvariantError/correlation ID + safe diagnostic detail |
| Side effects | DB/file/network/browser/secret/log mutation stated |
| Idempotency | Explicit: safe repeat / unsafe repeat / guarded by state/id |
| Cancellation | When effective; resulting durable state |
| Timeout/retry | Policy owner; never caller-by-caller scattered retry |
| Security | Sensitive fields classification and redaction rule |

## 9.1 Error taxonomy owner

| Error | Meaning | Canonical Behavior |
| --- | --- | --- |
| ValidationError | User/project input rule | Actionable correction; no retry until corrected |
| PackageSecurityError | Unsafe ZIP/path/archive | Block import; security diagnostic |
| ImageMappingError | Missing/duplicate/unreadable approved image | Block scene; user resolves mapping |
| InvalidDurationError | Target >10 or selected < Target | Block scene; split/select valid duration |
| UserActionRequired | Login/MFA/CAPTCHA/manual verification | Pause; human handoff |
| ProviderAuthError | Expired/invalid session | Open/focus login; recheck |
| ProviderUiDriftError | Flow page contract changed | Pause affected flow; collect safe diagnostics; Astra review if persistent |
| RateLimitError | Provider rate/quota response | Honor retry-after/same-profile policy; no quota-evasion rotation |
| NetworkError | Connectivity/transient transport | Retry only according to stage; post-submit may become ambiguous |
| ExternalStateAmbiguousError | Cannot prove external submit/result state | Verify; never blind resubmit |
| DownloadError | Known result retrieval/save failure | Retry download only |
| StorageError | Disk/path/permission/full | Stop affected write; actionable user message |
| SecretStoreError | OS credential storage failure | Block secret-dependent path |
| BrowserRuntimeError | Worker/Chromium failure | Restart only if state safe; otherwise AMBIGUOUS |
| DataCorruptionError | DB/manifest integrity failure | Block project, offer recovery/backup path |
| InternalInvariantError | Impossible state/bug | Fail operation safely; incident/correlation ID; no blind retry |

External vendor exception strings are diagnostic detail, never the public application API. Adapter/provider errors are normalized before entering application/UI.

10. State Ownership Constitution

Every mutable business state has exactly one canonical owner.

UI owns transient selection/edit buffer only; persisted project state is not duplicated in widgets.

Derived state such as Recommended Flow duration is computed from source state when cheap; do not persist as second authority unless cache/provenance is explicit.

Target duration is source-of-truth from imported timing and may not be rewritten by normal UI/agent operations.

Selected Flow duration is mutable only through validated application command.

Browser session state belongs to Browser Worker/session directory, not project DB.

Job state mutations pass through JobOrchestrator/domain transition guard.

Stale async results must include job/project correlation and must not overwrite a newer project/scene state.

No mutable module globals except immutable constants; caches/services have explicit lifetime in composition.

## 10.1 Command/transaction boundary

Every project mutation is performed through an application command/use-case, not direct widget/repository writes.

A command owns its transaction scope; repository helpers do not secretly commit unrelated work.

No global undo stack R1. User-visible preview/cancel before commit plus audit/re-edit after commit is the default.

External provider side effects are not represented as undoable unless the provider proves a reversible operation.

11. Async / Thread / Process / Job Rules

Qt UI thread: rendering, widget events, small in-memory transformations only.

Large ZIP scan/extract/hash/file copy/network/browser/database-long operations cannot block UI thread.

Browser automation is owned by dedicated Browser Worker subprocess; Playwright is not called from widgets.

R1 generation concurrency is 1. Queue scheduling starts no second generation while one active generation owns the slot.

Cancellation is cooperative at safe boundaries. Killing worker after timeout converts uncertain external work to AMBIGUOUS.

Retries that may repeat external mutation are forbidden unless previous submit is proven absent or protected by a known idempotency mechanism.

## 11.1 Browser Worker contract

Application sees BrowserWorkerPort and versioned WorkerCommand/WorkerEvent contracts.

Exact IPC transport remains PROVISIONAL behind this port and must not leak into domain/application.

Worker owns Playwright and active persistent context; it does not own project DB writes.

Worker startup/shutdown/crash produces typed events so JobOrchestrator can persist safe state.

12. Configuration, Paths, Secrets

| Layer | Owner/Location | Rule |
| --- | --- | --- |
| Bundled defaults | resources/defaults or code constants where stable | No secret/environment-specific values |
| User preferences | %LOCALAPPDATA%/Flow-Otomatis global DB/config | Language/UI/default folders/preferences |
| Project settings | project.sqlite3 + descriptor | Per-project non-secret selections/settings |
| Secrets | Windows Credential Locker via SecretStore | Never plaintext config |
| Browser sessions | %LOCALAPPDATA%/Flow-Otomatis/Sessions/<profile_id> | Sensitive; excluded from project/export/repo |
| Runtime/generated | build/dist/.runtime/temp/cache | Ignored/generated; never source-of-truth |

## 12.1 Portable path constitution

PathService is the only canonical place for app root, bundled resources, LocalAppData, sessions, logs, cache/temp, default project root, project output, and staged browser runtime.

Production source must not contain hard-coded drive roots such as C:\ or D:\.

No feature relies on current working directory.

Support paths with spaces and Unicode. Tests must run from a different CWD.

Portable ZIP contains application/runtime resources only; user secrets/sessions remain user-scoped LocalAppData and are intentionally not portable.

13. Logging & Diagnostics Constitution

Structured JSONL diagnostic log with correlation_id/project_id/scene_id/job_id/operation/stage/error_code where relevant.

User-facing message and technical diagnostic detail are separate layers.

Never log raw API key, cookie, password, MFA value, auth header, browser storage, or full private session data.

Prompt/media bodies are not logged by default; log hash/length/identifier when sufficient.

Diagnostic export applies redaction to paths/profile IDs/sensitive identifiers and never copies session directories.

Use debug/info/warning/error consistently; expected user-action state is not automatically an error-level exception.

14. UI / Provider / External Boundary Rules

| Boundary | Rule |
| --- | --- |
| UI | Widgets/views call application commands/queries; no file/DB/network/subprocess/provider SDK access. |
| Design tokens/components | Shared theme/components live in presentation canonical owner; do not clone styles per screen. |
| Provider SDK | Vendor/Google/Gemini detail stays in infrastructure adapter. |
| Flow Web | All locators/page objects/provider-specific actions stay in infrastructure/browser/flow_web. |
| Browser runtime | Playwright only in Browser Worker/flow_web boundary. |
| AI tools | AI response parsing is separate from permission/tool execution; executor invokes application commands. |
| External tools | No FFmpeg R1. Future tool process/locator gets one owner and explicit command builder. |

15. Dependency & Supply Chain Policy

| Question | Required Answer |
| --- | --- |
| Need | Existing stdlib/framework/approved dependency cannot reasonably satisfy requirement |
| License | Compatible with public repo/distribution obligations; SPDX/provenance recorded |
| Maintenance | Project active/stable enough or risk explicitly accepted |
| Security | No unresolved critical advisory relevant to shipped usage |
| Package size/runtime | Impact on portable ZIP/runtime justified |
| Lock/pin | Added to pyproject + uv.lock; CI uses frozen lock |
| Boundary | Usage concentrated in canonical adapter/owner; SDK does not spread across repo |
| Alternatives | At least existing capability and simplest alternative considered for core dependencies |

## 15.1 Approved dependency families from STEP06

| Dependency | Allowed Boundary | Purpose |
| --- | --- | --- |
| PySide6 | presentation/bootstrap only | UI framework |
| Playwright | browser worker/flow_web only | Browser automation |
| Pydantic | contracts/boundary validation | Schema/IPC/file contracts |
| keyring | secret_store adapter only | OS secret storage |
| pytest/pytest-qt | tests only | Testing |
| Ruff/mypy | dev/CI only | Quality gates |
| PyInstaller | build/package scripts only | Portable packaging |
| httpx | NOT R1 unless paid API enabled | Optional provider adapter; provisional |

No new dependency may be added in STEP08 merely for convenience. Exact versions are pinned together in uv.lock after compatibility evidence.

16. Testing Architecture

| Path | Responsibility | Must Not |
| --- | --- | --- |
| tests/unit/domain | Pure rules: duration/readiness/job transitions/path-independent values | No filesystem/network/Qt/browser |
| tests/unit/application | Use-case sequencing with fake ports/repos | No concrete adapters |
| tests/contract | Port/DTO/provider/worker/import-result schema compatibility | Fake implementations + schema fixtures |
| tests/integration | SQLite, filesystem, safe ZIP, keyring fake/OS integration, project materialization | Real temp filesystem/DB |
| tests/ui | Qt view models/table models/dialog state/focus/basic frozen semantics | pytest-qt; no live provider |
| tests/smoke | App bootstrap/open local project/fake provider workflow | Small critical path |
| tests/packaging | Onedir/ZIP/resource/path/Unicode-space launch tests | Built artifact |
| tests/fixtures/fake_flow | Local deterministic HTML fixture for Playwright adapter | No Google credentials |
| tests/fixtures/episode_packages | Valid/invalid/malicious package samples | No real user media/secrets |

## 16.1 Planned canonical commands

| Gate | Command (planned) | Purpose |
| --- | --- | --- |
| Setup | uv sync --frozen | Install exact locked development environment; after uv.lock exists |
| Format check | uv run ruff format --check . | Canonical formatting check |
| Lint | uv run ruff check . | Canonical lint/import/style check |
| Type | uv run mypy src/flow_otomatis | Core static typing |
| Architecture | uv run python scripts/check_architecture.py | Dependency/hardcoded path/repo-boundary rules |
| Unit/contract | uv run pytest -q tests/unit tests/contract | Cheap behavioral gates |
| Integration | uv run pytest -q tests/integration | SQLite/filesystem/package boundaries |
| UI state | uv run pytest -q tests/ui | pytest-qt state/dialog behavior |
| Smoke | uv run pytest -q tests/smoke | Startup/basic local flow |
| Packaging test | uv run pytest -q tests/packaging | Portable/path/build artifact checks |
| Build portable | uv run python scripts/build_portable.py | PyInstaller onedir build orchestration |
| Portable smoke | uv run python scripts/smoke_portable.py dist/Flow-Otomatis | Launch/extract/resource checks |

## 16.2 Gate order

1. Ruff format check + Ruff lint

2. Architecture/repo hygiene check

3. mypy core

4. Unit + contract tests

5. Affected integration/UI tests

6. Build/package smoke at checkpoint

7. Live Google Flow smoke only when explicitly required; never claimed from CI

Live Google Flow remains NOT TESTED by normal CI. Manual controlled live smoke is separate evidence and must be labeled as such.

17. Documentation Contract

| File/Folder | Canonical Owner Fact | Must Not Become |
| --- | --- | --- |
| AGENTS.md | How AI/agents work in this repo: source-of-truth links, architecture summary, commands, forbidden actions, protocol | Long project history, full architecture duplication |
| PROJECT_STATE.md | Current verified baseline/SHA, current STEP/task, latest evidence, blockers, known issues, next exact action | Long backlog or speculative roadmap |
| PLAN.md | Stable roadmap/phase sequence and major approved decisions | Commit diary |
| TASKS.md | READY/IN_PROGRESS/DONE tasks with acceptance/evidence/owner | Feature design prose duplicated from planning docs |
| README.md | User/developer orientation, high-level run/build status, links to canonical docs | All internal architecture details |
| docs/planning/ | Immutable planning DOCX/TXT/ZIP source-of-truth by STEP | Runtime logs/generated build |
| docs/ui/ | Final UI Reference DOCX + final PNG references + prompt packs/manifest | Runtime screenshots unless evidence folder explicitly separate |
| docs/architecture/ARCHITECTURE.md | Current implemented/intended architecture summary and boundaries | Copy of entire STEP06 DOCX |
| docs/architecture/MODULE_MAP.md | Canonical module owner map / dependency direction | Task status |
| docs/adr/ADR-*.md | One significant decision with context/decision/consequence/status | Minor implementation note |
| docs/handoff/current/ | Current AI/session handoff and step summary | Permanent duplicate owner of facts |
| docs/handoff/history/ | Archived handoff snapshots when needed | Active source-of-truth |

## 17.1 Update matrix

| Change | Docs to Update |
| --- | --- |
| Behavior/product/UI changed | Relevant planning/UI owner doc + UCR/ADR if required; PROJECT_STATE updated |
| Architecture/dependency boundary changed | ADR + ARCHITECTURE/MODULE_MAP + AGENTS summary + Astra review |
| Current task/evidence changed | TASKS + PROJECT_STATE |
| New canonical developer command | AGENTS + README high-level if user-facing |
| New dependency | pyproject/lock + notices/provenance + ADR only if architecture-significant |
| Provider integration detail changed | Adapter docs/tests; architecture doc only if boundary changes |

Rule: one fact has one canonical owner document. Other docs link or summarize; they do not fork the same detailed truth.

18. AGENTS.md Specification

Project identity: Flow-Otomatis; Windows 11 x64; portable ZIP; Indonesian-first; biography workflow production lock.

Source-of-truth links: docs/planning, docs/ui Final UI Reference, docs/architecture, docs/adr, PROJECT_STATE, TASKS.

Architecture summary: presentation → application → domain/contracts ← infrastructure; browser automation in Browser Worker.

Search-before-create protocol and canonical owner rule.

Canonical commands: uv sync, Ruff, mypy, pytest layers, architecture check, build/smoke.

Forbidden: secrets, C:/D: hardcoding, UI→infra shortcut, direct SDK across layers, duplicate helper/manager, hidden global state, force reset, generated/build/cache/user-data commits.

Before/during/after change checklist.

Evidence: commands/results/tests/commit SHA/CI artifact; never claim unrun live tests.

Astra review triggers: cross-module contract, schema/migration, core dependency, security boundary, architecture/UI/product freeze change, new parallelism/process model, provider policy change.

Portable contract: PathService only; LocalAppData for app/session/secrets metadata; project paths user-selectable; no CWD dependence.

AGENTS.md must stay concise and operational. Detailed architecture remains in docs/architecture and planning documents.

19. PROJECT_STATE / TASK Record Schema

## 19.1 PROJECT_STATE.md canonical fields

Project/repo + branch + verified HEAD SHA (or N/A before first commit).

Factory STEP status and current task.

Last verified evidence: tests/CI/build/artifact.

Known blockers and provisional items.

Implemented vs planned distinction.

Next exact action.

Handoff timestamp/session note without copying full backlog.

## 19.2 TASKS.md record schema

| Field | Rule |
| --- | --- |
| Task ID/title | Stable Sxx-Tyy + concise title |
| Owner | SOL by default for implementation |
| Status | READY / IN_PROGRESS / BLOCKED / DONE |
| Priority/risk | P0/P1/P2 and LOW/MEDIUM/HIGH |
| Goal | Observable end state |
| Baseline | Branch/SHA/current relevant state |
| Dependencies | Prior task/gate/doc/ADR |
| Scope | Included work |
| Out of scope | Explicitly excluded adjacent work |
| Module owner | Canonical package/concern |
| Expected file areas | Paths likely touched; not permission to create duplicates |
| Acceptance criteria | Observable behavior/structure |
| Required tests | Canonical command subset |
| Evidence | Command output/CI URL/artifact/commit SHA |
| Rollback | Safe reversal without force-reset/destructive overwrite |
| Astra review trigger | Condition requiring architecture/planning review |
| Work/evidence status | What is actually verified vs planned |
| Next exact action | One immediate executable next action |

20. Git / Change Isolation Rules

One logical task per reviewable change/checkpoint.

Never force-reset/force-push/overwrite unknown changes as routine workflow.

Before editing existing work: inspect branch/SHA/diff/status.

Never commit secrets, .env, LocalAppData session/profile DB, logs with private data, .venv, cache, build, dist, browser runtime staging.

Commit messages use concise imperative scope, e.g. 'chore(repo): bootstrap documentation source of truth'.

Checkpoint push only when file set is internally consistent and cheap gates pass.

For public repo, do not publish generated artifacts containing user data; CI fixtures are synthetic.

21. Refactor / Duplication / Dead Code / Migration

Refactor only when required for current correctness/boundary or when a task explicitly owns it.

Do not mix feature/bug fix + mass rename + dependency upgrade + UI redesign in one logical task.

Before deleting code/file, search imports, dynamic registration, config strings, build scripts, docs, tests, plugin/provider discovery.

Do not extract generic abstraction for one use-case unless it represents an external boundary already approved.

Repository skeleton packages may start small; do not pre-create dozens of empty feature modules.

Schema migrations are versioned, tested, backup-aware. Rolling back code is not assumed to roll back data.

Generated migrations are reviewed; destructive migration requires backup and Astra trigger if data-loss risk.

22. Architecture Fitness Checks

| ID | Check | Automation | When |
| --- | --- | --- | --- |
| FIT-07-001 | Domain imports only allowed stdlib/domain modules | scripts/check_architecture.py AST import graph | STEP08 cheap gate |
| FIT-07-002 | Presentation cannot import infrastructure/workers/vendor SDK | AST import rule | STEP08 cheap gate |
| FIT-07-003 | Application cannot import PySide6/Playwright/sqlite3/keyring concrete adapters | AST import rule | STEP08 cheap gate |
| FIT-07-004 | Playwright imports restricted to browser worker/flow_web | AST grep/import check | STEP08 cheap gate |
| FIT-07-005 | sqlite3 imports restricted to persistence modules/scripts migration tooling | AST import rule | STEP08 cheap gate |
| FIT-07-006 | keyring imports restricted to secret_store adapter | AST import rule | STEP08 cheap gate |
| FIT-07-007 | No absolute drive literal C:\ or D:\ in production source | text/AST scan with test fixtures excluded carefully | STEP08 cheap gate |
| FIT-07-008 | No committed .env/session/cache/build/dist/browser profile/user DB | gitignore + repo hygiene check | STEP08 cheap gate |
| FIT-07-009 | No raw secret patterns in tracked files | secret scan policy; CI tool may be added after review | STEP08/CI |
| FIT-07-010 | Every job transition goes through canonical transition guard | unit/property tests | STEP09+ |
| FIT-07-011 | AMBIGUOUS has no automatic submit transition | unit test | STEP09+ |
| FIT-07-012 | Download retry cannot regress Generate success to Submit | unit test | STEP09+ |
| FIT-07-013 | ZIP import rejects path traversal/absolute unsafe entries | security tests | STEP09+ |
| FIT-07-014 | Diagnostics redaction removes seeded credentials/tokens | golden test | STEP09+ |
| FIT-07-015 | Packaged app launches from path with spaces/Unicode and different CWD | packaging smoke | STEP08/13 |

23. Repository Hygiene / .gitignore Contract

| Pattern/Area | Rule |
| --- | --- |
| .venv/ | Never commit local virtual environment |
| build/ dist/ .runtime/ | Generated packaging/browser staging |
| __pycache__/ *.py[cod] | Python cache |
| .pytest_cache/ .mypy_cache/ .ruff_cache/ | Tool caches |
| .env .env.* | Secrets/local env; allow explicit example file only if secret-free |
| *.log / local diagnostics export | Runtime logs/private diagnostics |
| user/session/browser profile directories | Never inside repo; stored under LocalAppData |
| *.sqlite3 generated runtime/project DB | Do not commit real user DB; synthetic fixture DB only in tests/fixtures with clear naming |
| *.part *.tmp | Partial downloads/temp |
| Playwright browser binary cache/staging | Never commit; stage at build |

24. Provisional / Blocker Register

| ID | Item | Class | Resolve By | Review Trigger | Owner |
| --- | --- | --- | --- | --- | --- |
| PROV-07-001 | Exact dependency patch pins | Reversible | Resolve S08-T02 compatibility spike/uv.lock | Build/import/package smoke fails or unsupported combo | SOL + Astra review if stack change needed |
| PROV-07-002 | Browser Worker IPC transport | Reversible implementation detail behind BrowserWorkerPort | Resolve before first real browser integration task | IPC choice leaks into application/domain or breaks packaging | SOL; Astra if process model changes |
| PROV-07-003 | Application source LICENSE file | Repo currently public with no license; do not invent one | Owner decision before first public release; dependency notices still required | Distribution/reuse policy needs explicit license | Product owner/Astra |
| PROV-07-004 | CI secret scanner tool | Architecture requires secret scanning, exact tool not pinned | Resolve S08-T03 after dependency/supply-chain review | No reliable scan available in chosen CI | SOL |
| PROV-07-005 | Optional paid official API/httpx adapter | Not R1 default | Only when provider/cost scope activates | Becomes required release path | Astra/Product owner |

## 24.1 Blockers

BLOCKERS: NONE. All remaining provisional items are reversible and do not change the STEP08 documentation-first foundation or layer ownership.

25. Risks to Watch

| ID | Risk | Severity | Mitigation |
| --- | --- | --- | --- |
| RISK-07-001 | Creating skeleton before docs/source-of-truth are committed | HIGH | S08-T01 is mandatory hard gate; no source code before PASS |
| RISK-07-002 | God-object MainWindow or AppManager | HIGH | Thin bootstrap/presentation; architecture check + review owner map |
| RISK-07-003 | Duplicate helper/service created by AI | HIGH | Search→Understand→Modify protocol + owner map + no misc/utils dumping ground |
| RISK-07-004 | Provider SDK/Playwright spreads into application/UI | HIGH | Import fitness checks and adapter ownership |
| RISK-07-005 | Secrets/session files enter public repo | HIGH | gitignore, LocalAppData boundary, secret scan, review |
| RISK-07-006 | Over-engineering before real use-case | MEDIUM | Do not pre-create empty layers/features beyond foundation minimum; abstraction needs real boundary |
| RISK-07-007 | Exact Python/Qt/Playwright/PyInstaller version mismatch | MEDIUM | Compatibility spike and locked dependency set |
| RISK-07-008 | Generated UI text artifacts copied as behavior | MEDIUM | Final UI Reference Implementation Overrides are authoritative |

26. STEP 08 READY Tasks

## S08-T01 — Documentation Source-of-Truth Bootstrap

| Field | Value |
| --- | --- |
| Owner | SOL |
| Priority / Risk | P0 / HIGH |
| Goal | Create the FIRST repository commit containing complete planning/UI/handoff source-of-truth and AI working rules before any production source code exists. |
| Baseline | Repo inoriko920-dev/Flow-Otomatis: main, size 0, no commits/HEAD. |
| Dependencies | STEP 00–07 outputs; STEP04 Final UI Reference; Software Factory rules. |
| Scope | Add docs/planning STEP00–07 DOCX/TXT as applicable; docs/ui final reference + final PNG set/prompt manifests; docs/architecture STEP06 handoff summaries; AGENTS.md, PROJECT_STATE.md, PLAN.md, TASKS.md, README.md orientation, .gitignore/.gitattributes/.editorconfig. No src/ production code. |
| Out of scope | No Python source package, no dependencies, no CI feature build, no provider code. |
| Module owner | repository documentation / governance |
| Expected file areas | docs/**, AGENTS.md, PROJECT_STATE.md, PLAN.md, TASKS.md, README.md, .gitignore, .gitattributes, .editorconfig |
| Acceptance criteria | All required planning/reference/handoff files present and linked; AGENTS rules match STEP07; repository history starts with documentation-only commit; no secret/generated/user-data files. |
| Required tests | Repository tree audit; file/hash inventory; secret scan/review; GitHub fetch verifies committed docs. |
| Evidence | Initial commit SHA + GitHub tree/file checks + inventory + no-secret result. |
| Rollback | Corrective commit only; no force reset. If docs are wrong, fix/replace in follow-up commit while preserving history. |
| Astra review trigger | Missing/conflicting source-of-truth; any request to omit mandatory UI/planning docs; secret/privacy concern. |
| Work/evidence status | READY / not started |
| Next exact action | Create documentation-only first commit on main. |

## S08-T02 — Repository Skeleton + Quality Tooling

| Field | Value |
| --- | --- |
| Owner | SOL |
| Priority / Risk | P0 / MEDIUM |
| Goal | Create the minimal Python/PySide6 repository foundation and locked quality commands without implementing product features. |
| Baseline | S08-T01 PASS with docs committed. |
| Dependencies | S08-T01; STEP06 architecture; STEP07 repository map. |
| Scope | pyproject.toml/uv.lock; minimal src/flow_otomatis major packages; minimal bootstrap import path; tests layout; resources/licenses placeholders only when needed; scripts/check_architecture.py; Ruff/mypy/pytest config; compatibility spike for Python/PySide6/Playwright/PyInstaller pins. |
| Out of scope | No Flow UI screens/features, no live provider, no full browser automation, no DB feature schema beyond bootstrap need. |
| Module owner | bootstrap/repository foundation |
| Expected file areas | pyproject.toml, uv.lock, src/flow_otomatis/** minimal packages, tests/** skeleton, scripts/check_architecture.py, resources/licenses/** as needed |
| Acceptance criteria | Imports valid; no cross-layer violation; locked environment resolves on Windows; ruff/mypy/pytest/architecture checks pass on minimal skeleton. |
| Required tests | uv sync locked; ruff format/check; mypy; pytest unit/contract skeleton; architecture checker. |
| Evidence | Commit SHA + exact tool versions + command outputs + compatibility spike results. |
| Rollback | Revert/correct dependency/skeleton commit; preserve docs commit. |
| Astra review trigger | Need to change architecture stack/process model; package incompatibility cannot be fixed by reversible pin. |
| Work/evidence status | READY / not started |
| Next exact action | Pin compatible toolchain and create only canonical major packages. |

## S08-T03 — Windows CI + Portable Foundation Smoke

| Field | Value |
| --- | --- |
| Owner | SOL |
| Priority / Risk | P0 / MEDIUM |
| Goal | Make GitHub Actions the repeatable Windows quality hub and prove minimal portable packaging/runtime path. |
| Baseline | S08-T02 PASS. |
| Dependencies | S08-T01/T02; locked dependencies. |
| Scope | windows-2025 CI; frozen install; cheap gates; minimal PyInstaller onedir build; stage Chromium for smoke if architecture spike requires; launch from space/Unicode path; artifact/checksum/third-party notice skeleton. |
| Out of scope | No live Google account/Flow generation in CI; no product feature completion. |
| Module owner | build/CI/package scripts |
| Expected file areas | .github/workflows/ci.yml, scripts/build_portable.py, scripts/stage_browsers.py, scripts/smoke_portable.py, notice generation |
| Acceptance criteria | CI green on specific SHA; minimal packaged app launches; resources/path resolution works; artifact downloadable; live provider explicitly marked NOT TESTED. |
| Required tests | All S08-T02 gates + packaging smoke. |
| Evidence | Workflow run URL/ID + commit SHA + artifact name/hash + logs. |
| Rollback | Revert workflow/build changes without touching planning docs/skeleton architecture. |
| Astra review trigger | CI/package requires architecture change, unsafe secret use, or unsupported runtime. |
| Work/evidence status | READY / not started |
| Next exact action | Create Windows CI foundation after local/minimal commands are stable. |

27. STEP 08 Hard Sequence

S08-T01 MUST run first: documentation/UI/handoff source-of-truth enters the empty repo as the first coherent commit.

Astra gate/check verifies S08-T01. If any required planning/UI reference is missing, production code remains forbidden.

Only after S08-T01 PASS may S08-T02 create Python package/dependency/tooling skeleton.

Only after S08-T02 cheap gates pass may S08-T03 create Windows CI/package foundation.

No feature implementation, real Google Flow integration, or UI screen build is part of STEP08 foundation tasks unless Software Factory explicitly moves there later.

28. STEP 07 → STEP 08 Handoff

| Handoff Field | Value |
| --- | --- |
| STEP 07 status | PASS_WITH_PROVISIONAL |
| Project / repo | Flow-Otomatis / inoriko920-dev/Flow-Otomatis |
| Baseline SHA | N/A — empty Git repository |
| Architecture Decision | STEP06-ARCH-FLOW-OTOMATIS-v1.0 |
| UI Blueprint | PB-FLOW-OTOMATIS-v1.0 / UIF-FLOW-OTOMATIS-v1.0 |
| Code Constitution | CC-FLOW-OTOMATIS-v1.0 |
| Repository Map | RM-FLOW-OTOMATIS-v1.0 |
| Module ownership | bootstrap / presentation / application / domain / contracts / infrastructure / workers as defined above |
| Dependency rule | presentation → application → domain; infrastructure implements ports; bootstrap wires |
| Portable paths | PathService only; no C:/D:/CWD assumptions; LocalAppData for app/session/log/cache |
| Secrets | Windows Credential Locker via SecretStore; no raw secret in repo/project/docs/log |
| AI change protocol | ACP-FLOW-OTOMATIS-v1.0 Search→Understand→Modify |
| Canonical dev commands | uv sync; Ruff; mypy; pytest; architecture check; build/smoke as planned |
| Documentation source-of-truth | docs/planning + docs/ui + docs/architecture/adr + AGENTS/STATE/PLAN/TASKS |
| Provisional | Exact dependency pins, BrowserWorker IPC, app source license, CI secret scanner, optional paid API |
| Blockers | NONE |
| Task first | S08-T01 Documentation Source-of-Truth Bootstrap |
| Next exact action for SOL | Create the first documentation-only repository commit; do not create src/ until S08-T01 gate PASS. |

29. Definition of Done / Gate

| Gate | Status |
| --- | --- |
| STEP06 architecture mapped to concrete packages/folders | PASS |
| Final repository tree selected | PASS |
| Core concerns have one canonical owner | PASS |
| Dependency direction and exceptions explicit | PASS |
| Search→Understand→Modify protocol final | PASS |
| Naming/API/complexity/state/concurrency/error rules final | PASS |
| Path/config/secret/logging/provider boundaries final | PASS |
| Test architecture and planned canonical commands final | PASS |
| Dependency/supply-chain policy final | PASS |
| Documentation source-of-truth contract final | PASS |
| AGENTS.md specification final | PASS |
| PROJECT_STATE/TASK record schema final | PASS |
| Git/change/refactor/migration rules final | PASS |
| Fitness checks selected | PASS |
| 1–3 STEP08 tasks READY | PASS — 3 |
| Open foundation-locking questions | PASS_WITH_PROVISIONAL — only reversible details remain |

STEP 07 STATUS: PASS_WITH_PROVISIONAL

Reason: repository/module/governance decisions needed by STEP08 are final. Provisional items are reversible implementation/tooling choices and have explicit owners/triggers.

NEXT STEP: STEP 08 — REPOSITORY FOUNDATION

No production source code and no GitHub mutation were performed in STEP07.